VEYRO

# Veyro Engineering
Implementation Plan

Version 2.0 | Lean Foundation Execution | 15 October 2026

STATUS: OWNER-APPROVED DIRECTION / DOCUMENT CONTENT RELEASE. New revision identity: VEYRO-EIP-2.0-20261015. Original v1.4.1 historical independent-audit results in this document do not certify this revision. Full executable certification must occur after clean rebuild.

NON-NEGOTIABLE DEVELOPMENT GATE Exactly one implementation module may be in Implementation/QA at any time, regardless of dependency independence. Preparation and research on other modules may proceed only under the §8 unlock rule and may not create production implementation. The next module remains LOCKED until the active module has an approved Scenario Catalog, complete implementation, automated tests, maximum-use TestSprite QA, independent full code review, actual Claude manual execution of every Required scenario, defect remediation, regression, module-card Security scope and Load / performance testing, archived evidence, current Notion/Obsidian state, and a formal Module Approval Certificate.

REVISION PRECEDENCE: For MOD-000 through MOD-003, the Lean Foundation Amendment LF-01 and its specific module cards govern when prior generic product-shaped QA language conflicts. For MOD-004 onward, original product assurance requirements remain binding. Unimplemented or unavailable checks remain OPEN/DEFERRED, not PASS. No changes to tenant, financial, security, external, owner-reserved or production release gates.

Architecture baseline: Veyro Technical System Design v1.4.1
Product baseline: approved Veyro V1 product blueprint and 170-screen experience inventory

# Document Control

| Field | Value |
| --- | --- |
| Document | Veyro Engineering Implementation Plan |
| Version | 2.0 |
| Document ID | VEYRO-EIP-2.0-20261015 |
| Date | 15 October 2026 |
| Supersedes | v1.4.0 cross-audit-remediated candidate (VEYRO-EIP-1.4.0-20260827). v1.4.1 applies the focused independent TSD v1.4.1 re-audit remediation set: 1 P1, 5 P2 and 3 editorial findings, including the qualification/SOFTWARE_ONLY ambiguity, Appendix G applicability correction, residual WIP/orchestrator wording, wave-gate EXT carriers and Restricted-mobile-data card scopes. Product scope and TSD v1.4.1 architecture are unchanged. |
| Status | Owner-authorized content baseline for clean rebuild; independent/runtime verification pending |
| Architecture baseline | Veyro Technical System Design v1.4.1 — Approved Implementation Architecture Baseline |
| Execution model | Sequential module gates, automated model/agent routing, governed automatic skills/rules/capability management, fresh-context independent review and actual Claude manual QA |
| Traceability | 57 TSD domains · 432 Blueprint requirements · 14 global invariants · 57 domain invariants (INV-<DOMAIN>) · 25 ADRs · 57 domain runbooks (RB-<DOMAIN>) · 75 implementation/gate modules |
| Approval authority | Claude Gatekeeper based on evidence; owner-reserved decisions and external certifications remain outside Claude authority. |
| Product baseline document identity | VEYRO-MPB-1.0 — Veyro Master Product Blueprint v1.0; exact content hash is bound in PROJECT_INDEX.md during MOD-000 bootstrap. |
| Screen registry document identity | VEYRO-UX-V1-170-APPROVED — approved V1 170-screen experience inventory/prototype; exact content hash is bound in PROJECT_INDEX.md during MOD-000 bootstrap. |
| Revision identity rule | Revision identity is established by Document ID + cryptographic content hash recorded in PROJECT_INDEX.md. Date is informational and is not a uniqueness key. |

# Independent Audit Remediation & Closure Register

This v1.4.1 revision is the focused remediation pass over the independent TSD v1.4.1 ↔ EIP v1.4.0 adversarial audit dated 27 August 2026. That audit reported P0=0, P1=1, P2=5, Editorial=3 and one blocking contradiction, with APPROVED WITH REQUIRED FIXES. The subsequent focused independent re-audit of this v1.4.1 revision against TSD v1.4.1 verified every remediation and regression check with P0=0, P1=0, P2=0, Editorial=0 and Blocking contradictions=0, and issued the final verdict APPROVED. This revision is therefore promoted as the governing engineering execution baseline. Approved product scope and TSD v1.4.1 architecture remain authoritative.

| ID | Severity | Remediation in v1.2 | Primary evidence | Status |
| --- | --- | --- | --- | --- |
| P0-01 | P0 | v1.1 external-gate binding retained; v1.2 corrects the gate lifecycle semantics so external certification blocks approval/action/wave rather than Ready. | §22.0; §18; DC-02 | RE-AUDIT |
| P0-02 | P0 | Owner-reserved spend, paid activation, real-member-data processing, production promotion and material business/product changes remain non-waivable. | DC-16; §18; §22; Appendix C/D | CLOSED / VERIFY |
| P1-01 | P1 | Slice-aware requirement ownership retained; v1.2 adds a mandatory per-requirement Pilot/GA boundary materialization rule and GA-delta proof. | Appendix B; §18; module cards | RE-AUDIT |
| P1-02 | P1 | Required-scenario rule retained and strengthened: §9.1 explicitly prevails over any module matrix conflict; Appendix G regenerated from each module card/content, not risk-class templates. | §9.1; §18; Appendix G | RE-AUDIT |
| P1-03 | P1 | Manual QA Capability Drill retained with named browser/Android/iOS/API/edge/accessibility paths and controlled owner-assisted fallback. | §12.1; MOD-000; DC-10 | CLOSED / VERIFY |
| P1-04 | P1 | Load/security gates remain bound to exact module-card scopes and cannot be re-scoped by the Gatekeeper. | §8; §18; module cards | CLOSED / VERIFY |
| P1-05 | P1 | All TSD architecture CI gates retained, with deliberate-violation proofs owned by MOD-001. | §7; MOD-001 | CLOSED / VERIFY |
| P1-06 | P1 | Permanent regression automation + bounded Manual Regression Core retained without weakening current-module manual QA. | §17.1; §8 | CLOSED / VERIFY |
| P1-07 | P1 | Canonical screen mapping retained; v1.2 removes the circular Ready condition for MOD-001/non-UI modules. | Appendix F; MOD-001 | RE-AUDIT |
| N-01 | P1 | DC-02 now blocks module approval and gated real-world actions, never Ready. §22.0 carries explicit gate semantics and §18 defines a restricted SOFTWARE COMPLETE / EXTERNAL GATE PENDING certificate. | DC-02; §18; §22.0 | RE-AUDIT |
| N-02 | P1 | Appendix G regenerated per module from objective/manual-QA/security/load/surface content. Mandatory security cannot coexist with SEC=N; non-N/A load cannot coexist with PERF=N; §9.1 overrides the matrix. | §9.1; §18; Appendix G | RE-AUDIT |
| P2-N1 | P2 | Every split requirement must receive an exact Pilot-slice IN/OUT boundary before Scenario Review and the completing GA module must enumerate the remaining delta; Appendix B cells are execution-controlled until materialized. | §18; Appendix B; module REQUIREMENTS.md | RE-AUDIT |
| P2-N2 | P2 | Appendix F Ready condition is scoped to UI-bearing modules; MOD-001 generates the manifest at Implementation Complete; non-UI modules prove no canonical screen resolves to them. | Appendix F; MOD-001 | RE-AUDIT |
| P2-N3 | P2 | The Git+Obsidian-over-Notion tie-break is now repeated directly in the §3 precedence table. | §3; §5 | CLOSED / VERIFY |
| P2-N4 | P2 | Wave certification inherits external gates from its wave; MOD-034 carries EXT-01/EXT-06 and MOD-068 carries EXT-07. | §22.0; MOD-034; MOD-068 | RE-AUDIT |
| E-N1 | Editorial | Contents reordered so the remediation register appears before numbered sections and Appendices F/G remain in sequence. | Contents | CLOSED |
| MR-01 | Governance | Adds automatic model/agent routing: Opus for architecture/assurance/critical escalation, Sonnet for routine implementation, Claude Code project subagents for automatic delegation, route evidence, and no silent assurance downgrade. | DC-17; §4.1; MOD-000/001; §18; Appendix C-E | RE-AUDIT |
| V12-P2-01 | P2 | Defines acceptable resolved-model proof artifacts: configured alias + runtime invocation/session evidence + no-fallback/status evidence; configuration alone is insufficient; forced-fallback negative test is mandatory. | §4.1; MOD-000; MOD-001 | CLOSED / VERIFY |
| V12-P2-02 | P2 | The automatic orchestrator prompt now restates WIP=1, dependency-certificate semantics and the SOFTWARE_ONLY restriction on conditional external-gate certificates. | §24.5; DC-01; §18 | CLOSED / VERIFY |
| V12-P2-03 | P2 | EXT-04 now BLOCKS_WAVE for Pilot/GA mobile readiness; qualification-type gates cannot be consumed through SOFTWARE_ONLY edges. | §18; §22.0 EXT-04 | CLOSED / VERIFY |
| V12-P2-04 | P2 | Material model-routing policy/model-family changes require ADR + MOD-000 routing re-qualification + MR-linked evidence before the next assurance gate. | DC-17; §4.1; MOD-000 | CLOSED / VERIFY |
| V12-E-01 | Editorial | Moves the §9.1 precedence statement from the heading into the section body. | §9 | CLOSED |
| V12-E-02 | Editorial | Aligns §22.0 wording to “full APPROVED” semantics used by DC-02 and §18. | §22.0 | CLOSED |
| CAP-01 | Governance | Adds governed autonomous discovery, creation, installation, qualification and reuse of Skills/Plugins; automatic path-scoped Rules; surface-specific engineering agents/profiles; supply-chain controls; capability evidence and CI gates. | DC-18..DC-21; §4.2–4.3; MOD-000/001; §18; Appendix H | RE-AUDIT |
| P2-01 | P2 | Resolves version-identity collision: renumbers the artifact to v1.3.1, changes the revision date to 27 August 2026, adds unique Document ID VEYRO-EIP-1.3.1-20260827, records supersession, and updates the precedence reference so durable memory can bind to one exact artifact. | Cover; Document Control; §3; headers | CLOSED — v1.3.1 INDEPENDENT RE-AUDIT |
| P2-02 | P2 | Bounds capability resolution: at most two external candidates and one custom project Skill/Rule creation attempt per capability gap; explicit time/token budget; exhaustion becomes BLOCKED: CAPABILITY_GAP; circular capability/Skill dependencies are forbidden and activation-blocking. | §4.2; MOD-000; MOD-001; Appendix H.1/H.5 | CLOSED — v1.3.1 INDEPENDENT RE-AUDIT |
| P2-03 | P2 | Adds capability lifecycle governance: last-reviewed timestamp, next-review-due date, lifecycle status ACTIVE/DEPRECATED/REVOKED, rollback target/procedure and a rule that overdue capabilities cannot satisfy the Capability / Rules / Skills gate until independently re-evaluated. | §4.2; §8; Appendix C/D; Appendix H.1/H.5 | CLOSED — v1.3.1 INDEPENDENT RE-AUDIT |
| P2-04 | P2 | Adds the admin/privileged-console Rule family for the Internal SaaS Console covering support impersonation lifecycle, break-glass/elevated access, time limits, visible banner, auditability and diagnostics-data exposure; explicitly binds it to MOD-029 capability manifest requirements. | §4.3; MOD-029; Appendix H.1/H.2/H.3 | CLOSED — v1.3.1 INDEPENDENT RE-AUDIT |
| NEW-01 | P2 | Restores the Backend rule-content standard in Appendix H.3 with the approved modular-monolith/FastAPI, domain/application boundary, transaction/idempotency/reconciliation, PostgreSQL RLS/constraints, migration-safety, observability and load-impact requirements. MOD-001 now mechanically checks that every rule family declared in H.2 has a corresponding H.3 content standard. | Appendix H.2/H.3; MOD-001 | CLOSED — v1.3.2 INDEPENDENT RE-AUDIT |
| NEW-02 | P2 | Makes the exact governing baseline identity consumable by durable session bootstrap: PROJECT_INDEX.md records exact baseline artifact IDs/versioned identities and cryptographic content hashes; SESSION_BOOTSTRAP.md and §23 require verification before implementation; mismatch fails closed and is proven in MOD-000, with MOD-001 schema/validator coverage. | §23; MOD-000; MOD-001; Appendix D | CLOSED — v1.3.2 INDEPENDENT RE-AUDIT |
| NEW-03 | P2 | Completes Appendix H.3 so every rule family declared in H.2 has a resolvable content standard. Adds Front Desk/POS, iOS platform, Android platform, Data/AI and Infra/SRE standards derived from §4.3, and explicitly declares that the combined Admin/Web standard resolves both admin and web H.2 families. This allows the MOD-001 H.2↔H.3 validator to pass against the governing plan while remaining fail-closed for future omissions. | §4.3; Appendix H.2/H.3; MOD-001 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| E-01 | Editorial | Removes the hardcoded Plan Document ID from §23 session-start step 2. The protocol now verifies the governing Plan Document ID recorded in PROJECT_INDEX.md, while the literal current Document ID remains in Document Control and Appendix D as the authoritative durable identity. | §23; Appendix D; Document Control | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| P1-A | P1 | Regenerated Appendix G so §9.1 categories cannot be O; added N-justification and MOD-001 validator; re-emitted all card category fields. | §9.1; Appendix G; MOD-001 | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-B | P1 | Promoted LOC/A11Y to Required for MOD-003/MOD-006; added localization/a11y CI/test gates and special §9.1 rule. | MOD-003/006; §7; §9.1; §10 | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-C | P1 | Normalized split requirements so completing module is the last governed slice; regenerated module ownership and added validator. | Appendix B; §18; MOD-001 | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-D | P1 | Expanded external-validation register to EXT-01..EXT-14, corrected bindings and wave inheritance, including messaging, clinical, payroll, residency, retention, identity and analytics selection. | §22.0; cards; §20; Appendix C/D | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-E | P1 | Added Appendix I traceability for global/domain invariants, ADRs and runbooks plus §18 evidence gates and durable registries. | Appendix I; §3; §10; §18; Appendix D | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-F | P1 | Replaced generic Tier-1 security scopes on MOD-004/010/042 with domain-specific abuse suites and added validator. | MOD-004/010/042; §18; MOD-001 | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P1-G | P1 | Assigned TSD mobile Restricted-data, encryption, capture, pinning and device-attestation controls to profiles/rules and qualifying modules. | §4.3; Appendix H.3; MOD-006/007/048; §15 | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-05 | P2 | Defined 11 H.2 rule families and changed validator to resolvable mapping rather than literal one-to-one. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-06 | P2 | Removed “when/if observable” model-proof softeners; Opus runtime evidence is mandatory or blocked. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-07 | P2 | Unified WIP=1 as one Implementation/QA module globally. | Cross-audit remediation | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| P2-08 | P2 | Bound life-safety gates and added emergency-unlock/physical-egress qualification evidence. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-09 | P2 | Added DPIA to EXT-02/11/12 evidence. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-10 | P2 | Added MOD-052 statutory-payroll restriction until EXT-10 passes. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-11 | P2 | Expanded TSD §7.3 RLS lint/runtime-role/connection-reuse isolation gates. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-12 | P2 | Materialized DispatchGuard, replay classes and idempotency/AsyncAPI contracts. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-13 | P2 | Added six missing TSD §27.1 test layers and certificate evidence. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-14 | P2 | Applied general production-derived diagnostic data prohibition to environments/support/data modules. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-15 | P2 | Completed durable ADR/product/architecture/TestSprite/manual-QA/runbook indexes in Appendix D. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-16 | P2 | Established canonical Blueprint/screen-registry identities and hash-binding discipline. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-17 | P2 | Added external-gate class and SOFTWARE_ONLY-consumable schema fields. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-18 | P2 | Re-derived MOD-047 and MOD-067 security scopes from their actual domains. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-19 | P2 | Changed v1.4.0 status to candidate pending independent audit/promotion. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| P2-20 | P2 | Recorded TSD edge-runtime conflict and required EIP-ADR-EDGE-001 / ADR-011 Kotlin-JVM resolution. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-1 | Editorial | Replaced truncated §20 approval-gate prose with concise full module-card pointers and explicit EXT sets. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-2 | Editorial | Documented Document ID + content hash as revision identity; date is informational. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-3 | Editorial | Aligned Appendix D durable schema with the §6 vault tree. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-4 | Editorial | Added explicit surface-vocabulary mapping to the five 170-screen V1 count groups/post-V1 rule. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-5 | Editorial | Expanded MOD-049 owner-approval wording through the standard EXT-bearing-card rule. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| E-6 | Editorial | Reworded MOD-072 load scope without partial N/A semantics. | Cross-audit remediation | CLOSED — v1.4.0 INDEPENDENT RE-AUDIT |
| V140-P1-01 | P1 | Made qualification/SOFTWARE_ONLY consumption capability-scoped: every EXT row names its Gated capability; DC-02, §8, §18, §22.0, §24.5 and Appendix C/D now use one identical non-use-proof rule, removing the Foundation deadlock/bypass ambiguity. | DC-02; §8; §18; §22.0; §24.5; Appendix C/D | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-P2-01 | P2 | Restored Appendix G applicability discrimination for pure control modules; made PERF↔Load consistency bidirectional and added MOD-001 negative fixtures. | Appendix G/G.4; MOD-000/002; MOD-001 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-P2-02 | P2 | Removed residual “dependent module” WIP wording from §8 and §24.5; one Implementation/QA module is now stated consistently. | §8; §24.5; DC-01 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-P2-03 | P2 | Replaced EXT-04-only/class-wide SOFTWARE_ONLY text in §24.5 with the same per-edge Gated-capability rule used by §18/§22.0. | §24.5; §18; §22.0 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-P2-04 | P2 | Completed wave-gate EXT carrier sets: MOD-061 now carries EXT-09/10/14 and MOD-068 carries EXT-02/03/07 across registry, cards and §22.0 bindings. | §20; MOD-061/068; §22.0 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-P2-05 | P2 | Added TSD §21.1 Restricted-mobile-data security scope and manual-QA evidence to MOD-024/028/045/048/053. | MOD-024/028/045/048/053; §15; Appendix H.3 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-E-01 | Editorial | Corrected the duplicated-article typo in the MOD-001 content-standard mapping rule. | MOD-001 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-E-02 | Editorial | Expanded DC-14 to explicitly name the EXT-08…EXT-14 external-evidence categories rather than relying on “and similar”. | DC-14; §22.0 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |
| V140-E-03 | Editorial | Made H.3 backend-to-H.2 family resolution explicit, matching the other rule-family standards. | Appendix H.2/H.3 | CLOSED — v1.4.1 FOCUSED INDEPENDENT RE-AUDIT |

# Contents

| Document Control | Independent Audit Remediation & Closure Register |
| --- | --- |
| 1. Executive Implementation Strategy | 2. Development Constitution |
| 3. Source-of-Truth and Baseline Controls | 4. Claude Operating Model and Role Separation |
| 5. Notion MCP Engineering Control Plane | 6. Obsidian Persistent Memory and Session Continuity |
| 7. Repository, Environments and CI/CD Baseline | 8. Definition of Ready, Module Lifecycle and Unlock Rule |
| 9. Scenario Engineering Standard | 10. Testing and QA Strategy |
| 11. TestSprite Maximum-Use Strategy | 12. Claude Actual Manual QA Protocol |
| 13. Independent Full Code Review Standard | 14. Clean Code and Engineering Best Practices |
| 15. Security, Privacy and Compliance Testing | 16. Load, Performance, Stress, Spike and Soak Testing |
| 17. Defect Management and Regression | 18. Module Approval Certificate and Evidence Package |
| 19. Implementation Waves and Dependency Strategy | 20. Master Module Registry |
| 21. Detailed Module Execution Cards | 22. Pilot, V1, Growth, V2 and Enterprise Release Gates |
| 23. Claude Session Start/End Protocol | 24. Required Templates and Prompts |
| Appendix A. Domain-to-Implementation-Module Mapping | Appendix B. Blueprint Requirement-to-Implementation-Module Traceability |
| Appendix C. Notion Database Schema | Appendix D. Obsidian Vault Schema |
| Appendix E. Tool Capability and Reference Notes | Appendix F. Canonical Screen-to-Module Mapping |
| Appendix G. Per-Module Required Scenario Category Matrix | Appendix H. Automated Skills, Rules & Engineering Capability Governance |
| Appendix I. Invariant, ADR and Runbook-to-Module Traceability |  |

# 1. Executive Implementation Strategy

This plan converts the approved Veyro product and architecture baselines into an executable engineering operating system. It is intentionally stricter than a sprint roadmap: it defines what may be built, in what dependency order, what evidence proves correctness, and the exact conditions that unlock the next module.

Core execution formula PLAN → SPECIFY MODULE → WRITE/REVIEW SCENARIOS → IMPLEMENT → AUTOMATED TESTS → TESTSPRITE → INDEPENDENT CODE REVIEW → FIX → CLAUDE ACTUAL MANUAL QA → FIX/RETEST → LOAD/SECURITY/RESILIENCE → CUMULATIVE REGRESSION → ARCHIVE EVIDENCE → UPDATE NOTION/OBSIDIAN → MODULE APPROVAL → UNLOCK NEXT MODULE.

Architecture and product requirements are authoritative; implementation may not silently reduce, defer, rename or reinterpret approved behavior.

Implementation/QA WIP is globally 1: exactly one implementation module is active at a time, even when another module is dependency-independent. Parallel preparation/research may occur only when it cannot create production implementation or bypass the active module gate.

Quality is evidence-driven: a green build, generated test report or code inspection alone is never sufficient for module approval.

Each approved module adds durable scenarios to the Permanent Regression Suite so quality obligations accumulate instead of resetting.

Veyro is a multi-tenant SaaS system; tenant isolation, financial correctness, access safety, privacy and recoverability are treated as invariants, not ordinary features.

# 2. Development Constitution

| Rule | Name | Normative requirement |
| --- | --- | --- |
| DC-01 | One active implementation module | Exactly one implementation module may be in Implementation/QA at any time, regardless of dependency independence. Do not begin production implementation or QA of another module until the active module is formally APPROVED. Preparation/research for other modules is allowed only under the §8 unlock rule and may not create production implementation. |
| DC-02 | Dependencies first | A module is not Ready until every mandatory prerequisite has the dependency state permitted by §18. External certification normally does not block the module that produces its own qualification evidence from becoming Ready. For a conditional prerequisite certificate, a SOFTWARE_ONLY edge is permitted only when the edge evidence proves that the dependent does not consume the exact Gated capability named for the open EXT gate in §22.0; if the dependent consumes that capability, it remains LOCKED until the gate PASSES or a TSD-permitted owner-approved fallback/escape hatch is recorded. A module may not receive full APPROVED while an assigned BLOCKS_APPROVAL gate is OPEN/BLOCKED; no gated real-world action may execute while its BLOCKS_ACTION gate is OPEN/BLOCKED; and a wave gate cannot pass while an inherited BLOCKS_WAVE gate is unresolved. |
| DC-03 | Scenario-first quality | Every module requires a reviewed Scenario Catalog before final implementation/QA. Every behavior must map to one or more scenarios. FOUNDATION APPLICATION (MOD-000..003, proposed revision): use the narrow evidence-based Foundation Acceptance protocol in Lean Foundation Amendment LF-01. Product-specific full scenario QA, TestSprite, full product-review and load gates apply only once corresponding implemented product surfaces exist. Validate actual foundation code and security-sensitive paths with focused tests and risk-matched independent review. Never claim PASS for unimplemented product behavior. |
| DC-04 | Claude actual manual QA is mandatory | Automated tests, TestSprite, static analysis and code review cannot substitute for Claude actually driving the running product/API/device and observing results. FOUNDATION APPLICATION (MOD-000..003, proposed revision): use the narrow evidence-based Foundation Acceptance protocol in Lean Foundation Amendment LF-01. Product-specific full scenario QA, TestSprite, full product-review and load gates apply only once corresponding implemented product surfaces exist. Validate actual foundation code and security-sensitive paths with focused tests and risk-matched independent review. Never claim PASS for unimplemented product behavior. |
| DC-05 | Every Required scenario is manually executed | Before approval, Claude must execute every Required scenario at least once in a representative running environment and preserve evidence. FOUNDATION APPLICATION (MOD-000..003, proposed revision): use the narrow evidence-based Foundation Acceptance protocol in Lean Foundation Amendment LF-01. Product-specific full scenario QA, TestSprite, full product-review and load gates apply only once corresponding implemented product surfaces exist. Validate actual foundation code and security-sensitive paths with focused tests and risk-matched independent review. Never claim PASS for unimplemented product behavior. |
| DC-06 | Independent full code review | A fresh Claude reviewer context performs the full review; the implementation context cannot self-approve. FOUNDATION APPLICATION (MOD-000..003, proposed revision): use the narrow evidence-based Foundation Acceptance protocol in Lean Foundation Amendment LF-01. Product-specific full scenario QA, TestSprite, full product-review and load gates apply only once corresponding implemented product surfaces exist. Validate actual foundation code and security-sensitive paths with focused tests and risk-matched independent review. Never claim PASS for unimplemented product behavior. |
| DC-07 | Fresh-context final QA | Final Gatekeeper/QA reads durable state and evidence rather than relying on the developer session narrative. FOUNDATION APPLICATION (MOD-000..003, proposed revision): use the narrow evidence-based Foundation Acceptance protocol in Lean Foundation Amendment LF-01. Product-specific full scenario QA, TestSprite, full product-review and load gates apply only once corresponding implemented product surfaces exist. Validate actual foundation code and security-sensitive paths with focused tests and risk-matched independent review. Never claim PASS for unimplemented product behavior. |
| DC-08 | Zero known product defects | P0/P1/P2 product defects, failed Required scenarios and known regressions must be zero at approval. Pure cosmetic P3 may remain only with explicit owner acceptance. |
| DC-09 | No silent scope or architecture change | Material deviations require an ADR/change record and applicable owner approval before implementation. |
| DC-10 | Evidence over assertion | PASS requires reproducible test/run evidence. If Claude cannot control a required surface, the test remains BLOCKED unless the explicit owner-assisted manual-QA fallback in §12.1 is used and recorded; code inspection or TestSprite may never substitute. |
| DC-11 | Cumulative regression | Every approved module contributes permanent regression journeys. Later modules must prove they did not break earlier approvals. |
| DC-12 | Best practices and clean code always | Working code is insufficient if it violates Veyro architecture, security, maintainability, testability or current production-grade engineering standards. |
| DC-13 | Load/resilience are product requirements | Performance-sensitive modules cannot be approved until defined concurrency, load, degradation and recovery scenarios meet their SLOs. |
| DC-14 | No fake external approval | JoFotara/tax, PDPL/cross-border/biometric privacy, physical life-safety, payment/provider/device certification, messaging/BSP, clinical/nutrition governance, labor/payroll, regional/data-residency, retention/deletion, identity-provider and analytics-warehouse external evidence cannot be self-certified by Claude. |
| DC-15 | Memory is durable | Decisions, state, bugs, tests and handoffs must be persisted in the Obsidian-compatible vault and mirrored to Notion where operationally relevant before a session ends. |
| DC-16 | Owner-reserved decisions | Claude may never authorize or execute: (a) any financial spend, paid plan upgrade, subscription activation or monetary commitment; (b) activation of a paid vendor, payment provider, messaging provider or hardware supplier; (c) deployment or promotion to Production; (d) any material product, scope, pricing, architecture or business change requiring owner decision; or (e) processing of real member data in any environment. Each action requires a recorded owner approval before execution. Pending owner approval BLOCKS the affected action/module and cannot be waived by a Module Gatekeeper. |
| DC-17 | Automatic model and agent routing | During normal Veyro development the owner does not manually choose Sonnet vs Opus. Claude Code must route work automatically from lifecycle role, module risk and task criticality under §4.1. Architecture, scenario assurance, independent code review, actual manual QA, security/performance assurance and Gatekeeper roles use the Opus assurance tier; routine implementation and deterministic test authoring use the Sonnet implementation tier unless auto-escalated. An Opus-required assurance role may never silently downgrade to Sonnet; if runtime evidence cannot verify the required tier, that assurance gate is BLOCKED. Any material change to MODEL_ROUTING.md, role→agent mapping, escalation triggers or family aliases requires an ADR, a re-run of the MOD-000 routing drill and MR-linked evidence before the next assurance gate; provider-side model-family changes that could affect assurance capability must be re-qualified. |
| DC-18 | Automatic engineering capability discovery | For the active module, Claude must automatically determine which approved agents, Skills, Rules, tools and reusable workflows are required from the module scope, file paths, surfaces, risks and TSD constraints. The owner is not expected to select routine Skills or Rules. Existing approved capabilities are reused before creating or acquiring new ones. |
| DC-19 | Governed Skill / Plugin supply chain | Externally sourced Skills, plugins, MCP servers, hooks, scripts or executable dependencies are untrusted until provenance, source, license, permissions, network/data access, code/scripts, transitive dependencies, maintenance, compatibility and prompt-injection/supply-chain risks are reviewed. Paid activation/spend remains owner-reserved under DC-16. Unknown/high-risk capabilities remain BLOCKED until independent security review passes. |
| DC-20 | Automatic path-scoped Rule synthesis | Claude may automatically create or refine project Rules when a stable engineering constraint is missing, but the rule must derive from higher-precedence Veyro baselines, be scoped as narrowly as practical (including path-scoped .claude/rules where appropriate), avoid duplication/conflict, pass independent review and representative negative/positive validation, and be committed as durable project state. A Rule may never override the Blueprint, TSD or this Plan. |
| DC-21 | Surface-specific engineering profiles | Backend, Admin Web, general Web, Front Desk/POS, KMP mobile, iOS/Android hosts, Edge, Data/AI and Infra/SRE work must receive the applicable governed agent/rule/skill profile under §4.3 and Appendix H. Cross-cutting Security, Privacy, Tenant Isolation, Financial, Access/Life-Safety, Localization/RTL, Accessibility, Load and Observability controls are additive, never replaced by a surface profile. |

# 3. Source-of-Truth and Baseline Controls

| Precedence | Artifact | Use |
| --- | --- | --- |
| 1 | Master Product Blueprint v1.0 (VEYRO-MPB-1.0) | Defines product scope, priority and release phase. |
| 2 | Veyro Technical System Design v1.4.1 | Defines architecture, domain ownership, invariants, events, security, SLOs and implementation constraints. |
| 3 | Approved 170-screen V1 experience inventory/prototype (VEYRO-UX-V1-170-APPROVED) | Defines user-facing flows, states and interaction contract. |
| 4 | This Engineering Implementation Plan v1.4.1 — APPROVED GOVERNING BASELINE | Defines execution order, module gates, QA, evidence and delivery workflow. This independently approved revision is the governing EIP when its Document ID and exact cryptographic content hash are bound in PROJECT_INDEX.md. A missing, ambiguous or mismatched binding blocks implementation until reconciled. |
| 5 | Per-module Specification + Scenario Catalog | Defines the immediate implementation and test contract. |
| 6 | Code, migrations, tests, Notion state, Obsidian evidence | Implementation evidence; must conform to all higher sources. On divergence, Git + Obsidian durable evidence prevails and Notion is re-synchronized (§5). |

Conflicts are escalated upward; Claude must not choose the easier interpretation silently.

A change to a higher-precedence artifact requires impact analysis on modules, scenarios, traceability, regression and release gates.

Requirement IDs and TSD domain, event, global-invariant, domain-invariant, ADR and runbook identifiers MUST be preserved in module specifications, tests and evidence naming according to Appendix I; omission is a blocking traceability defect.

Known upstream-conflict rule: if the approved TSD contains internally contradictory implementation text, Claude must not choose silently. The conflict is recorded as a durable Decision/ADR, the formal TSD ADR takes precedence over lower-level prose unless superseded, affected modules are blocked from divergent implementation, and a TSD correction is requested. Current recorded conflict: TSD §16.2 says “Rust service” while TSD §5 and ADR-011 select the Pilot Kotlin/JVM edge runtime; Veyro execution follows ADR-011/Kotlin-JVM and MOD-021 must persist EIP-ADR-EDGE-001 before implementation.

# 4. Claude Operating Model and Role Separation

| Role | Context rule | Responsibilities | Cannot do |
| --- | --- | --- | --- |
| Claude Developer | Active implementation context | Implement approved spec; write deterministic tests; fix defects; keep durable state current. | Cannot issue final code-review or module-approval verdict. |
| Claude Scenario/QA Reviewer | Fresh context | Challenge completeness of scenarios; add negative/boundary/security/concurrency/recovery cases. | Cannot accept missing Required coverage. |
| Claude Code Reviewer | Fresh context | Full architecture/security/clean-code/test review against baselines and diff. | Cannot waive unresolved material findings. |
| Claude Manual QA Executor | Prefer fresh context after review fixes | Actually drive running system for every Required scenario and capture Expected vs Actual evidence. | Cannot convert unavailable execution into PASS. |
| Claude Gatekeeper | Fresh context | Verify all evidence, defects, regression, Notion/Obsidian state and external gates; issue certificate. | Cannot rely on developer assertions or reopen approved requirements without evidence. |

Independence rule Role separation is logical even when the same Claude product/account is used. A fresh session/context must rehydrate from durable project memory and evidence. The developer session is never the sole reviewer, tester and approver of its own work.

## 4.1 Automated Model & Agent Routing

The Claude Code execution environment is configured once during Foundation so normal development does not require the owner to select a model. Routing is a governed system responsibility. The main project may use the opusplan alias for plan→execution switching, but independent assurance roles are always explicit project subagents with fixed family aliases. Ordinary Claude Desktop Chat is not the Veyro execution control plane; Claude Code in Desktop/CLI is.

| Lifecycle role / task | Automatic execution contract |
| --- | --- |
| Architecture, ADRs, module planning, dependency/risk decisions | Opus — veyro-lead / veyro-architect; plan work may use opusplan. Never delegated to Sonnet when the decision can alter architecture, scope, security, finance, tenant isolation or life-safety. |
| Routine production implementation, UI, DTOs, repositories, straightforward migrations and refactors | Sonnet — veyro-developer. Automatically escalate to Opus when criticality triggers fire; Sonnet may continue only after the decision is recorded. |
| Critical implementation slices: authn/authz, tenant isolation/RLS, payments, ledger, entitlements, booking races, access decisions, privacy/deletion, fiscalization, crypto/security boundaries | Opus or Opus-led pair — veyro-critical-engineer; may direct Sonnet implementation after the critical design is fixed. Router records whether Opus directly implemented or supervised. No self-review; independent Opus review still follows. |
| Deterministic unit/integration/E2E test authoring and routine defect fixes | Sonnet — veyro-test-engineer / veyro-developer. Auto-escalate flaky concurrency, invariant, recovery, security or architecture failures to Opus. |
| Scenario Catalog deepening and QA design | Opus — veyro-scenario-reviewer in fresh context. Must not be the developer context. May add Required scenarios; cannot reduce §9.1 coverage. |
| Independent full code review | Opus — veyro-code-reviewer in fresh context. No silent downgrade. If Opus tier is unavailable/unverifiable, Code Review remains BLOCKED. |
| Actual Claude manual QA | Opus — veyro-manual-qa in fresh context. Must drive the running implementation for every Required scenario. TestSprite/automation cannot substitute. |
| Security/privacy review and load/performance analysis | Opus — veyro-security-reviewer / veyro-performance-reviewer. Required where module card scopes say mandatory. Results are independent evidence. |
| Final module approval / unlock decision | Opus — veyro-gatekeeper in fresh context. Gatekeeper cannot waive model tier, tests, defects, external/owner gates or evidence. |

Automatic routing mechanism. MOD-000 creates version-controlled .claude/agents/*.md definitions using model: opus or model: sonnet aliases, a project default model setting of opusplan where supported, and route rules in knowledge/00-System/MODEL_ROUTING.md. Claude Code uses subagent descriptions for automatic delegation. Each route emits MR-<MOD>-<YYYYMMDD>-<NNN> evidence containing task class, lifecycle role, risk triggers, intended family alias, resolved model identity/tier runtime evidence (mandatory for Opus assurance roles; if it cannot be produced, the step is BLOCKED: MODEL_ASSURANCE_UNVERIFIED), agent/session ID and verdict. Hooks may inject routing context and validate completion; they do not replace the evidence gate.

No-silent-downgrade rule. For Opus-assurance roles, inherited/fallback execution on Sonnet does not count. Accepted proof requires the configured agent/model-family alias PLUS runtime evidence: a hook/invocation record containing agent + session/run identity and an observable session transcript/status/warning record sufficient to detect substitution/fallback. The version-controlled model: opus declaration alone is insufficient. MOD-000 and MOD-001 must include a forced-fallback negative test proving that any unresolved/substituted lower tier becomes BLOCKED: MODEL_ASSURANCE_UNVERIFIED rather than PASS. The owner is not asked to pick a model during normal work; owner involvement is only needed if account/plan/organization restrictions prevent the required tier from running.

Routing-policy governance. MODEL_ROUTING.md, role→agent mappings, escalation triggers and model-family aliases are governed engineering assets. Material changes require an ADR, independent review, the MOD-000 routing qualification drill, deliberate downgrade/fallback tests and MR-linked evidence before the next assurance gate. Provider-side family upgrades or allowlist/substitution changes that can affect assurance behavior are re-qualified rather than silently accepted.

## 4.2 Automated Skills, Rules & Engineering Capability Management

Veyro treats engineering capabilities as governed project assets. For each active module, the orchestrator performs a capability-gap analysis before production implementation: inspect the module requirements, canonical screens/surfaces, TSD anchors, risk categories, code paths and existing capability registry; then select the minimum approved agents, Rules, Skills and tools required to implement and verify the module safely. Routine capability selection is automatic and does not require the owner to name a Skill or Rule.

| Stage | Automatic behavior | Mandatory control / evidence |
| --- | --- | --- |
| 1. Inventory | Discover applicable project/personal/plugin Skills, nested Skills, .claude/rules, agents and tools already approved for the repository/path. | CAP-<NNN> capability record references source/version/scope and owning module. Reuse approved capability before acquisition. |
| 2. Gap analysis | Derive missing capability from module scope, file paths, scenario matrix, security/load scope and TSD invariants. | No generic “best practice” may replace or contradict a higher-precedence Veyro rule. Capability/Skill dependency graphs must be acyclic; any direct or indirect cycle is activation-blocking and resolves to BLOCKED: CAPABILITY_GAP until corrected. |
| 3. Discover | Search approved/official Claude plugin or organization-approved sources first; approved external registries may be queried only under the supply-chain policy. | Record provenance, source URL/repository/marketplace, version/ref, license, publisher and reason for selection. Evaluation is bounded to at most two external candidates for the same capability gap; every attempt is counted in the CAP record. |
| 4. Evaluate | Inspect Skill/plugin instructions, scripts, hooks, MCP definitions, network/data permissions, executables, dependencies, update behavior and maintenance status. | Independent Opus capability-security review for any third-party executable, MCP, hook, credential/data access or elevated permission. Prompt-injection content is treated as untrusted input. |
| 5. Install or create | Install project-scoped approved capability when policy permits; if no trustworthy fit exists, create a Veyro project Skill/Rule instead. | No paid activation or monetary commitment without OWN approval. Prefer project scope and least privilege. After external-candidate exhaustion, at most one custom project Skill/Rule creation attempt is permitted for the same capability gap. |
| 6. Qualify | Run representative positive/negative tests/evals proving the Skill/Rule performs the intended workflow and fails safely. | Skill/Rule cannot become ACTIVE based only on a description or successful install. If the per-gap attempt or recorded time/token budget is exhausted without a safe qualified capability, declare BLOCKED: CAPABILITY_GAP and escalate to the Opus lead; involve the owner only when the remaining resolution requires a DC-16 owner-reserved action. |
| 7. Register & pin | Persist capability metadata, version/ref/hash where practical, applicable paths/modules, permissions, review result, test evidence, last reviewed at, next review due, lifecycle status, rollback target and rollback/removal procedure. | Git/Obsidian registry is durable authority; Notion mirrors operational state. |
| 8. Use progressively | Claude loads/invokes approved Skills only when relevant and path-scoped Rules only for matching work. | Avoid context bloat; no blanket loading of every capability. Usage is linked to module evidence when material. |
| 9. Re-evaluate | Re-review on material source/version/permission/toolchain change, security incident, behavior drift, or the recorded next-review-due date. | Changed external code/instructions never silently inherit the old approval. An overdue capability cannot satisfy the Capability / Rules / Skills gate until independent re-evaluation passes; deprecated or revoked capabilities cannot be activated for new work. |

Capability-source priority: (1) built-in/approved Claude capability; (2) Veyro project Skill/Rule already reviewed; (3) organization-approved/official marketplace capability; (4) independently reviewed third-party capability; (5) custom Veyro capability created in-repo. A lower-priority source is used only when higher-priority options do not satisfy the requirement.

Capability-resolution bound. For each distinct capability gap in a module, the Capability Manager may evaluate at most two external candidates and may perform at most one custom project Skill/Rule creation attempt. Before discovery begins, the CAP record must state a resolution budget: default maximum 45 minutes of active orchestration and, when runtime token telemetry is observable, 50,000 model tokens; the first exhausted limit stops resolution. On exhaustion, unsafe trust conditions or unresolved compatibility, record BLOCKED: CAPABILITY_GAP and escalate to the Opus lead. The owner is contacted only when the remaining resolution requires a DC-16 owner-reserved action. Capability and Skill dependency graphs must be acyclic; direct or indirect cycles are forbidden and block activation.

Rule synthesis. Stable constraints belong in CLAUDE.md or .claude/rules; task-specific repeatable procedures belong in .claude/skills. Rules should be path-scoped whenever a constraint applies only to a stack/surface. Skills use narrow descriptions so Claude can invoke them automatically when relevant. New Rules/Skills are version-controlled and cannot weaken tests, security, manual QA, owner authority or external gates.

## 4.3 Surface-Specific Agents, Rules and Skill Profiles

Surface agents are implementation specialists beneath the lifecycle governance in §4.1. They do not gain reviewer, Manual-QA or Gatekeeper authority. Sonnet is the normal implementation tier; critical decisions/slices trigger the Opus escalation policy, and independent assurance remains fresh-context Opus.

| Profile | Automatic implementation agent | Path-scoped Rules / required engineering behaviors | Representative Skills / automatic checks | Escalation |
| --- | --- | --- | --- | --- |
| Backend / API | veyro-backend-engineer (Sonnet) | backend/**/*.py — FastAPI/Pydantic boundaries; modular-monolith/domain ownership; business logic outside routers; explicit transaction boundaries; idempotent externally retryable mutations; RLS/tenant context; typed errors; observability; migration safety; clean, testable layers without pattern cargo-cult. | api-contract; backend-module-implementation; postgres-rls; alembic-expand-contract; idempotency-concurrency; provider-adapter; backend-load-profile; failure-reconciliation. | Opus for architecture, auth/authz, tenant isolation, financial state, concurrency, security/privacy or material performance design. |
| Admin Web / Internal Console | veyro-admin-web-engineer (Sonnet) | web/admin or canonical admin packages — React/Next separation; design-system reuse before new components; reusable form/table/filter primitives; permission-aware states; no business truth in UI; Arabic/RTL; keyboard/a11y; loading/error/empty states; telemetry. Internal SaaS Console privileged workflows additionally require admin/privileged-console: support impersonation must record reason/approval, enforce explicit start/end and time limits, show a visible impersonation/support-access banner, restrict break-glass/elevated authority, audit every privileged action and tenant switch, and minimize/redact diagnostics-data exposure. | admin-screen-implementation; design-system-reuse; form-table-patterns; route-permission-check; rtl-a11y-review; browser-manual-qa recipe; privileged-console-review. | Opus for privileged workflows, security/admin authority, architecture or high-risk state mutations. |
| General Web / Member Web | veyro-web-engineer (Sonnet) | web/**/*.{ts,tsx} excluding specialized admin ownership — shared components; semantic HTML; accessibility; localization/RTL; server/client boundary discipline; typed API contracts; caching/auth variants; performance budgets. | web-screen-implementation; component-reuse; accessibility; localization-rtl; e2e-browser; web-performance. | Opus for auth/security/privacy, architectural state/data decisions or critical performance. |
| Front Desk / POS | veyro-frontdesk-pos-engineer (Sonnet) | web/frontdesk-pos/** — touch+keyboard usability; fast member lookup; financial/access consequence states; local-device bridge boundaries; degraded/offline behavior; explicit retry/recovery; no hidden payment/access mutations. | pos-flow; receipt/tender; cash-shift; edge-bridge-integration; offline-recovery; frontdesk-e2e. | Opus for payment, ledger, access/life-safety, offline reconciliation and concurrency. |
| KMP / Compose Mobile | veyro-mobile-kmp-engineer (Sonnet) | mobile/**/commonMain — shared models/use cases/repositories/state/navigation/localization/Compose UI; no Android/iOS SDK types in common APIs; server remains authoritative; immutable state; structured concurrency; Design System reuse; RTL/a11y; bounded offline sync. Restricted local caches use encrypted SQLite/SQLDelight-equivalent storage with per-installation random keys held only in platform secure storage, a declared TTL (24 h default for Restricted health/nutrition context), and purge-on-logout, remote revocation and tenant removal; server truth remains authoritative. | kmp-feature; compose-design-system; offline-sync; mobile-contract; mobile-a11y-rtl; mobile-e2e/manual-qa recipe. | Opus for mobile architecture, sync/conflict correctness, auth/payment/access/health/privacy and native-escape decisions. |
| iOS Host / Native Escape | veyro-ios-platform-engineer (Sonnet) | mobile/iosApp/** and iosMain — minimal host; Keychain/Secure Enclave; Face ID/Touch ID; APNs; background tasks; Wallet/Pay; HealthKit; camera/NFC; SwiftUI/UIKit interop only where the approved escape hatch requires. Restricted files/databases use NSFileProtectionCompleteUntilFirstUserAuthentication or stronger; Restricted screens apply capture protection; rotating access-credential and abuse-sensitive endpoints require App Attest with a recorded graceful manual fallback; TLS public-key pinning uses at least one backup pin and signed emergency rollover. | ios-capability-adapter; simulator-device-run; keychain-biometric; push-deeplink; native-escape-qualification. | Opus for security, platform-policy, privacy/health, payment/access and architecture exceptions. |
| Android Host / Native Escape | veyro-android-platform-engineer (Sonnet) | mobile/androidApp/** and androidMain — minimal host; Keystore/biometric; FCM; background work; Health Connect; NFC/camera; platform permissions; native Compose only when justified. Restricted databases/credentials are excluded from Auto Backup; Restricted screens apply capture protection; rotating access-credential and abuse-sensitive endpoints require Play Integrity with a recorded graceful manual fallback; TLS public-key pinning uses at least one backup pin and signed emergency rollover. | android-capability-adapter; emulator-device-run; keystore-biometric; push-deeplink; native-escape-qualification. | Opus for security, privacy/health, payment/access and architecture exceptions. |
| Edge / Hardware | veyro-edge-engineer (Sonnet) | edge/** — bounded offline policy; signed device identity; mTLS; SQLite WAL; replay/idempotency; clock skew; snapshot TTL; safe fail/degraded behavior; vendor protocol isolation; observability/diagnostics. | edge-simulator; device-adapter-contract; offline-reconciliation; access-safety; hardware-qualification. | Opus mandatory for physical-access decisions, life-safety, cryptographic trust and destructive remote actions. |
| Data / AI | veyro-data-ai-engineer (Sonnet) | data/analytics/ai paths — tenant-safe lineage; semantic metric ownership; restricted-data policy; model gateway; retrieval authorization; guarded tools; evals; prompt-injection defenses; human approval for high-risk actions. | data-lineage; warehouse-contract; ai-eval; retrieval-authz; prompt-injection-redteam; model-change-eval. | Opus for AI governance, restricted data, autonomous action boundaries and architecture/model changes. |
| Infra / SRE / CI | veyro-infra-sre-engineer (Sonnet) | infra/**, CI and observability — IaC review; least privilege; secrets externalized; reproducible environments; rollback/canary; cost tags/budgets; OTel; SLOs; DR; no Production action without owner approval. | environment-provision; ci-gate; observability-slo; k6-load; fault-injection; dr-restore; release-readiness. | Opus for security boundaries, DR/SLO architecture, paid capacity choices and production-impacting design. |
| Cross-cutting QA / Assurance | existing §4.1 lifecycle agents | Security, privacy, tenant isolation, financial correctness, access/life-safety, localization/RTL, accessibility, load/resilience and evidence rules attach additively to every applicable profile. | scenario-generation; TestSprite orchestration; code-review; manual-qa; regression; security-review; load-analysis; module-approval. | Fresh-context Opus per §4.1; never self-review. |

# 5. Notion MCP Engineering Control Plane

Notion is the live execution/control plane. Claude must use Notion MCP to create and maintain the engineering board and related databases; Notion records current operational state, while Git and the Obsidian vault hold code and durable engineering knowledge/evidence indexes.

| Database | Minimum purpose |
| --- | --- |
| Modules | Module identity, wave, dependencies, gate status, current owner/session, approval certificate. |
| Scenarios | Scenario IDs, categories, requirement links, priority/Required flag, execution status and evidence. |
| Test Runs | Automated/TestSprite/manual/load/security run references and pass/fail. |
| Bugs | Severity, reproduction, expected/actual, evidence, root cause, fix/retest/regression. |
| Code Reviews | Reviewer, commit range, findings, severity, resolution/re-review. |
| Decisions / ADRs | Architecture/product execution changes and approvals. |
| External Gates | Owner, evidence required, due date, status; no Claude self-certification. |
| Releases | Pilot/V1/V1.5/V2/Enterprise readiness and release evidence. |
| Model Routes / Agent Runs | MR ID, module, lifecycle role, task/risk classification, selected agent, intended model tier, resolved model identity/evidence, escalation reason, agent/session ID, start/end, result and blocked/downgrade reason. |

Backlog → Locked → Ready → Scenario Review → In Development → Developer Testing → TestSprite / Automated QA → Code Review → Review Fixes → Manual QA → QA Failed / Fixing → Regression → Load / Security / Resilience → Final Verification → Approved → Done

A status change to Approved requires evidence fields, not a text-only claim.

A failed Required test automatically moves the module out of approval path.

Notion board state must match the module STATUS.md in the Obsidian vault at session handoff.

Conflict rule: if Notion diverges from Git-backed Obsidian durable evidence, Git + the Obsidian vault wins. Claude must stop, reconcile the evidence, and re-synchronize Notion before further implementation or approval.

# 6. Obsidian Persistent Memory and Session Continuity

Veyro uses an Obsidian-compatible Markdown vault as the durable project brain so Claude can continue reliably across fresh sessions. Claude Code itself starts sessions with fresh context; CLAUDE.md plus auto memory can carry persistent instructions/learnings, while the vault stores full structured project state. The vault is source-controlled where appropriate and may be opened in Obsidian; optional Obsidian Sync/Headless Sync may synchronize it across machines.

Veyro-Knowledge / knowledge/ ├── 00-System/PROJECT_INDEX.md ├── 00-System/CURRENT_STATE.md ├── 00-System/SESSION_BOOTSTRAP.md ├── 00-System/DEVELOPMENT_CONSTITUTION.md ├── 00-System/CURRENT_HANDOFF.md ├── 01-Product/ ├── 02-Architecture/ ├── 03-Modules/MOD-xxx/{STATUS,REQUIREMENTS,IMPLEMENTATION,SCENARIOS,TEST_PLAN,TEST_RESULTS,TESTSPRITE,MANUAL_QA,CODE_REVIEW,LOAD_SECURITY,APPROVAL}.md ├── 04-Decisions/ ├── 05-QA/{BUG_REGISTRY,REGRESSION_INDEX,TESTSPRITE_INDEX,MANUAL_QA_INDEX}.md ├── 06-Sessions/ └── 07-Releases/ ├── 00-System/MODEL_ROUTING.md ├── 05-QA/MODEL_ROUTE_INDEX.md

CLAUDE.md stays concise and contains non-negotiable project rules, commands, baseline versions and pointers/imports to durable memory; large detail lives in the vault and path-scoped rules.

No secrets, credentials, real restricted member data or regulated personal data may be written to the vault. Use references to approved secret/data systems instead.

MOD-000 must prove cross-session restoration: a fresh Claude session can determine the active module, decisions, unresolved defects and next allowed action without relying on prior chat history.

At session end Claude updates CURRENT_STATE.md, the active module STATUS/evidence indexes, BUG_REGISTRY, session log and CURRENT_HANDOFF before stopping.

External-gate and owner-approval state is durable: knowledge/00-System/EXTERNAL_GATES.md and OWNER_APPROVALS.md are read at session start and updated whenever a gate/approval changes.

# 7. Repository, Environments and CI/CD Baseline

veyro/ ├── backend/ # Python 3.13+, FastAPI, Pydantic, SQLAlchemy 2, Alembic ├── web/ # TypeScript, React, Next.js surfaces ├── mobile/ # KMP + Compose Multiplatform, minimal Android/iOS hosts ├── edge/ # Kotlin/JVM edge agent + SQLite WAL + mTLS ├── contracts/ # OpenAPI/events/schemas/shared contract artifacts ├── infra/ # OpenTofu/Terraform, deployment/environment definitions ├── qa/ # deterministic E2E, TestSprite integration, load/security/fault tests ├── knowledge/ # Obsidian-compatible durable project vault ├── .claude/ # rules, hooks, skills/commands where appropriate ├── CLAUDE.md └── tools/ ├── .claude/settings.json # project default model/routing-safe settings ├── .claude/agents/ # version-controlled Veyro lead/dev/review/QA/gatekeeper agents ├── .claude/rules/ # global + path-scoped backend/web/admin/mobile/edge/data/infra rules ├── .claude/skills/ # reviewed project Skills; nested package Skills where useful ├── .claude/capabilities/ # optional machine-readable capability manifests/evals ├── contracts/engineering/module-capabilities.yaml # module→profile/rule/skill/tool requirements ├── knowledge/00-System/CAPABILITY_POLICY.md ├── knowledge/00-System/CAPABILITY_REGISTRY.md └── knowledge/05-QA/CAPABILITY_EVAL_INDEX.md

| Environment | Purpose | Rule |
| --- | --- | --- |
| Local | Developer/test harness | May use synthetic data and local emulators; not sufficient for final module manual QA when integration behavior matters. Direct production database snapshots are prohibited. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. |
| Test | Fast automated integration | Ephemeral/reproducible; no approval solely from Test. Direct production database snapshots are prohibited. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. |
| QA | Integrated module/manual QA | Representative managed dependencies or faithful equivalents; primary Claude manual QA target. Direct production database snapshots are prohibited. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. |
| Staging | Production-like release qualification | External sandboxes, operational monitoring, release/rollback drills. |
| Production | Live service | No exploratory testing with unsafe data/actions; release gate and change controls apply. |

CI is blocking on build, format/lint/type/static analysis, tests and the TSD §24.1 architecture gates: (1) expanded RLS/tenant-isolation lint and runtime-role negative fixtures; (2) module dependency/SQL lint including the TSD §6.3 directed bidirectional-dependency graph; (3) event contract + event-ordering/replay lint; (4) permission lint; (5) screen contract lint; (6) domain contract uniqueness lint; and (7) localization/RTL resource + accessibility gate exercised in staging E2E for applicable/shared-UI modules. It also blocks on migration safety, secrets/dependency/SAST/container/IaC scans, SBOM/provenance, KMP platform builds/tests, and the module-defined regression/load/security gates.

RLS gate detail (TSD §7.3): migration/CI checks require tenant_id NOT NULL on tenant tables; ENABLE + FORCE ROW LEVEL SECURITY; non-owner, NOBYPASSRLS runtime roles; transaction-local SET LOCAL app.tenant_id with session-level SET prohibited; fail-closed missing/invalid tenant context; explicit review of SECURITY DEFINER functions; tenant-leading indexes where required; actual-runtime-role negative queries without application filters; and pooled-connection tenant-switch chaos tests. MOD-004 qualification also proves tenant scoping across cache, search/read models, object storage, events/jobs, telemetry and AI contexts.

Mocks are useful for deterministic isolation but cannot be the only evidence for final manual QA of provider, persistence, event, mobile lifecycle, edge or failure/recovery behavior.

Production promotion is owner-reserved under DC-16. Claude may prepare release artifacts, evidence and commands, but may not deploy/promote a build to Production without recorded owner approval.

Capability governance is CI/control-plane enforced: validate .claude/agents frontmatter; parse .claude/rules path scopes; validate project Skill metadata; reject unregistered third-party plugins/MCP/hooks/executables; require module-capabilities.yaml coverage for the active module; detect Rule conflicts with higher-precedence baselines; and require CAP/SKL/RULE evidence for newly activated capabilities.

# 8. Definition of Ready, Module Lifecycle and Unlock Rule

| Gate | Minimum evidence |
| --- | --- |
| Ready | Dependencies satisfy the permitted §18 dependency state; scope/requirements/screens identified; module spec drafted; environment/tool access available. External gates do not by themselves block Ready for the module producing their qualification evidence. When Ready depends on a conditional prerequisite certificate, the edge must satisfy the §18/§22.0 Gated-capability rule: SOFTWARE_ONLY is allowed only with explicit proof that the dependent does not consume the named gated capability. |
| Agent / Model Route | Automatic router selects the lifecycle role and model tier under §4.1; MR-<MOD>-... evidence records task/risk classification and actual agent/model evidence. Opus-required assurance work remains BLOCKED if the required family cannot be verified. |
| Capability / Rules / Skills | Active module has a reviewed capability manifest: applicable surface profiles selected; required Rules loaded/scoped; required Skills/tools approved and qualified; any third-party capability has supply-chain/security evidence; no missing mandatory capability or unreviewed capability may be used for implementation/approval; every required CAP/SKL/RULE record is within its review window and has lifecycle status ACTIVE. Overdue, DEPRECATED or REVOKED capabilities cannot satisfy this gate until independent re-evaluation/remediation. |
| Scenario Review | Scenario Catalog reviewed by independent QA context; all Required requirements/behaviors mapped; high-risk deepening complete. |
| Implementation Complete | Code/migrations/contracts/telemetry/test hooks complete; every Required scenario has deterministic automation where feasible for permanent regression; no knowingly deferred required behavior. |
| Automated/TestSprite | Deterministic test layers and TestSprite coverage pass; failure bundles triaged. |
| Code Review | Independent reviewer approves architecture, security, clean code and test quality after re-review of fixes. |
| Claude Manual QA | Every Required scenario actually executed; Expected=Actual; evidence recorded; all failures fixed/retested. |
| Load/Security/Resilience | PASS exactly against the module card Load / performance and Security scope fields. N/A is allowed only when the module card itself explicitly states N/A; the Gatekeeper cannot re-scope the gate. |
| Regression | Permanent regression suite passes; no approved module is broken. |
| Final Verification | Known product defects = 0; Notion/Obsidian/evidence current; external gates accurately represented. |
| Approved | Gatekeeper issues Module Approval Certificate. Only then are dependent modules unlocked. |

Unlock rule The next module remains LOCKED until the active implementation module is APPROVED, except that a prerequisite holding APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING may be consumed only through a §18-compliant SOFTWARE_ONLY edge whose evidence proves non-use of every named gated capability still pending. Research, documentation or environment preparation for other modules may occur only if it cannot create production implementation that bypasses the gate.

# 9. Scenario Engineering Standard

For product-implementation modules MOD-004..MOD-074, §9.1 is authoritative and prevails over Appendix G and module-card matrices. For the four pre-product foundation modules MOD-000..MOD-003 only, LF-01 foundation applicability governs the timing of scenario execution: Required categories apply to implemented foundation capabilities, and non-existing product journeys are neither executed nor represented as PASS. Trace the corresponding product verification to the first module implementing the capability; no product release gate is weakened.

Before a module can pass Scenario Review, Claude must write a comprehensive Scenario Catalog and an independent QA context must deepen it. Scenarios are not informal examples: they are executable acceptance contracts and the basis for automated, TestSprite and actual manual QA.

| Code | Scenario category | Required deepening question |
| --- | --- | --- |
| HP | Happy path | Does the complete intended journey succeed? |
| ALT | Alternate valid paths | What other valid route reaches the same outcome? |
| VAL | Validation | What invalid field/state is rejected and how? |
| NEG | Negative/invalid | What must never succeed? |
| BND | Boundary | What happens at min/max/empty/expiry boundaries? |
| AUTHN | Authentication | What happens with missing/expired/revoked identity? |
| AUTHZ | Authorization | Can a lower role/scope escalate? |
| TEN | Cross-tenant/isolation | Can another tenant/location influence or observe state? |
| SEC | Security/abuse | How does abuse/replay/injection/rate-limit behave? |
| PRIV | Privacy/consent | Are consent, purpose and restricted fields enforced? |
| CONC | Concurrency/race | What if actors act simultaneously? |
| IDEM | Idempotency/retry | What if the client/provider repeats after timeout? |
| NET | Network/timeout | What if the network fails before/after server commit? |
| PART | Partial failure | What if one dependency succeeds and another fails? |
| OFF | Offline/degraded | What is allowed offline and what must fail closed? |
| REC | Recovery/reconciliation | How is authoritative state reconciled/rebuilt? |
| LIFE | App/session lifecycle | What if app/session is backgrounded, killed or resumed? |
| DATA | Data integrity | Which invariant proves stored state is correct? |
| INT | Integration/provider | What if provider is slow, wrong, duplicated or unavailable? |
| LOC | Localization/RTL | Does Arabic/RTL/mixed text/currency/date behave correctly? |
| A11Y | Accessibility | Can assistive tech/keyboard/dynamic text complete it? |
| PERF | Performance/load | Does it meet SLO under expected and peak load? |
| OBS | Observability/audit | Can operators prove what happened without leaking data? |
| MIG | Migration/compatibility | Can old/current versions/data be moved safely? |
| DR | Disaster recovery/continuity | Does recovery preserve consequence-bearing truth? |

Mandatory execution rule EVERY Required scenario must be manually executed by Claude at least once before module approval. TestSprite and automated coverage may execute the same scenario additionally; they do not replace the manual run.

| Scenario field | Required content |
| --- | --- |
| ID | SCN-<MODULE>-<NNN> stable identifier. |
| Traceability | Requirement ID(s), feature/screen/API/domain/event/invariant. |
| Priority / Required | Required, risk level and release impact. |
| Preconditions | Tenant/role/data/device/provider/environment state. |
| Steps | Exact reproducible user/API/device actions. |
| Expected | User-visible result AND authoritative DB/event/ledger/audit/telemetry outcome where relevant. |
| Automation | Unit/integration/E2E/TestSprite/load/security mapping. |
| Manual evidence | Build/commit, environment, platform, timestamp, Actual result, screenshots/video/log/request-response IDs. |
| Failure/retest | Bug ID, root cause, fix commit, retest evidence and regression link. |

FOUNDATION APPLICABILITY (LF-01): MOD-000..MOD-003 use the specific focused acceptance and ownership rules in LF-01. Product module obligations continue unchanged. This does not allow an absent feature to PASS or authorize production activity.

## 9.1 Required Scenario Rule and Cross-Artifact IDs

Required is rule-derived, never a discretionary reduction by Claude. A scenario is Required if it is in HP, NEG, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, DATA, INT, PERF, OBS, MIG or DR when that category is applicable to the module; if it traces to a Critical requirement; or if it touches money, access, identity, consent, restricted data, tenant isolation, physical safety or irreversible consequence. Reviewers may add Required scenarios but may never downgrade a rule-required scenario. Non-Required scenarios are limited to cosmetic, redundant-variant and explicitly low-risk ALT/LOC/A11Y variants that do not affect an acceptance contract. Every documented scenario, including Non-Required variants, must have an explicit QA disposition and executable test mapping (automated, TestSprite, manual exploratory, or justified non-automatable evidence); no scenario may remain untested or silently ignored. Required scenarios additionally require actual Claude manual execution under §12 before module approval. LOC and A11Y are Required for any module that owns localization/RTL/accessibility infrastructure, shared UI/Design-System code, or a mobile production-qualification verdict, regardless of canonical screen ownership.

Minimum Required scenario count is risk-based: Standard product ≥ 12; UI/mobile-heavy ≥ 18; integration/data ≥ 20; concurrency/security-critical ≥ 24; financial/access/life-safety ≥ 30; release/system gates use the complete included critical-journey catalog. In every case Required count must be at least the number of Critical requirements/slices mapped to the module, and there is no maximum.

Stable IDs: SCN-<MOD>-<NNN>; BUG-<MOD>-<NNN>; TR-<MOD>-<YYYYMMDD>-<NNN>; CR-<MOD>-<NNN>; LD-<MOD>-<NNN>; EVD-<MOD>-<NNN>; OWN-<NNN>; EXT-<NN>. IDs are immutable after evidence is linked; superseded artifacts retain lineage.

# 10. Testing and QA Strategy

| Layer | Purpose | Module gate expectation |
| --- | --- | --- |
| Static/compile/lint | Type/build/format/style/dependency/secrets issues | Blocking. |
| Unit | Pure business rules and small components | Required for meaningful logic. |
| Property/invariant | State-machine, financial, entitlement, ordering, capacity and security invariants | Blocking for every global/domain invariant mapped to the module in Appendix I; evidence must identify the invariant ID and passing run. |
| Persistence/RLS | Constraints, migrations, indexes, tenant context, FORCE RLS, expected_version/optimistic concurrency and pooled-connection tenant switching | Blocking for data modules; lost-update/expected_version behavior and runtime-role tenant-isolation negatives are required where applicable. |
| API/contract | OpenAPI/errors/idempotency/versioning/schema | Blocking for exposed contracts. |
| Integration | Real DB/event/cache/provider sandbox interactions | Required for integrations. |
| Platform UI | Web/iOS/Android/edge surface behavior | Required per surface. |
| E2E | Critical journeys across components | Required for user-visible modules. |
| TestSprite | Autonomous requirement-driven UI/API/mobile/E2E validation and evidence | Mandatory where supported; capability must be proven in MOD-000. |
| Claude manual QA | Actual interactive execution of every Required scenario | Always mandatory. |
| Security/privacy | Threat/abuse/authorization/privacy controls | Risk-based but mandatory for sensitive modules. |
| Load/resilience | Concurrency, load, stress, spike, soak, fault and recovery | Mandatory for performance-sensitive modules and release gates. |
| Regression | All prior approved critical journeys | Always blocking before approval. |
| Event-ordering/replay | Shuffled/duplicate/delayed event convergence, replay classes, DispatchGuard and side-effect suppression | CI blocking for event-producing/consuming modules. |
| Financial double-entry | Balanced immutable postings, corrections, settlement/reconciliation and money precision | Release-blocking for financial/commerce modules. |
| Offline/edge | Signed snapshots, TTL, device trust, WAN loss/reconnect, reconciliation and life-safety degraded modes | Blocking for Access/POS/mobile/edge modules. |
| Migration/DR | Expand/migrate/contract, rollback, PITR ordering, restore/failover and external reconciliation | Blocking for schema/data/recovery modules and operational readiness. |
| AI evaluation | Permission-filtered retrieval, guarded tools, prompt-injection/red-team, model/prompt version and rollback | Blocking per AI use case. |
| Localization/a11y | Arabic/RTL/bidi, screen reader, keyboard, zoom/dynamic type and cross-platform parity | Blocking for UI-bearing, shared-UI and mobile-qualification modules. |

# 11. TestSprite Maximum-Use Strategy

TestSprite is treated as an autonomous AI QA layer integrated through MCP/CLI—not as manual QA. Veyro will use the broadest capabilities available in the connected TestSprite plan/version, while MOD-000 validates actual availability before any capability becomes a hard dependency.

| Lifecycle point | How Veyro uses TestSprite |
| --- | --- |
| Module preparation | Parse/normalize PRD/module specification and generate/review structured frontend/backend/mobile/API test plans. |
| During development | Run change-scoped tests against new behavior and impacted regression paths so defects are caught before module freeze. |
| Module completion | Generate/run comprehensive UI, API and end-to-end suites against a live QA environment; include auth, forms, validation, accessibility, error handling and integration paths. |
| Mobile | Where available, use Appium/XCUITest-based Android/iOS flows across emulators/simulators/real-device matrices; exercise deep links, permissions, gestures, offline, background/foreground, push and recovery. |
| Failure triage | Use structured failure classification/recommendations; distinguish product defect, test fragility and environment/configuration failure. |
| Evidence | Persist run IDs and retrieve screenshots, DOM/state snapshots, request/response logs, video where available, and run history. |
| Existing tests | Where supported, run Veyro-owned deterministic Playwright/pytest/requests/custom tests through TestSprite without replacing their source-of-truth code. |
| Regression | Maintain critical test groups and rerun module + permanent regression suites after fixes and before approval. |
| Post-release | Use scheduled monitoring on safe staging/production-like targets where appropriate; production runs must avoid destructive behavior. |

Manual-QA separation A TestSprite PASS never satisfies the Claude Manual QA gate. Claude must still execute every Required scenario interactively and inspect actual behavior/evidence. TestSprite increases breadth, repeatability, device/browser coverage and diagnostic depth.

# 12. Claude Actual Manual QA Protocol

Highest-priority operational requirement For every module, Claude must perform actual manual/interactive testing of the running implementation. Reading code, generating tests or accepting TestSprite results is not manual QA.

| Surface | What “actual manual QA” means |
| --- | --- |
| Web/Admin/Front Desk | Claude drives a real browser against the QA/staging-like environment: clicks, typing, navigation, responsive states, accessibility/keyboard, retries and failures. |
| Android | Claude drives an actual emulator or connected test device; verifies lifecycle, permissions, offline/network transitions, deep links, notifications and accessibility. |
| iOS | Claude drives an actual Simulator or connected iPhone qualification target; verifies lifecycle, keyboard, VoiceOver, permissions, deep links, backgrounding and native escape hatches. |
| Backend/API | Claude sends real requests against the integrated service and validates response plus authoritative database/event/audit/ledger state—never response-only when consequences matter. |
| Edge/hardware | Claude uses device simulator and, at certification gates, representative physical hardware where required; tests WAN loss/reconnect/local decisions. |
| External provider | Claude uses provider sandbox/test endpoints or recorded certified harnesses; unavailable required provider access results in BLOCKED. |

For each scenario record Expected, Actual, PASS/FAIL, environment/build/commit and reproducible evidence.

When a scenario fails: open a bug → fix → rerun the failed scenario → rerun affected scenario family → run permanent regression → re-review code if the fix is material.

Claude must verify both user-visible behavior and authoritative side effects for financial, entitlement, booking, access, privacy and event-driven flows.

FOUNDATION APPLICABILITY (LF-01): MOD-000..MOD-003 use the specific focused acceptance and ownership rules in LF-01. Product module obligations continue unchanged. This does not allow an absent feature to PASS or authorize production activity.

If Claude cannot control the required UI/device/provider/tool, §12.1 applies. Only the recorded owner-assisted interaction fallback can resolve that execution gap; otherwise the test remains BLOCKED. It may never be marked PASS from code inspection, TestSprite or automated output alone.

## 12.1 Manual QA Capability Drill and Controlled Fallback

MOD-000 must prove the usable manual-QA control path for the actual currently available CI/API/device or browser surfaces, including safe failure and owner-assisted fallback capability where needed. Full product manual-QA capability is qualified by its first implementing product module before related release; do not build artificial product features solely for the Foundation drill.

| Surface | Default stepwise control path | Evidence | Qualification pass condition |
| --- | --- | --- | --- |
| Web / Admin / Front Desk | Playwright browser session controlled step-by-step by Claude; browser devtools/network capture where needed. | Screenshots, URL/state, browser console/network, server trace correlation. | Claude can navigate, input, submit, inspect visible state and capture evidence on a running QA build. |
| Android | Android Emulator/device + adb/logcat; Appium or Maestro used interactively/stepwise for UI control, not as a pre-authored substitute suite. | Screenshots/screenrecord, logcat, app state, API/DB correlation. | Claude can install/launch, tap/type/navigate, background/foreground, alter network/permissions and capture state. |
| iOS | Designated macOS host + iOS Simulator; xcrun simctl for lifecycle/install/state plus Appium/XCUITest/Maestro interactive control where supported. | Simulator screenshots/video, device/app logs, lifecycle/network evidence. | Claude can launch, interact, deep-link, background/foreground and capture state on the qualified iOS path. |
| API / backend | curl/httpie/Postman-compatible CLI generated/executed by Claude against running QA services; direct read-only verification of authorized DB/event/ledger evidence via approved tools. | Request/response, trace ID, authoritative state/effect evidence. | Real requests and side effects can be observed; no mock-only certification. |
| Edge / device bridge | Edge simulator plus vendor/device sandbox; CLI/device control and telemetry. | Command/event logs, snapshot state, access decision evidence, device acknowledgement. | Claude can execute access/device failure/recovery scenarios without relying only on code inspection. |
| VoiceOver / TalkBack | Use platform accessibility tooling where agent-driven control is demonstrably available; otherwise owner-assisted interaction is mandatory while Claude directs exact steps and records evidence. | Screen reader announcements/focus evidence, recording/notes, scenario result. | No accessibility scenario is marked PASS without actual screen-reader execution evidence. |

Owner-assisted fallback is permitted only when MOD-000 proves that Claude cannot technically drive the required surface/tool. The owner performs the physical interaction exactly as Claude directs; Claude records Expected vs Actual and evidence. The result is tagged OWNER_ASSISTED. TestSprite, automated E2E, code review or code inspection cannot substitute. If neither Claude control nor owner-assisted execution is available, the scenario and module remain BLOCKED.

# 13. Independent Full Code Review Standard

| Review area | Mandatory checks |
| --- | --- |
| Architecture | TSD domain ownership, module boundaries, no cross-domain table access, approved contracts/events/invariants. |
| Correctness | Business rules, state transitions, failure/recovery, idempotency, concurrency, time/date/money semantics. |
| Security/privacy | Authentication/authorization, tenant isolation, restricted data, secrets, logging, input handling, abuse paths. |
| Data | Constraints, indexes, migrations, RLS, transaction boundaries, deletion/retention, audit. |
| API/events | Stable errors, validation, versioning, idempotency, event declaration/order-independence/replay. |
| Clean code | Clarity, cohesive functions/types, dependency direction, duplication, dead code, naming, testability, comments. |
| Performance | N+1/unbounded queries, allocations, blocking IO, cache misuse, event/query amplification, measured hot paths. |
| Client/platform | State ownership, lifecycle, accessibility, localization/RTL, secure storage, offline/retry, native boundaries. |
| Tests | Scenario traceability, assertions prove behavior rather than implementation, negative/property/concurrency coverage, no flaky masking. |
| Operations | Structured telemetry, redaction, runbook/actionability, feature flag/migration/rollback safety. |

Review verdict A module may work functionally and still be NOT APPROVED if the implementation is unnecessarily complex, fragile, insecure, untestable, inconsistent with the TSD, or below current production-grade best practice.

# 14. Clean Code and Engineering Best Practices

Veyro uses “best practice” as a verifiable engineering standard, not a license for pattern-heavy overengineering. The priority order is correctness → clarity → maintainability → testability → security → measured performance → simplicity.

| Area | Required standard |
| --- | --- |
| General | Small cohesive units; explicit dependencies/state; no magic security/business values; no silent exceptions; no untracked TODO/FIXME; no dead/commented-out code; warnings treated deliberately. |
| Python/FastAPI | Typed Pydantic boundaries; async only where appropriate; business logic outside routers; explicit transactions; dependency injection at boundaries; structured errors; deterministic tests. |
| PostgreSQL | Constraints enforce invariants; deliberate indexes; FORCE RLS/NOBYPASSRLS runtime model; migrations forward/backward-safe as required; measured query plans for hot paths. |
| TypeScript/React/Next.js | Strict typing; predictable server/client boundaries; accessible semantic UI; bounded state; stable query/cache keys; loading/empty/error/permission states; avoid unnecessary rerenders. |
| KMP/Compose | Immutable UI state; structured coroutines; commonMain for truly shared logic; platform adapters for OS capabilities; lifecycle-safe collection; no direct network/DB from composables; native escape hatch when justified. |
| Edge Kotlin | Deterministic local state machine, bounded queues/storage, WAL discipline, mTLS/cert rotation, crash/restart recovery and explicit fail-safe/fail-secure behavior. |
| Contracts | OpenAPI/event/schema changes reviewed and compatibility-tested; RFC 7807 problem details + stable Veyro error catalog; AsyncAPI/versioned JSON Schema for events; explicit idempotency/command_id contracts; no ad-hoc parallel contract definitions. |
| Dependencies | Minimal, maintained, licensed/secure dependencies; pin/lock where appropriate; supply-chain scan; remove unused packages. |
| Observability | Structured logs/traces/metrics with correlation and tenant-safe redaction; consequential state transitions observable without exposing Restricted data. |
| Comments/docs | Explain why/invariant/risk—not obvious syntax. Keep module docs and runbooks synchronized with code. |

# 15. Security, Privacy and Compliance Testing

Threat model each sensitive module before approval; scenario catalog must include abuse/misuse paths, not only functional permission checks.

Tenant isolation is tested at API, persistence/RLS, cache/read-model, event, search/analytics and support-tool boundaries.

Authentication modules test brute force, OTP abuse, session theft/revocation, token replay, device trust, timeout and rate limits.

Financial modules test duplicate charge/callback, webhook authenticity, idempotency, provider unknown-state, fiscal fail-closed, reconciliation and correction.

Access modules test credential replay, QR rotation, revoked/expired/offline credentials, clock skew, stale snapshots and emergency/life-safety constraints.

Privacy modules test consent/purpose, data minimization, export/delete reachability, retention, restricted telemetry and key/crypto-shred evidence.

Mobile/security-sensitive modules test encrypted-cache key handling, Restricted-data TTL/purge, backup exclusion, screen-capture protection, TLS pinning failure/backup-pin rollover, App Attest/Play Integrity bypass attempts, and device-attestation fallback behavior. Rotating access credentials may not be issued to an unqualified device path except through the documented controlled fallback.

Security scanners supplement—not replace—manual abuse scenarios and independent review.

# 16. Load, Performance, Stress, Spike and Soak Testing

Veyro is a multi-tenant SaaS product. Performance approval is based on concurrent behavior, throughput, tail latency, correctness under contention, recovery and tenant fairness—not registered-user count alone. The TSD capacity envelope remains authoritative; this plan adds an explicit 1,000-concurrent-user qualification workload for system readiness.

| Test | Profile | Pass criterion |
| --- | --- | --- |
| Baseline | Representative single/mixed user workload | Establish p50/p95/p99, error rate, DB/queue/cache/CPU/memory and cost baseline. |
| Steady load | 100 → 250 → 500 → 1,000 concurrent user sessions | SLOs hold; no correctness/invariant violation; capacity metrics remain within approved envelope. |
| Spike | 100 → 1,000 concurrent users in ≤60 seconds | Autoscaling/backpressure works; no cascading failure; recovery returns to baseline. |
| Stress | Increase beyond qualification until controlled SLO breach | Identify breaking point and bottleneck; degradation is bounded and observable; no data corruption. |
| Soak | ~60% qualified load for at least 8 hours (longer for release gates as warranted) | No memory/connection leak, queue creep, latency drift or resource exhaustion. |
| Noisy neighbor | One/few tenants generate disproportionate load | Other tenants retain isolation/fairness within designed controls. |
| Fault-under-load | Inject provider/queue/cache/DB/network degradation during load | Fail closed/open per contract; backpressure/retry/recovery behave as designed. |
| Concurrency correctness | Hot aggregate races (booking, entitlement, ledger, stock, access) | Zero oversubscription/double-spend/duplicate consequence/invariant breach. |

| TSD / Veyro qualification anchor | Plan target |
| --- | --- |
| Tenant/location envelope | 50 tenants / 120 locations; qualify critical sizing at 3× headroom where the TSD requires. |
| Logical profile scale | Up to 450k logical profiles in scale qualification datasets. |
| API burst | TSD 300 rps burst → exercise 900 rps qualification path where specified. |
| Access burst | TSD 100 decisions/s regional burst → exercise 300 decisions/s qualification path. |
| Events | Normal burst ≤250/s; exercise dispatcher/extraction trigger behavior toward 1,000 events/s. |
| Notifications | 250k notifications/day model plus burst/retry/provider-throttle scenarios. |
| Explicit system concurrency | At least one representative mixed-workload qualification at 1,000 concurrent user sessions before V1 release; increase beyond this in stress testing. |

Default load tool: Grafana k6 scripts under qa/load/ plus domain-specific concurrency/property harnesses. Tool choice may change only by ADR; the workload model, correctness assertions and SLO thresholds may not silently weaken.

Monitor p50/p95/p99 latency, throughput, error rate, CPU/memory, DB connections/locks/slow queries, cache hit/eviction, queue depth/age/DLQ, consumer lag, container scaling, provider throttles and estimated cost.

Performance regression is blocking even when functional tests pass if a previously approved SLO/baseline regresses beyond agreed threshold without an approved explanation.

TestSprite performance assertions may add coverage but do not replace authoritative load/concurrency tooling and telemetry.

## 16.1 Load Environment, Synthetic Dataset and Cost Control

MOD-011 owns the reusable performance environment and dataset factory. Qualification runs execute in an isolated QA/Staging-like environment sized from infrastructure-as-code, never against Production and never from production-data snapshots. The default scale dataset generates up to 450,000 synthetic logical profiles, 50 tenants and 120 locations with deterministic memberships, bookings, payments, access events, inventory and message/event distributions.

Before each material load/stress/soak run, MOD-011 records LD-<MOD>-<NNN> with environment topology, dataset seed/version, expected cloud/device/provider cost, owner approval ID when spend is required, duration, target concurrency/rps and cleanup plan. DC-16 applies to any paid capacity, device farm, provider sandbox or tier upgrade.

Load infrastructure is ephemeral by default and is torn down after evidence capture. Cost, latency and saturation baselines are stored with the run so later modules can detect both performance and FinOps regression.

# 17. Defect Management and Regression

| Severity | Definition | Approval effect |
| --- | --- | --- |
| P0 | Catastrophic: data/financial corruption, tenant isolation/security breach, life-safety/recoverability blocker, unusable critical system. | Immediate stop; module/release blocked. |
| P1 | Major: critical journey broken, major security/correctness defect, material loss of approved behavior. | Blocked. |
| P2 | Functional defect with workaround or lower blast radius; still product behavior differs from acceptance contract. | Blocked for module approval. |
| P3 | Pure cosmetic/editorial issue with no functional/accessibility/security impact. | Fix by default; may remain only with explicit owner acceptance and tracked debt. |

Every bug stores reproduction, Expected/Actual, environment/build, evidence, related scenario, root cause, fix commit, retest and regression result.

A bug is not Closed because code changed; closure requires a passing retest of the original failure and affected regression.

Every approved module adds all Required scenarios to the Permanent Regression Suite under §17.1, with deterministic automation plus wave-level Manual Regression Core coverage.

If a later module reveals a regression in an approved module, the affected approval is REOPENED. Critical regressions stop dependent work until restored.

## 17.1 Regression Automation Rule and Manual Regression Core

Every Required scenario from an approved implemented product module enters the Permanent Regression Suite in automated form where technically automatable. Foundation modules contribute permanent regression tests for actual runner, CI, governance and shared locale/accessibility components as applicable. A future product scenario becomes mandatory in the first implementing module and is not recorded as PASS before execution.

Current-module rule: Claude executes the Required scenarios applicable to the capabilities actually implemented by the module under approval. MOD-000..MOD-003 follow LF-01 focused foundation exercises. For MOD-004..MOD-074, all product Required scenarios continue to require actual manual execution unless an explicitly approved later governance revision states otherwise.

FOUNDATION APPLICABILITY (LF-01): MOD-000..MOD-003 use the specific focused acceptance and ownership rules in LF-01. Product module obligations continue unchanged. This does not allow an absent feature to PASS or authorize production activity.

Manual Regression Core: each release wave maintains at most 20 highest-risk cross-module journeys spanning tenant isolation, authentication/authorization, money/ledger/fiscalization, booking capacity, access/life-safety, mobile critical paths, privacy/deletion and recovery. It is manually re-executed at the wave certification gate and whenever a shared critical infrastructure change is classified as regression-wide. It is not re-run manually after every ordinary module.

At ordinary module approval, all prior Permanent Regression Suite scenarios run automatically; only the current module Required scenarios are mandatory manual executions. This makes cumulative regression sustainable without weakening manual QA of new/changed behavior.

# 18. Module Approval Certificate and Evidence Package

| Certificate field | Required final value/evidence |
| --- | --- |
| Module | MOD-xxx name, version, commit/build, environment. |
| Dependencies | Every prerequisite is either APPROVED, or has the formal APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING certificate and this dependency edge is explicitly proven SOFTWARE_ONLY. The edge evidence must identify each unresolved EXT gate, its §22.0 Gated capability and prove that the dependent does not invoke, rely on, commission, promote, process real data through, or otherwise consume that capability. If the dependent consumes a pending gated capability, the dependency remains LOCKED until the gate PASSES or the documented TSD-permitted owner-approved fallback/escape hatch is recorded. Pending owner-reserved action remains BLOCKED until owner approval. External gates do not by themselves block Ready for the module producing their evidence. |
| Requirements/screens | Requirement/slice scope is non-empty for build modules (or explicitly Gate/Qualification); for every split Pilot/GA requirement the slice module has an exact written IN/OUT acceptance boundary in REQUIREMENTS.md and Appendix B, and the completing module enumerates the remaining delta; canonical screen IDs are materialized for UI modules; no silent omissions. The completing module for any split requirement MUST be the last slice module in governed execution order. A completing designation that precedes another slice is a blocking traceability defect. |
| Scenario Catalog | Reviewed; Required set satisfies §9.1, which prevails over the module matrix in every conflict; 100% Required current-module scenarios executed manually; 0 Required failures. |
| Automated tests | PASS with CI links/run IDs. |
| TestSprite | PASS for applicable supported coverage; failure bundles resolved. |
| Independent code review | APPROVED; 0 unresolved blocking/material findings. |
| Claude actual manual QA | PASS; evidence for every Required scenario. |
| Security/privacy | PASS against the exact module-card Security scope. N/A is valid only if the card itself states N/A; Gatekeeper may not re-scope. Any module owning a TSD Tier-1 domain may not use the generic mandatory-baseline scope; its card must name the domain-specific abuse suite. Gatekeeper may not weaken or substitute that scope. |
| Load/performance/resilience | PASS against the exact module-card Load / performance scope. N/A is valid only if the card itself states N/A; no SLO/correctness failure. |
| Regression | Permanent automated regression PASS; Manual Regression Core PASS when required by §17.1/wave gate. |
| Known product bugs | 0 P0 / 0 P1 / 0 P2 / 0 known regressions. |
| Notion | Module/scenario/test/bug/review status current. |
| Obsidian | STATUS, SCENARIOS, TEST_RESULTS, TESTSPRITE, MANUAL_QA, CODE_REVIEW, LOAD_SECURITY, RUNBOOK, APPROVAL and handoff current. |
| External gates | Every card-assigned EXT gate is recorded with §22.0 semantics and its explicit Gated capability. BLOCKS_ACTION prevents the real-world action; BLOCKS_WAVE prevents wave certification; BLOCKS_APPROVAL prevents full APPROVED. An unresolved BLOCKS_APPROVAL gate permits only the restricted APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING verdict when all software evidence passes. A conditional SOFTWARE_ONLY dependency edge is permitted only when durable per-edge evidence proves that the dependent does not consume the unresolved gate’s named Gated capability; if it does, the edge is LOCKED. Appendix C/D must persist the gate, gated capability, edge state, justification and non-use evidence. |
| Model / agent routing | MR evidence complete for every lifecycle role. Routine implementation may be Sonnet; architecture/assurance/critical escalations use Opus per §4.1. Opus assurance proof includes runtime invocation/session evidence and observable no-fallback/substitution evidence; a model: opus declaration alone is insufficient. Forced-fallback negative test remains current. No Opus-required step resolved to an unverified/lower tier; otherwise BLOCKED. |
| Skills / Rules / capabilities | CAP/SKL/RULE evidence is complete for the module. Applicable §4.3 profiles are declared; path-scoped Rules are active; required Skills/tools are approved/qualified; new or changed capabilities passed independent review/evals; no unregistered third-party plugin/MCP/hook/executable remains active. |
| Final verdict | APPROVED; APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING; or BLOCKED. Conditional software-complete approval may unlock only explicitly SOFTWARE_ONLY dependency edges, never a gated real-world action and never a wave/release gate. |
| Owner approval | Every DC-16 owner-reserved action affecting this module is either not applicable or has a recorded OWN-<NNN> approval. Pending owner approval forces BLOCKED. |
| Invariants | Every global invariant and INV-<DOMAIN> mapped to this module in Appendix I has a passing property/invariant or specialized test with traceable TR/EVD evidence; no mapped invariant is unproven. |
| ADR conformance | Every TSD ADR mapped to this module in Appendix I is satisfied, or a superseding approved ADR/change is recorded under DC-09 with impact analysis and evidence. |
| Runbooks | Every RB-<DOMAIN> mapped to this module exists in RUNBOOK.md, is reviewed, and its failure/degraded/recovery vocabulary matches the TSD domain contract; required drills have evidence. |
| Event-ordering/replay evidence | PASS where applicable: shuffled/duplicate/delayed convergence, replay-class enforcement and DispatchGuard side-effect suppression. |
| Financial double-entry evidence | PASS where applicable: balanced immutable postings, correction/reconciliation and precision invariants. |
| Offline/edge evidence | PASS where applicable: signed snapshots/TTL, device trust, WAN loss/reconnect, reconciliation and physical life-safety degraded behavior. |
| Migration/DR evidence | PASS where applicable: expand/migrate/contract, rollback/PITR ordering, restore/failover and external reconciliation. |
| AI evaluation evidence | PASS where applicable: permission-filtered retrieval, guarded tools, prompt-injection/red-team, version/eval and rollback. |
| Localization/a11y evidence | PASS where applicable: Arabic/RTL/bidi, screen reader, keyboard, zoom/dynamic type and cross-platform parity; mandatory for shared-UI/mobile qualification modules. |

Conditional external-gate certificate. “APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING” means the module’s code, tests, TestSprite, independent review, actual Claude manual QA, security/load scope, regression and evidence are complete, but an external qualification remains unresolved. It is not release approval. A dependent module may consume it only when the dependency edge is explicitly marked SOFTWARE_ONLY and the dependent work cannot invoke, commission, promote, process real data through, or otherwise rely on the gated capability. Default is LOCKED when that proof is absent.

# 19. Implementation Waves and Dependency Strategy

| Wave | Modules | Intent | Exit gate |
| --- | --- | --- | --- |
| Foundation | MOD-000–MOD-015 | Execution control plane + platform/identity/tenancy/security/events/observability/mobile qualification and foundational services. | All Foundation modules individually approved; external foundation gates accurately tracked. |
| Pilot | MOD-016–MOD-033 | First complete operational vertical slices for real gym Pilot; prioritizes membership→billing→booking/access + coach/member/CRM/ops. | MOD-033 Pilot Certification APPROVED. |
| V1 GA | MOD-034–MOD-049 | Complete Jordan V1 operational scope and production readiness. | MOD-049 V1 GA Certification APPROVED + required external gates. |
| V1.5 | MOD-050–MOD-061 | Growth, advanced operations, data/AI/search/fraud depth. | MOD-061 Certification APPROVED. |
| V2 | MOD-062–MOD-068 | Developer ecosystem, integrations/hardware fleet/biometrics/white-label/facilities. | MOD-068 Certification APPROVED. |
| Enterprise | MOD-069–MOD-074 | Corporate/franchise/offboarding/legal/regional/SLA and program closure. | MOD-074 Enterprise Certification APPROVED. |

Sequencing principle The registry is a governed default sequence derived from the TSD dependency graph and release slices. Exactly one implementation module may be in Implementation/QA at a time, regardless of dependency independence. A future reordering of not-yet-started modules requires recorded dependency/impact review and may never place a dependent module ahead of its prerequisites; research/documentation preparation remains allowed only under §8.

# 20. Master Module Registry

| ID | Wave | Implementation module | TSD domain(s) | Prerequisites | Approval gates | Initial status |
| --- | --- | --- | --- | --- | --- | --- |
| MOD-000 | Foundation | Engineering Control Plane, Persistent Memory & Toolchain | Gate / execution control | — | Lean Foundation Acceptance (LF-01): focused real smoke/automated checks for existing foundation, independent risk-matched review, tracked deferred product checks; no product-surface QA before implementation. Owner approval per DC-16. | LOCKED / Not started |
| MOD-001 | Foundation | Repository, CI/CD, Environments & Quality Engineering | GOV-01 | MOD-000 | Lean Foundation Acceptance (LF-01): focused real smoke/automated checks for existing foundation, independent risk-matched review, tracked deferred product checks; no product-surface QA before implementation. Owner approval per DC-16. | LOCKED / Not started |
| MOD-002 | Foundation | Product, Architecture, Data & AI Governance | GOV-02 | MOD-001 | Lean Foundation Acceptance (LF-01): focused real smoke/automated checks for existing foundation, independent risk-matched review, tracked deferred product checks; no product-surface QA before implementation. Owner approval per DC-16. | LOCKED / Not started |
| MOD-003 | Foundation | Localization, RTL, Accessibility & Regional Policy | WHT-02 | MOD-001, MOD-002 | Lean Foundation Acceptance (LF-01): focused real smoke/automated checks for existing foundation, independent risk-matched review, tracked deferred product checks; no product-surface QA before implementation. Owner approval per DC-16. | LOCKED / Not started |
| MOD-004 | Foundation | Tenant, Organization, Brand & Location Management | PLT-01 | MOD-001, MOD-002 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.5 for full module-specific gate scope. | LOCKED / Not started |
| MOD-005 | Foundation | Configuration, Feature Flags & Experimentation | PLT-02 | MOD-004 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.6 for full module-specific gate scope. | LOCKED / Not started |
| MOD-006 | Foundation | KMP + Compose Multiplatform Production Qualification | WHT-02 | MOD-003, MOD-001 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-04; DC-16 applies. See §21.7 for full module-specific gate scope. | LOCKED / Not started |
| MOD-007 | Foundation | Identity, Authentication, Passkeys & Device Sessions | IAM-01 | MOD-004, MOD-006 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-13; DC-16 applies. See §21.8 for full module-specific gate scope. | LOCKED / Not started |
| MOD-008 | Foundation | Authorization, Roles, Permissions, Approvals & Audit | IAM-03 | MOD-004, MOD-007 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.9 for full module-specific gate scope. | LOCKED / Not started |
| MOD-009 | Foundation | Security, Privacy, Compliance & Consent | SEC-01 | MOD-004, MOD-007, MOD-008 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-12; DC-16 applies. See §21.10 for full module-specific gate scope. | LOCKED / Not started |
| MOD-010 | Foundation | Domain Events, Event Bus, Reliability & Recovery Core | DAT-01, REL-01 | MOD-001, MOD-004, MOD-009 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.11 for full module-specific gate scope. | LOCKED / Not started |
| MOD-011 | Foundation | Observability, Performance, Capacity & FinOps | REL-02 | MOD-010 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-05; DC-16 applies. See §21.12 for full module-specific gate scope. | LOCKED / Not started |
| MOD-012 | Foundation | Integration Adapter Core | ECO-02 | MOD-009, MOD-010 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.13 for full module-specific gate scope. | LOCKED / Not started |
| MOD-013 | Foundation | Notification Platform | ENG-02 | MOD-010, MOD-012 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-08; DC-16 applies. See §21.14 for full module-specific gate scope. | LOCKED / Not started |
| MOD-014 | Foundation | People, Profiles & Member 360 | PPL-01 | MOD-004, MOD-008, MOD-009 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.15 for full module-specific gate scope. | LOCKED / Not started |
| MOD-015 | Foundation | SaaS Plans, Subscription Billing, Metering & Entitlements | PLT-03 | MOD-004, MOD-005, MOD-010 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.16 for full module-specific gate scope. | LOCKED / Not started |
| MOD-016 | Pilot | Catalog & Pricing Pilot | COM-02 | MOD-014 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.17 for full module-specific gate scope. | LOCKED / Not started |
| MOD-017 | Pilot | Commercial Core Pilot | COM-01, COM-03 | MOD-016, MOD-014, MOD-010 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-01, EXT-06; DC-16 applies. See §21.18 for full module-specific gate scope. | LOCKED / Not started |
| MOD-018 | Pilot | Financial Ledger & Wallet Pilot | COM-04 | MOD-017 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.19 for full module-specific gate scope. | LOCKED / Not started |
| MOD-019 | Pilot | Scheduling Pilot | OPS-01 | MOD-014 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.20 for full module-specific gate scope. | LOCKED / Not started |
| MOD-020 | Pilot | Booking & Waitlist Pilot | OPS-02 | MOD-019, MOD-017 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.21 for full module-specific gate scope. | LOCKED / Not started |
| MOD-021 | Pilot | Hardware / Edge Bridge Pilot Core | ECO-03 | MOD-010, MOD-012 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-07; DC-16 applies. See §21.22 for full module-specific gate scope. | LOCKED / Not started |
| MOD-022 | Pilot | Check-in & Access Pilot | OPS-03 | MOD-017, MOD-021 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-03, EXT-07; DC-16 applies. See §21.23 for full module-specific gate scope. | LOCKED / Not started |
| MOD-023 | Pilot | Coach Workspace Pilot | COA-01 | MOD-014, MOD-008 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.24 for full module-specific gate scope. | LOCKED / Not started |
| MOD-024 | Pilot | Training & Workout Pilot | COA-02 | MOD-023, MOD-006 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.25 for full module-specific gate scope. | LOCKED / Not started |
| MOD-025 | Pilot | Assessments & Progress Pilot | COA-04 | MOD-014, MOD-023 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.26 for full module-specific gate scope. | LOCKED / Not started |
| MOD-026 | Pilot | Tasks, Cases, Approvals & SLA Pilot | AUT-02 | MOD-008, MOD-013 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.27 for full module-specific gate scope. | LOCKED / Not started |
| MOD-027 | Pilot | CRM + Unified Inbox Pilot | GRO-01, ENG-01 | MOD-013, MOD-014, MOD-026 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-08; DC-16 applies. See §21.28 for full module-specific gate scope. | LOCKED / Not started |
| MOD-028 | Pilot | Member Self-Service Pilot | ENG-04 | MOD-017, MOD-020, MOD-022, MOD-006 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.29 for full module-specific gate scope. | LOCKED / Not started |
| MOD-029 | Pilot | Internal Admin, Support & Customer Success | PLT-04 | MOD-004, MOD-008, MOD-011 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.30 for full module-specific gate scope. | LOCKED / Not started |
| MOD-030 | Pilot | Migration, Import, Validation & Cutover | LIF-02 | MOD-014, MOD-017, MOD-018, MOD-019 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-02; DC-16 applies. See §21.31 for full module-specific gate scope. | LOCKED / Not started |
| MOD-031 | Pilot | Onboarding + GTM Knowledge | LIF-01, GOV-04 | MOD-029, MOD-030 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.32 for full module-specific gate scope. | LOCKED / Not started |
| MOD-032 | Pilot | Operational Analytics Pilot Read Models | INT-01 | MOD-010, MOD-011 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.33 for full module-specific gate scope. | LOCKED / Not started |
| MOD-033 | Pilot Gate | Pilot End-to-End Certification | Gate / execution control | MOD-000, MOD-001, MOD-002, MOD-003, MOD-004, MOD-005, MOD-006, MOD-007, MOD-008, MOD-009, MOD-010, MOD-011, MOD-012, MOD-013, MOD-014, MOD-015, MOD-016, MOD-017, MOD-018, MOD-019, MOD-020, MOD-021, MOD-022, MOD-023, MOD-024, MOD-025, MOD-026, MOD-027, MOD-028, MOD-029, MOD-030, MOD-031, MOD-032 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-01, EXT-02, EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-12, EXT-13; DC-16 applies. See §21.34 for full module-specific gate scope. | LOCKED / Not started |
| MOD-034 | V1 GA | Commercial Core GA | COM-01, COM-03 | MOD-033 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-01, EXT-06; DC-16 applies. See §21.35 for full module-specific gate scope. | LOCKED / Not started |
| MOD-035 | V1 GA | Financial Ledger & Wallet GA | COM-04 | MOD-034 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.36 for full module-specific gate scope. | LOCKED / Not started |
| MOD-036 | V1 GA | Scheduling GA | OPS-01 | MOD-033 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.37 for full module-specific gate scope. | LOCKED / Not started |
| MOD-037 | V1 GA | Booking GA | OPS-02 | MOD-036, MOD-034 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.38 for full module-specific gate scope. | LOCKED / Not started |
| MOD-038 | V1 GA | Access GA | OPS-03 | MOD-034, MOD-021 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-03; DC-16 applies. See §21.39 for full module-specific gate scope. | LOCKED / Not started |
| MOD-039 | V1 GA | Households, Dependents, Guests & Eligibility | PPL-02 | MOD-014, MOD-034 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.40 for full module-specific gate scope. | LOCKED / Not started |
| MOD-040 | V1 GA | Inventory Core V1 | COM-06 | MOD-016 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.41 for full module-specific gate scope. | LOCKED / Not started |
| MOD-041 | V1 GA | POS, Ecommerce & Order Fulfillment | COM-05 | MOD-035, MOD-040 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.42 for full module-specific gate scope. | LOCKED / Not started |
| MOD-042 | V1 GA | Front Desk, Kiosk, Guest & Visitor Operations | OPS-04 | MOD-038, MOD-041, MOD-039 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-03; DC-16 applies. See §21.43 for full module-specific gate scope. | LOCKED / Not started |
| MOD-043 | V1 GA | CRM + Unified Inbox GA | GRO-01, ENG-01 | MOD-033 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-08; DC-16 applies. See §21.44 for full module-specific gate scope. | LOCKED / Not started |
| MOD-044 | V1 GA | Coach Workspace GA | COA-01 | MOD-033 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.45 for full module-specific gate scope. | LOCKED / Not started |
| MOD-045 | V1 GA | Training & Workout GA | COA-02 | MOD-044 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.46 for full module-specific gate scope. | LOCKED / Not started |
| MOD-046 | V1 GA | Assessments & Progress GA | COA-04 | MOD-044 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.47 for full module-specific gate scope. | LOCKED / Not started |
| MOD-047 | V1 GA | Health, Safety, Consent & Incident | COA-05 | MOD-009, MOD-026 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-09; DC-16 applies. See §21.48 for full module-specific gate scope. | LOCKED / Not started |
| MOD-048 | V1 GA | Member Self-Service & Digital Card GA | ENG-04 | MOD-034, MOD-037, MOD-038, MOD-006 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.49 for full module-specific gate scope. | LOCKED / Not started |
| MOD-049 | V1 GA Gate | V1 GA Integration & Jordan Production Readiness | Gate / execution control | MOD-033, MOD-034, MOD-035, MOD-036, MOD-037, MOD-038, MOD-039, MOD-040, MOD-041, MOD-042, MOD-043, MOD-044, MOD-045, MOD-046, MOD-047, MOD-048 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-01, EXT-02, EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-09, EXT-12, EXT-13; DC-16 applies. See §21.50 for full module-specific gate scope. | LOCKED / Not started |
| MOD-050 | V1.5 | Marketing, Referrals, Offers & Growth | GRO-02 | MOD-043 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.51 for full module-specific gate scope. | LOCKED / Not started |
| MOD-051 | V1.5 | Advanced Inventory & Procurement | COM-06 | MOD-040 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.52 for full module-specific gate scope. | LOCKED / Not started |
| MOD-052 | V1.5 | Staff, Shifts, Attendance, Payroll & Commissions | OPS-05 | MOD-008, MOD-042 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-10; DC-16 applies. See §21.53 for full module-specific gate scope. | LOCKED / Not started |
| MOD-053 | V1.5 | Nutrition Planning, Meals, Logging & Adherence | COA-03 | MOD-044, MOD-047 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-09; DC-16 applies. See §21.54 for full module-specific gate scope. | LOCKED / Not started |
| MOD-054 | V1.5 | Community, Challenges, Achievements & Rewards | ENG-03 | MOD-014, MOD-013 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.55 for full module-specific gate scope. | LOCKED / Not started |
| MOD-055 | V1.5 | Automation & Workflow Orchestration | AUT-01 | MOD-010, MOD-026 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.56 for full module-specific gate scope. | LOCKED / Not started |
| MOD-056 | V1.5 | Data Platform & Warehouse | DAT-02 | MOD-010, MOD-011 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-14; DC-16 applies. See §21.57 for full module-specific gate scope. | LOCKED / Not started |
| MOD-057 | V1.5 | Advanced Analytics, BI, Forecasting & Benchmarking | INT-01 | MOD-056 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.58 for full module-specific gate scope. | LOCKED / Not started |
| MOD-058 | V1.5 | AI Platform, Copilots & Agents | INT-02 | MOD-002, MOD-009, MOD-057 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.59 for full module-specific gate scope. | LOCKED / Not started |
| MOD-059 | V1.5 | Global Search & Command Bar | INT-03 | MOD-014, MOD-057 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.60 for full module-specific gate scope. | LOCKED / Not started |
| MOD-060 | V1.5 | Fraud, Abuse, Trust & Content Moderation | SEC-02 | MOD-009, MOD-050, MOD-054 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.61 for full module-specific gate scope. | LOCKED / Not started |
| MOD-061 | V1.5 Gate | V1.5 Certification | Gate / execution control | MOD-049, MOD-050, MOD-051, MOD-052, MOD-053, MOD-054, MOD-055, MOD-056, MOD-057, MOD-058, MOD-059, MOD-060 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-09, EXT-10, EXT-14; DC-16 applies. See §21.62 for full module-specific gate scope. | LOCKED / Not started |
| MOD-062 | V2 | Developer Platform, APIs, Webhooks & Sandbox | ECO-01 | MOD-012, MOD-010 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.63 for full module-specific gate scope. | LOCKED / Not started |
| MOD-063 | V2 | Integration Marketplace | ECO-02 | MOD-062 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.64 for full module-specific gate scope. | LOCKED / Not started |
| MOD-064 | V2 | Hardware & Edge Fleet | ECO-03 | MOD-021, MOD-063 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-07; DC-16 applies. See §21.65 for full module-specific gate scope. | LOCKED / Not started |
| MOD-065 | V2 | Biometric Identity & Physical Access Methods | IAM-02 | MOD-038, MOD-064, MOD-009 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-02, EXT-07; DC-16 applies. See §21.66 for full module-specific gate scope. | LOCKED / Not started |
| MOD-066 | V2 | White-label, App Builder, CMS & Mobile Release | WHT-01 | MOD-003, MOD-006, MOD-005 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.67 for full module-specific gate scope. | LOCKED / Not started |
| MOD-067 | V2 | Facilities, Equipment, Assets & Maintenance | OPS-06 | MOD-042 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-03, EXT-07; DC-16 applies. See §21.68 for full module-specific gate scope. | LOCKED / Not started |
| MOD-068 | V2 Gate | V2 Certification | Gate / execution control | MOD-061, MOD-062, MOD-063, MOD-064, MOD-065, MOD-066, MOD-067 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-02, EXT-03, EXT-07; DC-16 applies. See §21.69 for full module-specific gate scope. | LOCKED / Not started |
| MOD-069 | Enterprise | Corporate Memberships & Employer Portal | B2B-01 | MOD-034, MOD-057 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.70 for full module-specific gate scope. | LOCKED / Not started |
| MOD-070 | Enterprise | Franchise, Multi-brand & Chain Command Center | B2B-02 | MOD-004, MOD-035, MOD-057 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-11; DC-16 applies. See §21.71 for full module-specific gate scope. | LOCKED / Not started |
| MOD-071 | Enterprise | Offboarding, Data Portability, Archival & Deletion | LIF-03 | MOD-009, MOD-056 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-12; DC-16 applies. See §21.72 for full module-specific gate scope. | LOCKED / Not started |
| MOD-072 | Enterprise | Legal, Procurement, Vendor, Partner & Compliance Operations | GOV-03 | MOD-009, MOD-063 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=None; DC-16 applies. See §21.73 for full module-specific gate scope. | LOCKED / Not started |
| MOD-073 | Enterprise | Enterprise Isolation, Regional Deployment & SLA | SEC-01, REL-01, REL-02 | MOD-070, MOD-071 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-11; DC-16 applies. See §21.74 for full module-specific gate scope. | LOCKED / Not started |
| MOD-074 | Enterprise Gate | Enterprise Certification & Program Closure | Gate / execution control | MOD-068, MOD-069, MOD-070, MOD-071, MOD-072, MOD-073 | Scenario Review + automated/TestSprite + independent code review + Claude manual QA + regression + exact module-card Security/Load gates + §18 certificate; External=EXT-11, EXT-12; DC-16 applies. See §21.75 for full module-specific gate scope. | LOCKED / Not started |

# 21. Detailed Module Execution Cards

Each card is a minimum execution contract. Before a module enters Scenario Review, Claude expands it into the module files under knowledge/03-Modules and the Notion records. The TSD remains authoritative for detailed domain contracts, events, invariants, stores and SLOs.

## 21.1 MOD-000 — Engineering Control Plane, Persistent Memory & Toolchain

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | Program gate / execution governance |
| Prerequisites | None |
| Objective | Establish the execution control plane before product code: Claude operating rules, Notion MCP board, Obsidian-compatible knowledge vault, TestSprite MCP/CLI, repository policies, evidence conventions and session continuity. Establish automatic Claude model/agent routing and governed automatic Skills/Rules/capability management so the owner normally selects neither models nor routine engineering capabilities. |
| Required outputs | Existing runner, single-writer lock, durable resume, model dispatch and dashboard operate in one safe end-to-end smoke drill; focus regression tests on real control-plane safety behaviors. Record runner identity, recovery proof and failure behavior. No product E2E, product TestSprite or exhaustive product security/load drills. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, REC, LIFE, DATA, INT, OBS, DR ¦ O: ALT ¦ N/A: OFF, LOC, A11Y, PERF, MIG LF-01 applicability: execute all applicable R scenarios against real foundation capabilities and validate critical fail-closed paths; product-only scenario categories remain OPEN for the first implementing product module. N/A needs concrete justification; no blanket PASS. |
| Claude manual QA | Manually smoke-check sole writer, stop/resume recovery, dashboard read-only, and model dispatch/identity failure handling. Prove security-relevant fail-closed behavior without building new guard frameworks. |
| Load / performance | N/A |
| Special rule | Approval requires narrow reliable execution infrastructure, current-byte focused tests and one independent risk-matched review for security/routing controls. Do not recertify retired historical paths or create scenario/report trees. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | None - non-UI/control module unless the canonical design registry explicitly assigns a screen. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | Explicit qualification/control module with no direct product requirement; acceptance derives from TSD/governance controls and this plan. This status must be intentional and reviewed. |
| Model route | Sonnet implements and performs focused deterministic tests; independent Opus reviews critical security/architecture and required final acceptance against exact relevant changes. Reuse qualified unchanged evidence; no per-dispatch review loops. |

## 21.2 MOD-001 — Repository, CI/CD, Environments & Quality Engineering

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | GOV-01 |
| Prerequisites | MOD-000 |
| Objective | Create the production repository skeleton, local/QA/staging environments, CI/CD quality gates, contract/schema checks, deterministic test harnesses and release controls. |
| Required outputs | Working GitHub feature-branch PR/push CI (lint/type-check/build/targeted test), protected-main required checks and real reviewer route, safe development/staging delivery if an environment is available, verified secrets and basic rollback, TestSprite setup with one supported demonstration, and test harnesses. Keep product-domain checks wired for future owning modules; do not require all product workflows or 170 UI screens to exist now. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT LF-01 applicability: execute all applicable R scenarios against real foundation capabilities and validate critical fail-closed paths; product-only scenario categories remain OPEN for the first implementing product module. N/A needs concrete justification; no blanket PASS. |
| Claude manual QA | Demonstrate one actual PR/push CI run on exact current code, one intentional failure that correctly blocks, and where available one safe dev/staging delivery and rollback rehearsal. Validate missing external permissions as BLOCKED rather than PASS. Mobile app store release excluded. |
| Load / performance | CI runner and environment smoke-load; validate no gate is bypassable. |
| Special rule | MOD-001 owns engineering infrastructure and its demonstrable CI/CD gates, not full E2E/security/load/mobile qualifications of not-yet-built product features. Record mapping of deferred product acceptance to first implementing modules without dropping traceability. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Sonnet implements and performs focused deterministic tests; independent Opus reviews critical security/architecture and required final acceptance against exact relevant changes. Reuse qualified unchanged evidence; no per-dispatch review loops. |

TSD technical anchors: GOV-01: phase=Foundation; slice=Foundation; surfaces=Engineering; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.3 MOD-002 — Product, Architecture, Data & AI Governance

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | GOV-02 |
| Prerequisites | MOD-001 |
| Objective | Encode architecture decision, change-control, data-governance and AI-governance rules as enforceable engineering workflows. |
| Required outputs | Minimum enforceable source-of-truth, ADR/change-control, requirement ownership/traceability and approved baseline checks. Focused examples proving a valid change passes and an invalid change is blocked. No product E2E or speculative AI governance tooling. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, REC, LIFE, DATA, INT, OBS ¦ O: ALT ¦ N/A: OFF, LOC, A11Y, PERF, MIG, DR LF-01 applicability: execute all applicable R scenarios against real foundation capabilities and validate critical fail-closed paths; product-only scenario categories remain OPEN for the first implementing product module. N/A needs concrete justification; no blanket PASS. |
| Claude manual QA | Demonstrate one ADR/change-control example, one rejected baseline violation, and a simple requirement ownership check. No product UI QA where no product UI exists. |
| Load / performance | N/A |
| Special rule | Accept governance foundation on concrete checks and risk-matched independent review; full domain security/data/AI acceptance belongs to modules implementing those capabilities. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | None - no canonical user-facing screen surface in TSD anchor. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Sonnet implements and performs focused deterministic tests; independent Opus reviews critical security/architecture and required final acceptance against exact relevant changes. Reuse qualified unchanged evidence; no per-dispatch review loops. |

TSD technical anchors: GOV-02: phase=Foundation; slice=Foundation; surfaces=Internal Product Operations; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.4 MOD-003 — Localization, RTL, Accessibility & Regional Policy

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | WHT-02 |
| Prerequisites | MOD-001, MOD-002 |
| Objective | Build the shared localization, Arabic/RTL, accessibility and regional-policy foundation used by all surfaces. |
| Required outputs | Establish shared i18n/RTL/formatting/accessibility conventions and minimal reusable component fixtures for existing surfaces. Focused automated formatting, bidi, locale-switch and accessibility smoke checks. Full app/screen E2E, TestSprite and device matrices occur in their implementing product modules. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT LF-01 applicability: execute all applicable R scenarios against real foundation capabilities and validate critical fail-closed paths; product-only scenario categories remain OPEN for the first implementing product module. N/A needs concrete justification; no blanket PASS. |
| Claude manual QA | Exercise real shared sample component or fixture in Arabic/English, mixed numerals/currency and basic accessibility behavior where available; document unavailable device surfaces as deferred not PASS. |
| Load / performance | UI responsiveness and localization-resource load baseline. |
| Special rule | Approve only proven shared foundation. Each subsequent UI module must carry its own RTL, localization, accessibility and platform-device verification and release gates. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | None - no canonical user-facing screen surface in TSD anchor. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 8 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Sonnet implements and performs focused deterministic tests; independent Opus reviews critical security/architecture and required final acceptance against exact relevant changes. Reuse qualified unchanged evidence; no per-dispatch review loops. |

TSD technical anchors: WHT-02: phase=Foundation; slice=Foundation; surfaces=All Surfaces; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.5 MOD-004 — Tenant, Organization, Brand & Location Management

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | PLT-01 |
| Prerequisites | MOD-001, MOD-002 |
| Objective | Implement the authoritative tenant/org/brand/location hierarchy and hard tenant-isolation foundation. |
| Required outputs | MOD-004 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs include explicit release-gate evidence for tenant isolation across PostgreSQL/RLS, cache keys, search/read models, object-storage paths, events/jobs/queues, telemetry/log correlation and AI/retrieval context. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create multiple tenants, organizations, brands and locations; attempt cross-tenant reads/writes through UI/API/direct test harness; verify audit and RLS deny behavior. Execute queries with the actual runtime DB role and no application tenant filter and prove cross-tenant rows remain blocked; switch tenant identities on a reused pooled connection and prove SET LOCAL/fail-closed behavior; prove missing/invalid tenant context never returns unrestricted rows. |
| Load / performance | 1,000 concurrent mixed tenant-context reads; noisy-neighbor isolation; RLS overhead measurement. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Foundation/Control |
| Security scope | Mandatory expanded tenant-isolation suite: non-owner NOBYPASSRLS runtime-role negatives; FORCE RLS per tenant table; transaction-local tenant context with fail-closed missing/invalid context; pooled-connection tenant-switch chaos tests; actual-runtime-role cross-tenant queries without application filters; SECURITY DEFINER review; tenant-leading-index checks where required; cache/search/object-storage/event/job/telemetry/AI context isolation; plus mandatory baseline secret/logging/privacy/abuse controls. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: PLT-01: phase=Foundation; slice=Foundation; surfaces=Internal SaaS Console; Admin Web; APIs; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 1

## 21.6 MOD-005 — Configuration, Feature Flags & Experimentation

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | PLT-02 |
| Prerequisites | MOD-004 |
| Objective | Implement scoped configuration, feature flags and experiment controls with safe defaults and audited rollout. |
| Required outputs | MOD-005 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually vary tenant/location/user scopes, roll back flags, test stale cache/config, unauthorized edits and kill-switch behavior. |
| Load / performance | Flag/config read path under 1,000 concurrent sessions; cache invalidation spike. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 6 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: PLT-02: phase=Foundation; slice=Foundation; surfaces=Internal SaaS Console; Admin Web; Mobile Apps; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.7 MOD-006 — KMP + Compose Multiplatform Production Qualification

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | WHT-02 |
| Prerequisites | MOD-003, MOD-001 |
| Objective | Prove Compose Multiplatform is production-qualified for Veyro Android/iOS before feature-scale mobile work and document required native escape hatches. |
| Required outputs | MOD-006 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Qualification must cover encrypted local store/SQLCipher-or-equivalent behavior, per-install key wrapping, backup exclusion, Restricted-screen capture protection, TLS pinning including backup-pin signed rollover, and App Attest/Play Integrity on both platforms. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude must drive real Android emulator/device and iOS simulator/real-device qualification flows: navigation, forms, lists, lifecycle, deep links, camera, secure storage, background sync, accessibility, Arabic/RTL and failure/recovery. |
| Load / performance | Mobile launch/render/list/scroll/network stress, memory/leak and long-session soak. |
| Special rule | A PASS, PASS-WITH-NATIVE-ESCAPE-HATCH, or STOP/REPLAN verdict is required. No self-asserted mobile qualification. Failure of encrypted local storage, key wrapping, backup exclusion, capture protection, TLS pinning/rollover or platform attestation is an EXT-04 qualification finding and blocks dependent feature-scale mobile work until corrected or covered by a TSD-permitted native fallback. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | None - no canonical user-facing screen surface in TSD anchor. |
| External gates | EXT-04 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 8 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: WHT-02: phase=Foundation; slice=Foundation; surfaces=All Surfaces; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.8 MOD-007 — Identity, Authentication, Passkeys & Device Sessions

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | IAM-01 |
| Prerequisites | MOD-004, MOD-006 |
| Objective | Implement identity, authentication, MFA/passkeys, session/device lifecycle and account-security controls across required surfaces. |
| Required outputs | MOD-007 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Rotating access-credential issuance and other abuse-sensitive device endpoints are gated by App Attest (iOS) / Play Integrity (Android) with a documented graceful manual fallback; device-bound enrolment secrets remain in platform secure storage. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude manually executes every required auth scenario on real running surfaces: valid/invalid login, OTP/passkey, resend/expiry, lockout/rate-limit, device/session revoke, kill/relaunch, background/foreground, network failure and Arabic/RTL. Attempt rotating-credential issuance from unqualified/rooted/tampered device paths, verify attestation enforcement and controlled fallback, and verify revocation/logout purges local credentials and Restricted caches. |
| Load / performance | 100/250/500/1,000 concurrent auth/session-validation load; OTP/login spike and abuse-rate-limit tests. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Security Critical |
| Security scope | Mandatory expanded threat/abuse suite: authn/authz, tenant isolation, privilege escalation, replay, session/device trust, privacy/consent, secret/key handling, restricted logging and incident evidence. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Developer Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-13 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: IAM-01: phase=Foundation; slice=Foundation; surfaces=All Apps; Admin Web; Developer Portal; store=Product PostgreSQL iam schema; FORCE RLS on tenant-bound rows; authentication provider secrets remain external/secure vault.; classification=Restricted; tier=Tier 1

## 21.9 MOD-008 — Authorization, Roles, Permissions, Approvals & Audit

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | IAM-03 |
| Prerequisites | MOD-004, MOD-007 |
| Objective | Implement RBAC/scoped policy evaluation, approvals, access reviews and immutable audit evidence. |
| Required outputs | MOD-008 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, PERF, OBS, MIG, DR ¦ O: ALT ¦ N/A: LOC, A11Y |
| Claude manual QA | Manually test representative role/permission/scope combinations, privilege escalation attempts, cross-tenant authorization, approval denial/expiry and audit trace completeness. |
| Load / performance | 1,000 concurrent authorization checks; hot-policy-cache invalidation; deny-path latency. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Security Critical |
| Security scope | Mandatory expanded threat/abuse suite: authn/authz, tenant isolation, privilege escalation, replay, session/device trust, privacy/consent, secret/key handling, restricted logging and incident evidence. |
| Screens | None - no canonical user-facing screen surface in TSD anchor. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: IAM-03: phase=Foundation; slice=Foundation; surfaces=All Surfaces; store=Product PostgreSQL iam schema; FORCE RLS on tenant-bound rows; authentication provider secrets remain external/secure vault.; classification=Restricted; tier=Tier 1

## 21.10 MOD-009 — Security, Privacy, Compliance & Consent

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | SEC-01 |
| Prerequisites | MOD-004, MOD-007, MOD-008 |
| Objective | Implement security/privacy controls, consent, data classification, retention/deletion hooks, key management and compliance evidence required by the TSD. |
| Required outputs | MOD-009 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs include explicit release-gate evidence for tenant isolation across PostgreSQL/RLS, cache keys, search/read models, object-storage paths, events/jobs/queues, telemetry/log correlation and AI/retrieval context. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, PERF, OBS, MIG, DR ¦ O: ALT ¦ N/A: LOC, A11Y |
| Claude manual QA | Manually execute consent changes, restricted-data access, export/delete request initiation, secret/key boundary checks, audit review and fail-closed security paths. |
| Load / performance | Security controls under load; crypto/key lookup latency; rate-limit/abuse scenarios. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Security Critical |
| Security scope | Mandatory expanded threat/abuse suite: authn/authz, tenant isolation, privilege escalation, replay, session/device trust, privacy/consent, secret/key handling, restricted logging and incident evidence. |
| Screens | None - no canonical user-facing screen surface in TSD anchor. |
| External gates | EXT-12 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 10 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 10 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: SEC-01: phase=Foundation; slice=Foundation; surfaces=All Systems; store=Product PostgreSQL audit/app tables + classified S3 evidence/archive; tenant RLS applies to mutable/queryable rows.; classification=Restricted; tier=Tier 1

## 21.11 MOD-010 — Domain Events, Event Bus, Reliability & Recovery Core

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | DAT-01, REL-01 |
| Prerequisites | MOD-001, MOD-004, MOD-009 |
| Objective | Implement transactional outbox, EventBridge/SNS/SQS routing, inbox dedupe, aggregate-version convergence, retained event archive, replay controls and reliability recovery primitives. |
| Required outputs | MOD-010 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Implement a permanent DispatchGuard keyed by (tenant_id, event_id, channel/action, recipient/resource) before external side effects; every consumer declares REPLAY_SAFE_PURE, REPLAY_SAFE_DEDUPED_SIDE_EFFECT or REPLAY_FORBIDDEN; replay defaults to side effects suppressed; shuffled/duplicate/delayed delivery converges by aggregate_version. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually inject duplicate, delayed, shuffled and missing deliveries; verify projection repair, stale-projection authorization protection, DLQ handling, replay and incident recovery. |
| Load / performance | Dispatcher toward 1,000 events/s; queue backlog/recovery; 8h soak; fault-under-load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Foundation/Control |
| Security scope | Mandatory event/reliability abuse suite: outbox/inbox dedupe abuse; event-envelope tenant-context quarantine; replay-class enforcement; DispatchGuard duplicate-side-effect negatives; event ordering under shuffled/duplicate/delayed delivery; unauthorized replay/dispatch attempts; secrets/restricted logging; plus mandatory baseline authz/tenant/privacy controls. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Developer Portal, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 17 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 9 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: DAT-01: phase=Foundation; slice=Foundation; surfaces=Platform; Developer Portal; Internal SaaS Console; store=Product PostgreSQL audit/app tables + classified S3 evidence/archive; tenant RLS applies to mutable/queryable rows.; classification=Confidential/tenant-scoped; tier=Tier 1 | REL-01: phase=Foundation; slice=Foundation; surfaces=Platform; Internal SaaS Console; Status Page; Edge Devices; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 1

## 21.12 MOD-011 — Observability, Performance, Capacity & FinOps

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | REL-02 |
| Prerequisites | MOD-010 |
| Objective | Build telemetry, SLO dashboards, traces/logs/metrics, capacity baselines, cost attribution and performance-regression gates. |
| Required outputs | MOD-011 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually trace a request/event across services, trigger SLO alert, inspect tenant attribution, exercise capacity alert and verify redaction of sensitive telemetry. Additionally provision the §16.1 isolated load environment and synthetic dataset, capture cost estimate/owner approval when spend is required, run one LD evidence cycle and tear it down. |
| Load / performance | Owns system-level performance harness and the 1,000-concurrent-user qualification baseline. |
| Special rule | Own §16.1 performance environment, synthetic dataset factory, LD run evidence, teardown and performance/FinOps baselines. Any paid capacity or service activation requires DC-16 owner approval. |
| Risk class | Foundation/Control |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-05 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 8 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: REL-02: phase=Foundation; slice=Foundation; surfaces=Internal SaaS Console; Engineering Operations; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.13 MOD-012 — Integration Adapter Core

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | ECO-02 |
| Prerequisites | MOD-009, MOD-010 |
| Objective | Create secure, versioned adapter contracts, credential handling, retries, webhooks and integration observability used by external systems. |
| Required outputs | MOD-012 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. All provider/device dispatch must pass through MOD-010 DispatchGuard; callbacks/reconciliation reference the same guard/operation identity and cannot create a second external consequence. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually exercise success/failure/timeout/retry/idempotency for a reference adapter and prove credentials are never exposed. |
| Load / performance | Adapter burst, retry storm, provider-throttle and circuit-breaker tests. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Developer Portal, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: ECO-02: phase=V2 Platform; slice=Foundation adapter core; V2 marketplace/partner ecosystem; surfaces=Admin Web; Developer Portal; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.14 MOD-013 — Notification Platform

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | ENG-02 |
| Prerequisites | MOD-010, MOD-012 |
| Objective | Implement templates, preferences, routing, provider adapters, suppression and delivery status. |
| Required outputs | MOD-013 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. All provider/device dispatch must pass through MOD-010 DispatchGuard; callbacks/reconciliation reference the same guard/operation identity and cannot create a second external consequence. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually send Arabic/English notifications, opt-in/out, quiet-hours, failure/retry, duplicate suppression and provider-unavailable scenarios. |
| Load / performance | 250k notifications/day model; burst queues; provider-throttle recovery. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-08 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: ENG-02: phase=Foundation; slice=Foundation; surfaces=All Apps; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.15 MOD-014 — People, Profiles & Member 360

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | PPL-01 |
| Prerequisites | MOD-004, MOD-008, MOD-009 |
| Objective | Implement person/profile/member identity, contact data, deduplication and Member 360 read models. |
| Required outputs | MOD-014 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/update/merge/search profiles across tenants/locations, validate restricted-field permissions and Member 360 consistency. |
| Load / performance | Profile/search/read-model load across 450k logical profiles; 1,000 concurrent reads. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Member App, Front Desk] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: PPL-01: phase=Foundation; slice=Foundation; surfaces=Admin Web; Coach App; Member App; Front Desk; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.16 MOD-015 — SaaS Plans, Subscription Billing, Metering & Entitlements

| Field | Execution contract |
| --- | --- |
| Wave | Foundation |
| TSD scope | PLT-03 |
| Prerequisites | MOD-004, MOD-005, MOD-010 |
| Objective | Implement Veyro tenant SaaS plans, metering, subscription billing and product entitlements distinct from member entitlements. |
| Required outputs | MOD-015 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually provision/change/cancel tenant plans, meter usage, test entitlement denial and billing lifecycle; verify no member-entitlement namespace collision. |
| Load / performance | Meter ingestion burst and entitlement-check load; billing-cycle batch qualification. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Tenant Billing Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: PLT-03: phase=Foundation; slice=Foundation; surfaces=Internal SaaS Console; Tenant Billing Portal; Finance; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.17 MOD-016 — Catalog & Pricing Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COM-02 |
| Prerequisites | MOD-014 |
| Objective | Implement the Pilot slice of catalog, pricing, promotions and packages required by downstream commercial flows. |
| Required outputs | MOD-016 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/version/retire products/prices, validate date/tenant/location scoping, invalid combinations and price resolution. |
| Load / performance | Catalog read spike and price-resolution concurrency. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, POS, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-02: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; POS; Member App; CRM; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.18 MOD-017 — Commercial Core Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COM-01, COM-03 |
| Prerequisites | MOD-016, MOD-014, MOD-010 |
| Objective | Implement the Pilot membership/contract lifecycle plus minimum billing/payment/fiscal paths required for an end-to-end member journey. |
| Required outputs | MOD-017 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually sell/activate/freeze/resume/cancel membership, exercise proration, failed payment, duplicate callback, fiscal failure and recovery with authoritative ledger/state verification. |
| Load / performance | Concurrent membership changes; payment callback storms; 1,000 concurrent member status reads. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Member App, Front Desk, POS] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-01, EXT-06 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 14 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 14 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Member App; Front Desk; Access Control; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2 | COM-03: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Member App; POS; Finance; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 1

## 21.19 MOD-018 — Financial Ledger & Wallet Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COM-04 |
| Prerequisites | MOD-017 |
| Objective | Implement append-only ledger, wallet/credit primitives and reconciliation needed by Pilot money flows. |
| Required outputs | MOD-018 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually post/void/correct/reconcile representative transactions, test duplicate/late provider events and prove invariant-balanced outcomes. |
| Load / performance | Concurrent postings, reconciliation batch, provider-settlement spikes. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [POS, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Finance; POS; Member App; Admin Web; store=Product PostgreSQL ledger schema; append-only journals/postings; immutable correction references; monthly partitions where volume warrants.; classification=Restricted; tier=Tier 1

## 21.20 MOD-019 — Scheduling Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | OPS-01 |
| Prerequisites | MOD-014 |
| Objective | Implement Pilot schedule/resource/capacity primitives. |
| Required outputs | MOD-019 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create recurring schedules, resource conflicts, timezone/locale cases, capacity changes and cancellation/reschedule behavior. |
| Load / performance | Schedule-read peak and concurrent resource mutation. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Concurrency Critical |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Coach App; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.21 MOD-020 — Booking & Waitlist Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | OPS-02 |
| Prerequisites | MOD-019, MOD-017 |
| Objective | Implement booking, waitlist, promotion and no-show Pilot behavior with strict capacity correctness. |
| Required outputs | MOD-020 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually execute book/cancel/waitlist/promotion/no-show scenarios including two users competing for the last seat and stale-client retries. |
| Load / performance | Mandatory race test: many users for fewer seats; 100/250/500/1,000 concurrent booking attempts; zero oversubscription/duplicate promotion. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Concurrency Critical |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Admin Web, Front Desk, Coach App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-02: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Member App; Admin Web; Front Desk; Coach App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.22 MOD-021 — Hardware / Edge Bridge Pilot Core

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | ECO-03 |
| Prerequisites | MOD-010, MOD-012 |
| Objective | Implement the edge runtime/device abstraction core needed for Pilot check-in and access integration. |
| Required outputs | MOD-021 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. All provider/device dispatch must pass through MOD-010 DispatchGuard; callbacks/reconciliation reference the same guard/operation identity and cannot create a second external consequence. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually pair/unpair simulated/representative devices, lose WAN, rotate credentials, replay messages and recover the edge queue. |
| Load / performance | Edge burst, WAN-loss soak, queue catch-up, device-fleet fan-out. |
| Special rule | TSD internal conflict control: §5 and ADR-011 select Kotlin/JVM for the Pilot edge runtime while TSD §16.2 contains a conflicting “Rust service” sentence. Before implementation, persist EIP-ADR-EDGE-001 documenting the conflict, ADR-011/Kotlin-JVM as the controlling resolution, impact analysis and request for upstream TSD correction. No runtime-language divergence is allowed without a superseding TSD ADR. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory: credential/QR replay + authz/tenant + device trust + offline snapshot freshness + emergency/life-safety boundaries + privacy of access/biometric data + secrets. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: ECO-03: phase=V2 Platform; slice=Foundation/Pilot edge bridge core; V2 fleet/marketplace depth; surfaces=Internal SaaS Console; Admin Web; Edge Runtime; store=Control-plane device registry + edge-local SQLite WAL; no unrestricted tenant DB replica.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.23 MOD-022 — Check-in & Access Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | OPS-03 |
| Prerequisites | MOD-017, MOD-021 |
| Objective | Implement Pilot check-in/access entitlement decisions, credential handling and local degraded behavior. |
| Required outputs | MOD-022 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs include emergency unlock as a distinct privileged command with step-up and dual approval where time permits, immutable actor/reason/outcome audit, proof that egress/fire-alarm release is outside the Veyro software path, and proof that a local physical emergency input works with the edge agent stopped. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test valid/expired/frozen/revoked credentials, offline authorization snapshot, duplicate scans, anti-replay and emergency/fail-safe boundaries. Manual QA must execute emergency unlock, loss-of-network and edge-agent-stopped scenarios; verify free egress/fire release remains physically available, dual-approval/step-up behavior where applicable, local physical emergency input, and full actor/reason/outcome audit. |
| Load / performance | 300 access decisions/s qualification; edge-local p95 target; offline burst/reconnect. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory: credential/QR replay + authz/tenant + device trust + offline snapshot freshness + emergency/life-safety boundaries + privacy of access/biometric data + secrets. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Front Desk, Admin Web, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-03, EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: OPS-03: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Access Device; Front Desk; Admin Web; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 1

## 21.24 MOD-023 — Coach Workspace Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COA-01 |
| Prerequisites | MOD-014, MOD-008 |
| Objective | Implement coach client workspace and Pilot day-to-day coaching operations. |
| Required outputs | MOD-023 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test coach roster/client access, restricted data visibility, assignment changes, offline/slow network and Arabic/English UX. |
| Load / performance | Coach dashboard read-model and 1,000 mixed mobile-session load contribution. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 8 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.25 MOD-024 — Training & Workout Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COA-02 |
| Prerequisites | MOD-023, MOD-006 |
| Objective | Implement training programs, workouts and exercise logging Pilot slice. |
| Required outputs | MOD-024 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/assign/perform/log workouts on Android and iOS, test set editing, resume after app kill, offline sync conflict and accessibility. Also verify encrypted-cache-at-rest/key wrapping, TTL expiry and purge, backup exclusion, Restricted-screen capture protection, TLS pinning failure/backup-pin rollover, and platform-attestation behavior where the module exposes an abuse-sensitive device endpoint. |
| Load / performance | Workout-log burst/sync, offline catch-up and long-session mobile soak. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory Restricted-mobile-data suite in addition to the baseline: encrypted SQLite (SQLCipher or equivalent) for Restricted/Confidential local caches; per-installation DB keys wrapped by iOS Keychain / Android Keystore and excluded from common Compose state and backups; iOS file protection and Android Auto Backup exclusion; 24-hour default TTL for Restricted health/nutrition caches; purge keys and cached Restricted rows on logout, remote revocation and tenant removal; capture protection for Restricted health/financial/biometric screens; TLS public-key pinning with at least one backup pin and signed emergency rollover; App Attest / Play Integrity for abuse-sensitive or rotating-credential endpoints where applicable; plus authentication/authorization, tenant isolation, data-exposure, secrets/dependency, sensitive-logging, privacy-classification and abuse-negative baseline checks. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 8 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-02: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Member App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention.; tier=Tier 2

## 21.26 MOD-025 — Assessments & Progress Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | COA-04 |
| Prerequisites | MOD-014, MOD-023 |
| Objective | Implement assessments, measurements, progress records and outcome views needed by Pilot. |
| Required outputs | MOD-025 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually record/correct/compare measurements, permissions, units/locales and derived progress calculations with source-data verification. |
| Load / performance | Assessment history/profile read load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Member App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.27 MOD-026 — Tasks, Cases, Approvals & SLA Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | AUT-02 |
| Prerequisites | MOD-008, MOD-013 |
| Objective | Implement operational tasks/cases/approvals, SLA timers and escalation primitives. |
| Required outputs | MOD-026 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/assign/escalate/close cases, expire approvals, test notification failure and audit trail. |
| Load / performance | Timer/escalation batch and concurrent queue views. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: AUT-02: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; Coach App; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.28 MOD-027 — CRM + Unified Inbox Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | GRO-01, ENG-01 |
| Prerequisites | MOD-013, MOD-014, MOD-026 |
| Objective | Implement Pilot CRM pipeline and unified conversation/inbox workflow. |
| Required outputs | MOD-027 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/convert leads, send/receive messages, test opt-out, duplicate inbound messages, SLA escalation, permissions and member/lead context. |
| Load / performance | Inbound webhook burst, conversation list load, search/read model. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Front Desk, Coach App, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-08 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 16 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 16 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: GRO-01: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; Front Desk; Mobile Staff; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2 | ENG-01: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; Coach App; Member App; Front Desk; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention.; tier=Tier 2

## 21.29 MOD-028 — Member Self-Service Pilot

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | ENG-04 |
| Prerequisites | MOD-017, MOD-020, MOD-022, MOD-006 |
| Objective | Implement Pilot member self-service and digital membership/card journeys. |
| Required outputs | MOD-028 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test member home/status, booking, membership service requests, digital card, offline/error/loading states on Android/iOS in Arabic and English. Also verify encrypted-cache-at-rest/key wrapping, TTL expiry and purge, backup exclusion, Restricted-screen capture protection, TLS pinning failure/backup-pin rollover, and platform-attestation behavior where the module exposes an abuse-sensitive device endpoint. |
| Load / performance | 1,000 concurrent member sessions; home aggregation and booking/check-in mixed load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory Restricted-mobile-data suite in addition to the baseline: encrypted SQLite (SQLCipher or equivalent) for Restricted/Confidential local caches; per-installation DB keys wrapped by iOS Keychain / Android Keystore and excluded from common Compose state and backups; iOS file protection and Android Auto Backup exclusion; 24-hour default TTL for Restricted health/nutrition caches; purge keys and cached Restricted rows on logout, remote revocation and tenant removal; capture protection for Restricted health/financial/biometric screens; TLS public-key pinning with at least one backup pin and signed emergency rollover; App Attest / Play Integrity for abuse-sensitive or rotating-credential endpoints where applicable; plus authentication/authorization, tenant isolation, data-exposure, secrets/dependency, sensitive-logging, privacy-classification and abuse-negative baseline checks. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Member Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: ENG-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Member App; Member Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.30 MOD-029 — Internal Admin, Support & Customer Success

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | PLT-04 |
| Prerequisites | MOD-004, MOD-008, MOD-011 |
| Objective | Implement internal SaaS operations, support diagnostics and customer-success controls without unsafe tenant bypass. |
| Required outputs | MOD-029 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually enter/exit support access, impersonation/support workflows if permitted, audit visibility, tenant switching safeguards and incident diagnostics. |
| Load / performance | Cross-tenant admin queries under load; strict bounded support access. |
| Special rule | All Development Constitution gates apply. The module-capabilities.yaml row for MOD-029 MUST bind the admin/privileged-console Rule family and its privileged-console-review checks. Support impersonation/break-glass/elevated access must enforce reason/approval, time-bounded sessions, visible banner, tenant-switch safeguards, full privileged-action auditability and diagnostics-data minimization/redaction. Direct production database snapshots are prohibited in developer/test/QA. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: PLT-04: phase=Pilot; slice=Pilot; surfaces=Internal SaaS Console; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.31 MOD-030 — Migration, Import, Validation & Cutover

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | LIF-02 |
| Prerequisites | MOD-014, MOD-017, MOD-018, MOD-019 |
| Objective | Implement repeatable migration/import validation, reconciliation and cutover tooling for real gym onboarding. |
| Required outputs | MOD-030 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually import representative dirty datasets, duplicate records, invalid balances, interrupted job/resume and reconciliation/cutover rollback. |
| Load / performance | Large import throughput, rollback/retry and DB contention test. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-02 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: LIF-02: phase=Pilot; slice=Pilot migration capability using Pilot domain slices; surfaces=Admin Web; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.32 MOD-031 — Onboarding + GTM Knowledge

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | LIF-01, GOV-04 |
| Prerequisites | MOD-029, MOD-030 |
| Objective | Implement onboarding/go-live readiness plus product knowledge/training/feedback operations. |
| Required outputs | MOD-031 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually onboard a synthetic gym from invitation through go-live checklist, training, configuration and readiness approval. |
| Load / performance | Onboarding workflow batch; knowledge-content read load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Internal SaaS Console, Learning Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 16 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: LIF-01: phase=Pilot; slice=Pilot; surfaces=Admin Web; Internal SaaS Console; Learning Portal; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2 | GOV-04: phase=Pilot; slice=Pilot; surfaces=Internal SaaS Console; Learning Portal; In-product Help; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.33 MOD-032 — Operational Analytics Pilot Read Models

| Field | Execution contract |
| --- | --- |
| Wave | Pilot |
| TSD scope | INT-01 |
| Prerequisites | MOD-010, MOD-011 |
| Objective | Implement Pilot operational dashboards/read models without turning analytics stores into command authorities. |
| Required outputs | MOD-032 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually reconcile dashboard metrics to authoritative transactions/events, test stale projections, permissions and tenant/location filters. |
| Load / performance | Dashboard/query concurrency; projection lag under write load. |
| Special rule | No special waiver. All Development Constitution gates apply. Direct production database snapshots are prohibited in developer/test/QA. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. |
| Risk class | Data/AI Critical |
| Security scope | Mandatory: tenant/row-level data isolation, classification/purpose enforcement, export/AI retrieval authorization, prompt/tool boundary where relevant, lineage, restricted telemetry and privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 8 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: INT-01: phase=V1.5 Growth; slice=Pilot basic operational read models; V1.5 advanced analytics/forecasting; surfaces=Admin Web; Coach App; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 3

## 21.34 MOD-033 — Pilot End-to-End Certification

| Field | Execution contract |
| --- | --- |
| Wave | Pilot Gate |
| TSD scope | Program gate / execution governance |
| Prerequisites | MOD-000, MOD-001, MOD-002, MOD-003, MOD-004, MOD-005, MOD-006, MOD-007, MOD-008, MOD-009, MOD-010, MOD-011, MOD-012, MOD-013, MOD-014, MOD-015, MOD-016, MOD-017, MOD-018, MOD-019, MOD-020, MOD-021, MOD-022, MOD-023, MOD-024, MOD-025, MOD-026, MOD-027, MOD-028, MOD-029, MOD-030, MOD-031, MOD-032 |
| Objective | Certify the integrated Pilot as a system, not a collection of individually approved modules. |
| Required outputs | MOD-033 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude manually runs the complete Pilot critical-journey catalog across Admin, Front Desk, Coach, Member, APIs and edge paths, including failures and recovery. |
| Load / performance | Full mixed workload; 1,000 concurrent-user qualification, spike, stress, 8h soak, noisy-neighbor, fault-under-load. |
| Special rule | Pilot gate: no new product scope. APPROVED is impossible unless all Pilot-blocking external gates assigned in §22.0 are PASSED with external evidence, owner-reserved actions are satisfied, and integrated QA/regression/load evidence passes. |
| Risk class | Release/System Gate |
| Security scope | Mandatory system-level security/privacy regression for every included module; tenant isolation, authn/authz, secrets, restricted-data handling and unresolved findings must all pass. |
| Screens | Integrated canonical screen set for included modules/wave; exact Screen IDs come only from the approved 170-screen design registry and Appendix F generated mapping. |
| External gates | EXT-01, EXT-02, EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-12, EXT-13 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | Release/system gate - no new Blueprint product requirement. Certifies the explicitly listed prerequisite modules and wave evidence. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

## 21.35 MOD-034 — Commercial Core GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COM-01, COM-03 |
| Prerequisites | MOD-033 |
| Objective | Complete all remaining V1 membership, contract, billing, payments, tax/revenue-recovery behavior and Jordan fiscal paths. |
| Required outputs | MOD-034 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually execute the complete V1 commercial scenario set, including proration, arrears, retries, refunds, corrections and fiscal fail-closed/recovery. |
| Load / performance | Financial concurrency, callback storm, reconciliation/load soak. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Member App, Front Desk, POS] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-01, EXT-06 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 14 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 14 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Member App; Front Desk; Access Control; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2 | COM-03: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Member App; POS; Finance; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 1

## 21.36 MOD-035 — Financial Ledger & Wallet GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COM-04 |
| Prerequisites | MOD-034 |
| Objective | Complete V1 ledger, wallet, credit, FX/reconciliation and finance operational behavior. |
| Required outputs | MOD-035 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually verify every correction/reversal/reconciliation path, closed-period behavior and auditability. |
| Load / performance | High-write posting, reconciliation batch, recovery after partial failure. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [POS, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Finance; POS; Member App; Admin Web; store=Product PostgreSQL ledger schema; append-only journals/postings; immutable correction references; monthly partitions where volume warrants.; classification=Restricted; tier=Tier 1

## 21.37 MOD-036 — Scheduling GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | OPS-01 |
| Prerequisites | MOD-033 |
| Objective | Complete V1 scheduling/resource/capacity capabilities. |
| Required outputs | MOD-036 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually execute all V1 recurring, conflict, resource, cancellation and cross-surface scheduling scenarios. |
| Load / performance | Peak schedule browse/mutation load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Concurrency Critical |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Admin Web; Coach App; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.38 MOD-037 — Booking GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | OPS-02 |
| Prerequisites | MOD-036, MOD-034 |
| Objective | Complete V1 booking/waitlist/no-show intelligence and policy behavior. |
| Required outputs | MOD-037 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually execute full booking scenario catalog including race, timeout-after-success, waitlist fairness and policy variants. |
| Load / performance | 1,000 concurrent booking users; stress beyond SLO; zero invariant breach. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Concurrency Critical |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Admin Web, Front Desk, Coach App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-02: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Member App; Admin Web; Front Desk; Coach App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.39 MOD-038 — Access GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | OPS-03 |
| Prerequisites | MOD-034, MOD-021 |
| Objective | Complete V1 access/check-in behavior, credential types and operational recovery. |
| Required outputs | MOD-038 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs include emergency unlock as a distinct privileged command with step-up and dual approval where time permits, immutable actor/reason/outcome audit, proof that egress/fire-alarm release is outside the Veyro software path, and proof that a local physical emergency input works with the edge agent stopped. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually exercise online/offline, revoked/frozen, anti-replay, clock skew, edge partition and recovery scenarios. Manual QA must execute emergency unlock, loss-of-network and edge-agent-stopped scenarios; verify free egress/fire release remains physically available, dual-approval/step-up behavior where applicable, local physical emergency input, and full actor/reason/outcome audit. |
| Load / performance | 300 access decisions/s qualification, edge soak and WAN partition. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory: credential/QR replay + authz/tenant + device trust + offline snapshot freshness + emergency/life-safety boundaries + privacy of access/biometric data + secrets. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Front Desk, Admin Web, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-03 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: OPS-03: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Access Device; Front Desk; Admin Web; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 1

## 21.40 MOD-039 — Households, Dependents, Guests & Eligibility

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | PPL-02 |
| Prerequisites | MOD-014, MOD-034 |
| Objective | Implement household/dependent/guest identities and eligibility relationships. |
| Required outputs | MOD-039 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test guardian/dependent permissions, guest expiry, eligibility boundaries, duplicates and cross-tenant isolation. |
| Load / performance | Household/eligibility read/write burst. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Admin Web, Front Desk, Corporate Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 6 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: PPL-02: phase=V1 General Availability; slice=V1 General Availability; surfaces=Member App; Admin Web; Front Desk; Corporate Portal; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.41 MOD-040 — Inventory Core V1

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COM-06 |
| Prerequisites | MOD-016 |
| Objective | Implement V1 SKU, stock, movement and purchasing minimum needed by POS. |
| Required outputs | MOD-040 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually receive/adjust/transfer/count stock, test negative-stock policy, concurrent sale/reservation and audit trail. |
| Load / performance | Concurrent stock mutations and count/sale race. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, POS] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Earlier slice for 7 split requirement(s): exact per-requirement IN/OUT boundary must be materialized in Appendix B and REQUIREMENTS.md before this module can pass Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-06: phase=V1.5 Growth; slice=V1 minimal POS inventory; V1.5 advanced purchasing/procurement; surfaces=Admin Web; POS; Warehouse Mobile; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.42 MOD-041 — POS, Ecommerce & Order Fulfillment

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COM-05 |
| Prerequisites | MOD-035, MOD-040 |
| Objective | Implement V1 front-desk sales, payments, receipts/orders and fulfillment. |
| Required outputs | MOD-041 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually sell/refund/void/mixed tender, provider timeout, duplicate tap, fiscal failure and inventory consistency scenarios. |
| Load / performance | Peak POS sales, payment/fiscal callback, stock contention. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Front Desk, Member App, Coach App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 9 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-05: phase=V1 General Availability; slice=V1 General Availability; surfaces=Front Desk; Member App; Coach App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention.; tier=Tier 1

## 21.43 MOD-042 — Front Desk, Kiosk, Guest & Visitor Operations

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | OPS-04 |
| Prerequisites | MOD-038, MOD-041, MOD-039 |
| Objective | Implement the V1 front-desk/kiosk operational surface. |
| Required outputs | MOD-042 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude manually drives representative receptionist/kiosk shifts: lookup, check-in, guest, sale, failure/offline and permission scenarios. |
| Load / performance | Front-desk mixed workload and local-cache/degraded path; concurrent sale/stock/check-in race tests and duplicate-retry correctness must prove no double charge, duplicate stock mutation or duplicate access consequence. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory combined payment/access suite: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + credential/QR replay + device trust + offline snapshot freshness + emergency/life-safety boundaries + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Front Desk, Kiosk, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-03 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Front Desk; Kiosk; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 1

## 21.44 MOD-043 — CRM + Unified Inbox GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | GRO-01, ENG-01 |
| Prerequisites | MOD-033 |
| Objective | Complete V1 CRM/inbox communication workflows and SLAs. |
| Required outputs | MOD-043 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually execute full sales pipeline/conversation/consent/failure/duplicate/reply/assignment scenarios. |
| Load / performance | Webhook/message burst and agent inbox concurrency. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Front Desk, Coach App, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-08 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 16 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 16 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: GRO-01: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; Front Desk; Mobile Staff; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2 | ENG-01: phase=V1 General Availability; slice=V1 General Availability; surfaces=Admin Web; Coach App; Member App; Front Desk; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention.; tier=Tier 2

## 21.45 MOD-044 — Coach Workspace GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COA-01 |
| Prerequisites | MOD-033 |
| Objective | Complete V1 coach workspace/client management. |
| Required outputs | MOD-044 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually exercise all coach role, client, schedule/context, restricted-data, offline/error and mobile parity scenarios. |
| Load / performance | Coach concurrent session/dashboard load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 8 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-01: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.46 MOD-045 — Training & Workout GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COA-02 |
| Prerequisites | MOD-044 |
| Objective | Complete V1 workout/program design, assignment, execution and history. |
| Required outputs | MOD-045 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually run full workout lifecycle on both mobile platforms including offline conflict/recovery and accessibility. Also verify encrypted-cache-at-rest/key wrapping, TTL expiry and purge, backup exclusion, Restricted-screen capture protection, TLS pinning failure/backup-pin rollover, and platform-attestation behavior where the module exposes an abuse-sensitive device endpoint. |
| Load / performance | Sync burst, history load, long mobile soak. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory Restricted-mobile-data suite in addition to the baseline: encrypted SQLite (SQLCipher or equivalent) for Restricted/Confidential local caches; per-installation DB keys wrapped by iOS Keychain / Android Keystore and excluded from common Compose state and backups; iOS file protection and Android Auto Backup exclusion; 24-hour default TTL for Restricted health/nutrition caches; purge keys and cached Restricted rows on logout, remote revocation and tenant removal; capture protection for Restricted health/financial/biometric screens; TLS public-key pinning with at least one backup pin and signed emergency rollover; App Attest / Play Integrity for abuse-sensitive or rotating-credential endpoints where applicable; plus authentication/authorization, tenant isolation, data-exposure, secrets/dependency, sensitive-logging, privacy-classification and abuse-negative baseline checks. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 8 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-02: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Member App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention.; tier=Tier 2

## 21.47 MOD-046 — Assessments & Progress GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COA-04 |
| Prerequisites | MOD-044 |
| Objective | Complete V1 assessment/measurement/progress capabilities. |
| Required outputs | MOD-046 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually validate calculations, corrections, unit conversions, privacy and historical comparisons. |
| Load / performance | History/analytics read load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Coach App; Member App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.48 MOD-047 — Health, Safety, Consent & Incident

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | COA-05 |
| Prerequisites | MOD-009, MOD-026 |
| Objective | Implement health/safety/consent/incident management with restricted-data controls. |
| Required outputs | MOD-047 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test consent gates, incident creation/escalation, emergency information access rules, corrections and restricted audit. |
| Load / performance | Incident burst and restricted-data access under load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory restricted-health/consent suite: authn/authz + tenant isolation + consent/purpose enforcement + restricted health/safety data minimization + emergency/break-glass access with reason/time limit/audit + incident correction integrity + secrets + sensitive logging/privacy; no access-control/biometric template assumptions unless explicitly consumed. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Coach App, Admin Web, Front Desk] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-09 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: COA-05: phase=V1 General Availability; slice=V1 General Availability; surfaces=Member App; Coach App; Admin Web; Front Desk; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.49 MOD-048 — Member Self-Service & Digital Card GA

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA |
| TSD scope | ENG-04 |
| Prerequisites | MOD-034, MOD-037, MOD-038, MOD-006 |
| Objective | Complete V1 member app self-service/digital card/service requests. |
| Required outputs | MOD-048 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Rotating access-credential issuance and other abuse-sensitive device endpoints are gated by App Attest (iOS) / Play Integrity (Android) with a documented graceful manual fallback; device-bound enrolment secrets remain in platform secure storage. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude manually executes every Required member scenario on iOS and Android in Arabic/English, including offline/error/accessibility/lifecycle. Attempt rotating-credential issuance from unqualified/rooted/tampered device paths, verify attestation enforcement and controlled fallback, and verify revocation/logout purges local credentials and Restricted caches. Also verify encrypted-cache-at-rest/key wrapping, TTL expiry and purge, backup exclusion, Restricted-screen capture protection, TLS pinning failure/backup-pin rollover, and platform-attestation behavior where the module exposes an abuse-sensitive device endpoint. |
| Load / performance | 1,000 concurrent member sessions; home/read aggregation; mobile soak. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory Restricted-mobile-data suite in addition to the baseline: encrypted SQLite (SQLCipher or equivalent) for Restricted/Confidential local caches; per-installation DB keys wrapped by iOS Keychain / Android Keystore and excluded from common Compose state and backups; iOS file protection and Android Auto Backup exclusion; 24-hour default TTL for Restricted health/nutrition caches; purge keys and cached Restricted rows on logout, remote revocation and tenant removal; capture protection for Restricted health/financial/biometric screens; TLS public-key pinning with at least one backup pin and signed emergency rollover; App Attest / Play Integrity for abuse-sensitive or rotating-credential endpoints where applicable; plus authentication/authorization, tenant isolation, data-exposure, secrets/dependency, sensitive-logging, privacy-classification and abuse-negative baseline checks. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Member Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: ENG-04: phase=V1 General Availability; slice=Pilot core slice; complete domain depth by V1 GA; surfaces=Member App; Member Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.50 MOD-049 — V1 GA Integration & Jordan Production Readiness

| Field | Execution contract |
| --- | --- |
| Wave | V1 GA Gate |
| TSD scope | Program gate / execution governance |
| Prerequisites | MOD-033, MOD-034, MOD-035, MOD-036, MOD-037, MOD-038, MOD-039, MOD-040, MOD-041, MOD-042, MOD-043, MOD-044, MOD-045, MOD-046, MOD-047, MOD-048 |
| Objective | Certify V1 as integrated, production-ready Jordan release subject to all external certification gates. |
| Required outputs | MOD-049 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Full system manual QA across 170-screen baseline applicable to V1, all critical journeys, real provider sandboxes and operational runbooks. |
| Load / performance | Full capacity envelope + 3x qualification where specified; 1,000 concurrent users; spike/stress/8h soak/noisy-neighbor/DR. |
| Special rule | V1 GA gate: no external gate may be self-certified. Production promotion is owner-executed/owner-approved only under DC-16. Canonical 170-screen count equality and all Jordan external gates must pass. |
| Risk class | Release/System Gate |
| Security scope | Mandatory system-level security/privacy regression for every included module; tenant isolation, authn/authz, secrets, restricted-data handling and unresolved findings must all pass. |
| Screens | Integrated canonical screen set for included modules/wave; exact Screen IDs come only from the approved 170-screen design registry and Appendix F generated mapping. |
| External gates | EXT-01, EXT-02, EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-09, EXT-12, EXT-13 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | Release/system gate - no new Blueprint product requirement. Certifies the explicitly listed prerequisite modules and wave evidence. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

## 21.51 MOD-050 — Marketing, Referrals, Offers & Growth

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | GRO-02 |
| Prerequisites | MOD-043 |
| Objective | Implement growth journeys, referrals, offers and campaign mechanics. |
| Required outputs | MOD-050 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test eligibility, attribution, abuse boundaries, opt-out and conversion tracking. |
| Load / performance | Campaign burst and attribution ingestion. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: GRO-02: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Admin Web; Member App; Communication Channels; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.52 MOD-051 — Advanced Inventory & Procurement

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | COM-06 |
| Prerequisites | MOD-040 |
| Objective | Complete purchasing, supplier and stock-control depth beyond V1 minimum. |
| Required outputs | MOD-051 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test PO/receive/return/transfer/count/reorder and concurrent fulfillment. |
| Load / performance | Procurement batch and multi-location stock contention. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, POS] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: COM-06: phase=V1.5 Growth; slice=V1 minimal POS inventory; V1.5 advanced purchasing/procurement; surfaces=Admin Web; POS; Warehouse Mobile; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.53 MOD-052 — Staff, Shifts, Attendance, Payroll & Commissions

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | OPS-05 |
| Prerequisites | MOD-008, MOD-042 |
| Objective | Implement staff workforce, attendance/payroll/commission workflows. |
| Required outputs | MOD-052 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test shifts, attendance corrections, commission calculation, approvals and restricted payroll access. |
| Load / performance | Payroll batch and shift-check-in peak. |
| Special rule | Until EXT-10 statutory payroll review PASSES, this module may only export verified attendance/commission inputs; it may not present output as statutory payroll. Payroll/labor policy remains versioned regional configuration reviewed by local payroll/legal specialists. All Development Constitution gates continue to apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Staff Kiosk] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-10 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: OPS-05: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Admin Web; Coach App; Staff Kiosk; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.54 MOD-053 — Nutrition Planning, Meals, Logging & Adherence

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | COA-03 |
| Prerequisites | MOD-044, MOD-047 |
| Objective | Implement nutrition planning/logging/adherence with safety guardrails. |
| Required outputs | MOD-053 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test plan creation, allergies/restrictions, logging, edits, locale/units and unsafe/restricted recommendation boundaries. Also verify encrypted-cache-at-rest/key wrapping, TTL expiry and purge, backup exclusion, Restricted-screen capture protection, TLS pinning failure/backup-pin rollover, and platform-attestation behavior where the module exposes an abuse-sensitive device endpoint. |
| Load / performance | Meal-log sync and plan-read load. |
| Special rule | No special waiver. All Development Constitution gates apply. Clinical trigger/routing criteria are externally governed by EXT-09 and may not be invented by code or AI prompts; review-required/restricted/disabled modes remain versioned policy data. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory Restricted-mobile-data suite in addition to the baseline: encrypted SQLite (SQLCipher or equivalent) for Restricted/Confidential local caches; per-installation DB keys wrapped by iOS Keychain / Android Keystore and excluded from common Compose state and backups; iOS file protection and Android Auto Backup exclusion; 24-hour default TTL for Restricted health/nutrition caches; purge keys and cached Restricted rows on logout, remote revocation and tenant removal; capture protection for Restricted health/financial/biometric screens; TLS public-key pinning with at least one backup pin and signed emergency rollover; App Attest / Play Integrity for abuse-sensitive or rotating-credential endpoints where applicable; plus authentication/authorization, tenant isolation, data-exposure, secrets/dependency, sensitive-logging, privacy-classification and abuse-negative baseline checks. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Coach App, Member App, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-09 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 12 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: COA-03: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Coach App; Member App; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.55 MOD-054 — Community, Challenges, Achievements & Rewards

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | ENG-03 |
| Prerequisites | MOD-014, MOD-013 |
| Objective | Implement community/challenges/rewards with privacy and anti-abuse controls. |
| Required outputs | MOD-054 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test join/leave, scoring, tie/boundary, moderation/privacy, rewards and duplicate events. |
| Load / performance | Leaderboard/event burst and hot-challenge load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Mobile/UI Heavy |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Admin Web, Corporate Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: ENG-03: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Member App; Admin Web; Corporate Portal; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.56 MOD-055 — Automation & Workflow Orchestration

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | AUT-01 |
| Prerequisites | MOD-010, MOD-026 |
| Objective | Implement tenant automations with bounded actions, retries, approvals and loop protection. |
| Required outputs | MOD-055 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/test/disable automations, event storms, retry/loop prevention and privileged action approval. |
| Load / performance | Automation event storm, backpressure and loop/deadlock test. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: AUT-01: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Admin Web; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.57 MOD-056 — Data Platform & Warehouse

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | DAT-02 |
| Prerequisites | MOD-010, MOD-011 |
| Objective | Implement governed analytics ingestion/warehouse/data products. |
| Required outputs | MOD-056 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually trace data lineage, tenant segregation, deletion propagation, late events and rebuild. |
| Load / performance | Backfill, late-event and large-volume ingestion load. |
| Special rule | No special waiver. All Development Constitution gates apply. Direct production database snapshots are prohibited in developer/test/QA. Any production-derived diagnostic dataset requires approved de-identification, documented purpose, expiry and access logging. Warehouse/provider selection is qualified under EXT-14; no paid service provisioning or production analytics migration before required owner/external evidence. |
| Risk class | Data/AI Critical |
| Security scope | Mandatory: tenant/row-level data isolation, classification/purpose enforcement, export/AI retrieval authorization, prompt/tool boundary where relevant, lineage, restricted telemetry and privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-14 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: DAT-02: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Analytics; AI Platform; Internal SaaS Console; Enterprise Export; store=V1 PostgreSQL/S3 governed extracts; V1.5 analytics warehouse/lakehouse behind data-product contracts.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.58 MOD-057 — Advanced Analytics, BI, Forecasting & Benchmarking

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | INT-01 |
| Prerequisites | MOD-056 |
| Objective | Complete advanced BI/forecast/benchmark capabilities. |
| Required outputs | MOD-057 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually reconcile metrics, filters, privacy thresholds, forecast versioning and stale-data indicators. |
| Load / performance | Dashboard concurrency, heavy query/caching, warehouse SLA. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Data/AI Critical |
| Security scope | Mandatory: tenant/row-level data isolation, classification/purpose enforcement, export/AI retrieval authorization, prompt/tool boundary where relevant, lineage, restricted telemetry and privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 8 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: INT-01: phase=V1.5 Growth; slice=Pilot basic operational read models; V1.5 advanced analytics/forecasting; surfaces=Admin Web; Coach App; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 3

## 21.59 MOD-058 — AI Platform, Copilots & Agents

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | INT-02 |
| Prerequisites | MOD-002, MOD-009, MOD-057 |
| Objective | Implement governed AI platform, copilots/agents, evaluation and tool/action safety. |
| Required outputs | MOD-058 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test prompt injection, permission boundaries, tool approvals, hallucination/evidence behavior, fallback and audit. |
| Load / performance | AI endpoint concurrency, provider throttling, cost and latency envelopes. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Data/AI Critical |
| Security scope | Mandatory: tenant/row-level data isolation, classification/purpose enforcement, export/AI retrieval authorization, prompt/tool boundary where relevant, lineage, restricted telemetry and privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 10 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: INT-02: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=All Product Surfaces; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 3

## 21.60 MOD-059 — Global Search & Command Bar

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | INT-03 |
| Prerequisites | MOD-014, MOD-057 |
| Objective | Implement PostgreSQL FTS/pg_trgm search and command navigation. |
| Required outputs | MOD-059 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test tenant/permission filtering, Arabic/English search, typo/fuzzy cases, stale index/read model and command authorization. |
| Load / performance | Search load across qualification dataset; p95 regression gate. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Data/AI Critical |
| Security scope | Mandatory: tenant/row-level data isolation, classification/purpose enforcement, export/AI retrieval authorization, prompt/tool boundary where relevant, lineage, restricted telemetry and privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Coach App, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: INT-03: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Admin Web; Coach App; Internal SaaS Console; store=V1 PostgreSQL FTS/pg_trgm projections; OpenSearch may replace the adapter at V1.5+.; classification=Confidential/tenant-scoped; tier=Tier 3

## 21.61 MOD-060 — Fraud, Abuse, Trust & Content Moderation

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 |
| TSD scope | SEC-02 |
| Prerequisites | MOD-009, MOD-050, MOD-054 |
| Objective | Implement fraud/abuse controls and trust/moderation workflows. |
| Required outputs | MOD-060 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test rules/signals, false positives, review/appeal, rate limits, evasion and audit. |
| Load / performance | Abuse spikes and rules-evaluation load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Security Critical |
| Security scope | Mandatory expanded threat/abuse suite: authn/authz, tenant isolation, privilege escalation, replay, session/device trust, privacy/consent, secret/key handling, restricted logging and incident evidence. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Internal SaaS Console, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: SEC-02: phase=V1.5 Growth; slice=V1.5 Growth; surfaces=Admin Web; Internal SaaS Console; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.62 MOD-061 — V1.5 Certification

| Field | Execution contract |
| --- | --- |
| Wave | V1.5 Gate |
| TSD scope | Program gate / execution governance |
| Prerequisites | MOD-049, MOD-050, MOD-051, MOD-052, MOD-053, MOD-054, MOD-055, MOD-056, MOD-057, MOD-058, MOD-059, MOD-060 |
| Objective | Certify V1.5 additions and cumulative regression against all previously approved V1 journeys. |
| Required outputs | MOD-061 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Full Claude manual regression of critical V1 + V1.5 scenarios, with TestSprite and independent review evidence. |
| Load / performance | Cumulative 1,000-user and domain-specific stress/soak suite. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Release/System Gate |
| Security scope | Mandatory system-level security/privacy regression for every included module; tenant isolation, authn/authz, secrets, restricted-data handling and unresolved findings must all pass. |
| Screens | Integrated canonical screen set for included modules/wave; exact Screen IDs come only from the approved 170-screen design registry and Appendix F generated mapping. |
| External gates | EXT-09, EXT-10, EXT-14 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | Release/system gate - no new Blueprint product requirement. Certifies the explicitly listed prerequisite modules and wave evidence. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

## 21.63 MOD-062 — Developer Platform, APIs, Webhooks & Sandbox

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | ECO-01 |
| Prerequisites | MOD-012, MOD-010 |
| Objective | Implement public developer platform, API/webhook lifecycle and sandbox. |
| Required outputs | MOD-062 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test keys/scopes, pagination/errors/idempotency, webhook signing/replay, sandbox isolation and rate limits. |
| Load / performance | API consumer load, webhook fan-out, abuse/rate-limit stress. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Developer Portal, Admin Web, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: ECO-01: phase=V2 Platform; slice=V2 Platform; surfaces=Developer Portal; Admin Web; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.64 MOD-063 — Integration Marketplace

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | ECO-02 |
| Prerequisites | MOD-062 |
| Objective | Complete marketplace/partner integration lifecycle. |
| Required outputs | MOD-063 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually install/configure/upgrade/revoke integrations, permission scopes, secret rotation and provider failure. |
| Load / performance | Multi-integration webhook/retry storm. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Developer Portal, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: ECO-02: phase=V2 Platform; slice=Foundation adapter core; V2 marketplace/partner ecosystem; surfaces=Admin Web; Developer Portal; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.65 MOD-064 — Hardware & Edge Fleet

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | ECO-03 |
| Prerequisites | MOD-021, MOD-063 |
| Objective | Complete device fleet management, firmware/config/health operations and broader hardware abstraction. |
| Required outputs | MOD-064 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually exercise fleet enrollment, health, remote config, update failure/rollback, offline and certificate rotation. |
| Load / performance | Fleet fan-out, reconnect storm and edge soak. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory: credential/QR replay + authz/tenant + device trust + offline snapshot freshness + emergency/life-safety boundaries + privacy of access/biometric data + secrets. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 7 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: ECO-03: phase=V2 Platform; slice=Foundation/Pilot edge bridge core; V2 fleet/marketplace depth; surfaces=Internal SaaS Console; Admin Web; Edge Runtime; store=Control-plane device registry + edge-local SQLite WAL; no unrestricted tenant DB replica.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.66 MOD-065 — Biometric Identity & Physical Access Methods

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | IAM-02 |
| Prerequisites | MOD-038, MOD-064, MOD-009 |
| Objective | Implement biometric identity/access methods subject to legal/privacy/device qualification. |
| Required outputs | MOD-065 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test enroll/revoke/mismatch/spoof boundaries, consent, device offline, fallback credential and deletion. |
| Load / performance | Biometric device peak/access latency and fleet reconnect. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory: credential/QR replay + authz/tenant + device trust + offline snapshot freshness + emergency/life-safety boundaries + privacy of access/biometric data + secrets. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Member App, Front Desk, Admin Web] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-02, EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: IAM-02: phase=V2 Platform; slice=V2 Platform; surfaces=Member App; Front Desk; Access Device; Admin Web; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Restricted; tier=Tier 2

## 21.67 MOD-066 — White-label, App Builder, CMS & Mobile Release

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | WHT-01 |
| Prerequisites | MOD-003, MOD-006, MOD-005 |
| Objective | Implement controlled white-label theming/content/app release operations. |
| Required outputs | MOD-066 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create/apply themes/content, invalid configurations, tenant leakage, app release/rollback and accessibility/RTL parity. |
| Load / performance | Configuration fan-out and app-start/theme load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Member App, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: WHT-01: phase=V2 Platform; slice=V2 Platform; surfaces=Admin Web; Member App; Internal SaaS Console; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.68 MOD-067 — Facilities, Equipment, Assets & Maintenance

| Field | Execution contract |
| --- | --- |
| Wave | V2 |
| TSD scope | OPS-06 |
| Prerequisites | MOD-042 |
| Objective | Implement facility/equipment/asset lifecycle and maintenance. |
| Required outputs | MOD-067 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually create assets, inspections, work orders, downtime, recurrence and permissions. |
| Load / performance | Asset/maintenance schedule batch and facility dashboard load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Access/Life-safety Critical |
| Security scope | Mandatory facility/asset suite: asset/work-order authorization; tenant/location isolation; QR/asset-label spoof/replay abuse; technician/partner access boundaries; maintenance evidence integrity; secrets and sensitive logging. Where physical equipment commissioning creates life-safety consequence, emergency/fail-safe boundaries apply and EXT-03/EXT-07 must PASS. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Member App, Partner Portal] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-03, EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: OPS-06: phase=V2 Platform; slice=V2 Platform; surfaces=Admin Web; Member App; Staff Mobile; Partner Portal; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.69 MOD-068 — V2 Certification

| Field | Execution contract |
| --- | --- |
| Wave | V2 Gate |
| TSD scope | Program gate / execution governance |
| Prerequisites | MOD-061, MOD-062, MOD-063, MOD-064, MOD-065, MOD-066, MOD-067 |
| Objective | Certify V2 capabilities and cumulative product regression. |
| Required outputs | MOD-068 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Full integrated Claude manual QA for V2 critical journeys plus V1/V1.5 permanent regression suite. |
| Load / performance | Cumulative load/stress/soak/fault and fleet/provider scenarios. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Release/System Gate |
| Security scope | Mandatory system-level security/privacy regression for every included module; tenant isolation, authn/authz, secrets, restricted-data handling and unresolved findings must all pass. |
| Screens | Integrated canonical screen set for included modules/wave; exact Screen IDs come only from the approved 170-screen design registry and Appendix F generated mapping. |
| External gates | EXT-02, EXT-03, EXT-07 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | Release/system gate - no new Blueprint product requirement. Certifies the explicitly listed prerequisite modules and wave evidence. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

## 21.70 MOD-069 — Corporate Memberships & Employer Portal

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise |
| TSD scope | B2B-01 |
| Prerequisites | MOD-034, MOD-057 |
| Objective | Implement corporate accounts/contracts, rosters, eligibility, employer billing/reporting and privacy thresholds. |
| Required outputs | MOD-069 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test roster import/grace/leaver reconciliation, enrollment, employer invoice, privacy-preserving utilization and permissions. |
| Load / performance | Large roster import, employer report and eligibility-check load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Corporate Portal, Admin Web, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: B2B-01: phase=Enterprise; slice=Enterprise; surfaces=Corporate Portal; Admin Web; Member App; store=Product-plane PostgreSQL app schema; module-prefixed tables; RLS and module SQL lint enforced.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.71 MOD-070 — Franchise, Multi-brand & Chain Command Center

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise |
| TSD scope | B2B-02 |
| Prerequisites | MOD-004, MOD-035, MOD-057 |
| Objective | Implement franchise hierarchy/governance, overrides, home club, royalty/intercompany behavior and chain reporting. |
| Required outputs | MOD-070 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test inherited governance, override versioning, home-club race, closed royalty period correction and multi-brand permissions. |
| Load / performance | Large hierarchy/reporting and intercompany allocation load. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Financial Critical |
| Security scope | Mandatory: authorization + tenant isolation + secrets + payment/webhook authenticity + replay/idempotency + provider unknown-state + fiscal/ledger data integrity + sensitive logging/privacy. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Admin Web, Franchise Portal, Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-11 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: B2B-02: phase=Enterprise; slice=Enterprise; surfaces=Admin Web; Franchise Portal; Internal SaaS Console; store=Product-plane PostgreSQL app schema; module-prefixed tables; RLS and module SQL lint enforced.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.72 MOD-071 — Offboarding, Data Portability, Archival & Deletion

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise |
| TSD scope | LIF-03 |
| Prerequisites | MOD-009, MOD-056 |
| Objective | Implement complete verified offboarding/export/deletion reachability and archival controls. |
| Required outputs | MOD-071 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually run full tenant/member export/delete workflow through operational DB, events, objects, workflows, analytics and backup/crypto-shred evidence. |
| Load / performance | Large export/delete batch, retry/recovery and production-like data volume. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Standard Product |
| Security scope | Mandatory baseline: authentication/authorization as applicable, tenant isolation, input/output data exposure, secrets/dependency hygiene, sensitive logging, privacy classification and abuse-negative scenarios. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console, Member App] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-12 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 8 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus planning/lead; Sonnet primary routine implementation and deterministic tests; risk-triggered auto-escalation to Opus; independent fresh-context Opus Scenario Review, Code Review, Manual QA and Gatekeeper. |

TSD technical anchors: LIF-03: phase=Enterprise; slice=Enterprise; surfaces=Internal SaaS Console; Tenant Admin; Member App; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.73 MOD-072 — Legal, Procurement, Vendor, Partner & Compliance Operations

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise |
| TSD scope | GOV-03 |
| Prerequisites | MOD-009, MOD-063 |
| Objective | Implement enterprise governance workflows for vendors/partners/legal/compliance evidence. |
| Required outputs | MOD-072 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually test vendor onboarding/risk review, approvals, expiration, evidence and access boundaries. |
| Load / performance | Workflow/document metadata load only; no heavy transactional path is in scope. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Integration Critical |
| Security scope | Mandatory: provider authentication, secret isolation, callback/webhook signature + replay defense, tenant scoping, SSRF/input boundaries, rate limits, failure privacy and dependency trust. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | None |
| Owner approval | No standing module-specific approval, but DC-16 always reserves spend, paid activation, real-member-data processing, production promotion and material business/product changes to the owner. |
| Requirement ownership | 7 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. |
| Model route | Automatic §4.1 route: Opus module lead and critical correctness/escalation; Sonnet primary routine implementation/tests; Opus takes or supervises money/concurrency/idempotency/provider/security-sensitive slices; independent fresh-context Opus review, Manual QA and Gatekeeper. |

TSD technical anchors: GOV-03: phase=Enterprise; slice=Enterprise; surfaces=Internal SaaS Console; Legal/Compliance Workspace; store=Control-plane PostgreSQL database; module-prefixed tables; separate runtime role from product plane.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.74 MOD-073 — Enterprise Isolation, Regional Deployment & SLA

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise |
| TSD scope | SEC-01, REL-01, REL-02 |
| Prerequisites | MOD-070, MOD-071 |
| Objective | Qualify enterprise isolation options, regional deployments, continuity and contractual SLA instrumentation. |
| Required outputs | MOD-073 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Manually exercise regional failover/recovery, tenant isolation, support access, key/secret boundaries and SLA evidence. |
| Load / performance | Regional DR, PITR reconciliation, noisy-neighbor, high-scale 1,000+ concurrent user and 3x capacity tests. |
| Special rule | No special waiver. All Development Constitution gates apply. |
| Risk class | Security Critical |
| Security scope | Mandatory expanded threat/abuse suite: authn/authz, tenant isolation, privilege escalation, replay, session/device trust, privacy/consent, secret/key handling, restricted logging and incident evidence. |
| Screens | Canonical V1 registry Screen IDs for surfaces [Internal SaaS Console] whose owner domain/module resolves here. Exact IDs must be materialized by MOD-001 into Appendix F/screen-contracts.yaml before this module can be Ready. |
| External gates | EXT-11 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | 27 Blueprint requirement/slice trace link(s) in Appendix B execution-slice mapping. Completing module for 27 split requirement(s): this module is the last governed slice and must enumerate/test the remaining delta from every prior slice before Scenario Review. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

TSD technical anchors: SEC-01: phase=Foundation; slice=Foundation; surfaces=All Systems; store=Product PostgreSQL audit/app tables + classified S3 evidence/archive; tenant RLS applies to mutable/queryable rows.; classification=Restricted; tier=Tier 1 | REL-01: phase=Foundation; slice=Foundation; surfaces=Platform; Internal SaaS Console; Status Page; Edge Devices; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 1 | REL-02: phase=Foundation; slice=Foundation; surfaces=Internal SaaS Console; Engineering Operations; store=Product PostgreSQL app schema with module-prefixed authoritative tables; no cross-domain write-table access.; classification=Confidential/tenant-scoped; tier=Tier 2

## 21.75 MOD-074 — Enterprise Certification & Program Closure

| Field | Execution contract |
| --- | --- |
| Wave | Enterprise Gate |
| TSD scope | Program gate / execution governance |
| Prerequisites | MOD-068, MOD-069, MOD-070, MOD-071, MOD-072, MOD-073 |
| Objective | Certify enterprise scope and the cumulative Veyro implementation baseline. |
| Required outputs | MOD-074 module specification; reviewed Scenario Catalog with §9.1 category mapping; implementation/code/migrations/contracts appropriate to scope; deterministic automated tests and permanent-regression automation; TestSprite runs/evidence; independent code review; Claude manual-QA evidence; module-card security/load evidence; Notion/Obsidian checkpoint; Approval Certificate. Required outputs also include Appendix I conformance for mapped global/domain invariants, TSD ADRs and RB-<DOMAIN> runbooks, with passing evidence references and the module RUNBOOK.md where a domain is owned. |
| Required scenario categories | R: HP, VAL, NEG, BND, AUTHN, AUTHZ, TEN, SEC, PRIV, CONC, IDEM, NET, PART, OFF, REC, LIFE, DATA, INT, LOC, A11Y, PERF, OBS, MIG, DR ¦ O: ALT |
| Claude manual QA | Claude manually executes enterprise critical journeys plus permanent regression; Gatekeeper verifies every module certificate/evidence package and open external gate. |
| Load / performance | Full end-to-end peak/stress/spike/soak/DR/security suite. |
| Special rule | Produces program-level APPROVED or BLOCKED. No blanket approval by assertion. |
| Risk class | Release/System Gate |
| Security scope | Mandatory system-level security/privacy regression for every included module; tenant isolation, authn/authz, secrets, restricted-data handling and unresolved findings must all pass. |
| Screens | Integrated canonical screen set for included modules/wave; exact Screen IDs come only from the approved 170-screen design registry and Appendix F generated mapping. |
| External gates | EXT-11, EXT-12 |
| Owner approval | Owner approval required for any spend, paid activation, real-member-data processing, production promotion/launch, external certification acceptance or other DC-16 owner-reserved action used to satisfy assigned gates; DC-16 remains controlling and no external gate may be self-certified. |
| Requirement ownership | Release/system gate - no new Blueprint product requirement. Certifies the explicitly listed prerequisite modules and wave evidence. |
| Model route | Automatic §4.1 route: Opus lead/critical reasoning; Sonnet only for routine implementation/test mechanics where safe; independent fresh-context Opus Scenario Reviewer, Code Reviewer, Manual QA, security/performance assurance and Gatekeeper. No silent downgrade. |

# 22. Pilot, V1, Growth, V2 and Enterprise Release Gates

## 22.0 External Gate Register

These gates are source-of-truth blockers. Claude may research, prepare, test and collect evidence, but cannot self-certify an externally owned gate. A module with an assigned blocking EXT gate cannot receive full APPROVED until that gate is PASSED.

| Gate | Qualification / evidence / gated capability | Blocking / control | Gate semantics | Gate class |
| --- | --- | --- | --- | --- |
| EXT-01 | Owner/qualification: JoFotara / ISTD - Jordan tax/fiscal authority/provider + owner Evidence: Current official integration/certification evidence; sandbox/production acceptance as required Gated capability: Real JoFotara/fiscal submission and production fiscal acceptance. | MOD-017, MOD-033, MOD-034, MOD-049 Status: OPEN Claude: Prepare/validate only; cannot self-certify Owner: Approve provider/spend and accept external evidence | BLOCKS_ACTION: real fiscal submission/production acceptance; BLOCKS_APPROVAL: fiscal-qualified module acceptance; BLOCKS_WAVE: Pilot/GA fiscal readiness. | ACTION + APPROVAL + WAVE |
| EXT-02 | Owner/qualification: Jordan PDPL, cross-border and biometric privacy/legal - qualified legal/privacy owner + owner Evidence: Legal/privacy sign-off; controller/processor; DPA; subprocessor; transfer/cross-border basis; DPIA; biometric consent/retention/deletion/legal review where applicable Gated capability: Real member/biometric data processing and cross-border/privacy use covered by the legal decision. | Before real member/biometric data; MOD-030, MOD-033, MOD-049, MOD-065, MOD-068 Status: OPEN Claude: No legal self-certification Owner: Approve real-data processing after sign-off | BLOCKS_ACTION: real-member/biometric-data processing or cross-border flow; BLOCKS_APPROVAL: real-data migration/biometric privacy acceptance; BLOCKS_WAVE: Pilot/GA/V2 when real/restricted data is in scope. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-03 | Owner/qualification: Physical access life-safety - qualified safety/door professional/AHJ as applicable + owner Evidence: fail-safe/fail-secure/free-egress, fire/emergency release, local physical emergency input and signed commissioning acceptance Gated capability: Physical door/gate commissioning and life-safety acceptance. | MOD-022, MOD-033, MOD-038, MOD-042, MOD-049, MOD-067, MOD-068 Status: OPEN Claude: Simulation does not replace certification Owner: Approve commissioning after external certification | BLOCKS_ACTION: physical door/gate commissioning; BLOCKS_APPROVAL: hardware-backed access/life-safety acceptance; BLOCKS_WAVE: Pilot/GA/V2 life-safety readiness. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-04 | Owner/qualification: CMP-iOS production qualification - Engineering/QA evidence + owner fallback decision Evidence: MOD-006 parity/performance/accessibility/lifecycle/device qualification including restricted-data/device-integrity controls Gated capability: Feature-scale shared CMP-iOS capability and its production-qualified native-adapter path. | MOD-006, MOD-033, MOD-049 Status: OPEN Claude: May execute evidence; cannot waive failed qualification Owner: Accept native escape-hatch/fallback if required | BLOCKS_ACTION: feature-scale shared iOS rollout if qualification failed/unresolved; BLOCKS_APPROVAL: MOD-006; BLOCKS_WAVE: Pilot/GA mobile readiness. | QUALIFICATION + APPROVAL + WAVE |
| EXT-05 | Owner/qualification: Capacity / FinOps qualification - Engineering/SRE + owner for paid capacity Evidence: LD evidence, TSD SLO/capacity envelope, cost forecast and owner-approved spend where required Gated capability: Production capacity/SLO qualification and any paid capacity commitment that relies on that qualification. | MOD-011, MOD-033, MOD-049 Status: OPEN Claude: within approved spend/environment only Owner: approve paid load environment/capacity commitment | BLOCKS_ACTION: paid capacity commitment/provisioning; BLOCKS_APPROVAL: capacity qualification when external/owner evidence required; BLOCKS_WAVE: Pilot/GA capacity commitment. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-06 | Owner/qualification: Payment-provider certification - selected provider + owner Evidence: sandbox/certification/merchant readiness, webhook/payment/reconciliation evidence Gated capability: Real-provider payment acceptance, merchant activation and provider-backed payment path. | MOD-017, MOD-033, MOD-034, MOD-049 Status: OPEN Claude: cannot activate paid merchant/provider account Owner: select/approve/activate provider and spend | BLOCKS_ACTION: paid merchant/provider activation or real payment acceptance; BLOCKS_APPROVAL: real-provider payment path; BLOCKS_WAVE: Pilot/GA payment readiness. | ACTION + APPROVAL + WAVE |
| EXT-07 | Owner/qualification: Hardware/device/biometric vendor qualification - vendor/integrator + safety owner Evidence: verified protocol/device firmware, edge integration, offline behavior, liveness/spoof testing where biometric, supportability and commissioning evidence Gated capability: Physical hardware/device/biometric commissioning and hardware-backed acceptance. | MOD-021, MOD-022, MOD-033, MOD-049, MOD-064, MOD-065, MOD-067, MOD-068 Status: OPEN Claude: may simulate/integrate; cannot procure/commission Owner: approve vendor/hardware spend and commissioning | BLOCKS_ACTION: procurement/commissioning of physical devices; BLOCKS_APPROVAL: hardware-backed module acceptance; BLOCKS_WAVE: any wave containing assigned hardware/device modules. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-08 | Owner/qualification: Messaging / WhatsApp BSP provider + owner Evidence: tenant sender model, template approval, inbound/consent behavior, delivery callbacks, pricing and data residency Gated capability: Production BSP/WhatsApp sender activation and real-provider messaging sends. | MOD-013, MOD-027, MOD-033, MOD-043, MOD-049 Status: OPEN Claude: may integrate sandbox only; no production sender activation Owner: approve provider/account/spend | BLOCKS_ACTION: paid BSP activation or production sends; BLOCKS_APPROVAL: real-provider messaging path; BLOCKS_WAVE: Pilot/GA messaging readiness. | ACTION + APPROVAL + WAVE |
| EXT-09 | Owner/qualification: Clinical/nutrition policy governance - accountable clinical reviewer + owner Evidence: signed trigger criteria, restricted/review-required/disabled mode policy, versioned policy data and clinical escalation routing Gated capability: Clinical/nutrition trigger policy and clinical-review/restricted-mode enablement. | MOD-047, MOD-049, MOD-053, MOD-061 Status: OPEN Claude: cannot invent clinical policy or self-certify Owner: accept accountable clinical evidence | BLOCKS_ACTION: enabling clinical-review/unrestricted nutrition modes without approved policy; BLOCKS_APPROVAL: MOD-053 clinical policy and any consuming health escalation; BLOCKS_WAVE: V1.5 clinical/nutrition readiness. | QUALIFICATION + APPROVAL + WAVE |
| EXT-10 | Owner/qualification: Labor/payroll statutory review - local payroll/legal specialist + owner Evidence: regional labor/finance review, statutory boundaries, policy-pack approval and certification scope Gated capability: Output represented or operated as statutory payroll. | MOD-052, MOD-061 Status: OPEN Claude: may export verified inputs only until certified Owner: accept specialist evidence | BLOCKS_ACTION: representing output as statutory payroll; BLOCKS_APPROVAL: MOD-052 statutory payroll path; BLOCKS_WAVE: V1.5 payroll readiness. | QUALIFICATION + APPROVAL + WAVE |
| EXT-11 | Owner/qualification: Data residency / regional deployment legal authorization - qualified legal/privacy owner + owner Evidence: transfer mechanism, DPA/subprocessor set, DPIA, residency commitment, region/customer/legal constraints Gated capability: Provisioning an additional real region or relocating a real tenant/data set across residency boundaries. | MOD-070, MOD-073, MOD-074 Status: OPEN Claude: may design/simulate; cannot provision real additional region or relocate real tenant data Owner: approve legal authorization and any spend | BLOCKS_ACTION: provisioning additional real region or relocating tenant data; BLOCKS_APPROVAL: regional-deployment/relocation acceptance; BLOCKS_WAVE: Enterprise regional readiness. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-12 | Owner/qualification: Retention & deletion schedule legal sign-off - privacy/legal + owner Evidence: versioned schedule by data class/jurisdiction, legal holds, DPIA where required, verified deletion/retention basis Gated capability: Legally approved retention/deletion schedule used to govern real data lifecycle. | MOD-009, MOD-033, MOD-049, MOD-071, MOD-074 Status: OPEN Claude: may implement policy engine; cannot invent legal retention periods Owner: accept legal/privacy evidence | BLOCKS_APPROVAL: MOD-009 retention-policy acceptance and MOD-071 deletion certification; BLOCKS_WAVE: Pilot when real data is in scope and Enterprise deletion/retention readiness. | QUALIFICATION + APPROVAL + WAVE |
| EXT-13 | Owner/qualification: OIDC/Auth provider selection and production qualification - engineering/security + owner Evidence: passkeys, phone/email OTP, MFA, mobile SDK, federation, regional availability, security/privacy/cost and provider-adapter qualification Gated capability: Production identity-provider-backed authentication/federation and paid provider activation. | MOD-007, MOD-033, MOD-049 Status: OPEN Claude: may compare/test; cannot activate paid provider without owner Owner: select/approve provider and spend | BLOCKS_ACTION: production identity-provider activation when paid/contracted; BLOCKS_APPROVAL: provider-backed production auth qualification; BLOCKS_WAVE: Pilot/GA identity readiness. | QUALIFICATION + ACTION + APPROVAL + WAVE |
| EXT-14 | Owner/qualification: Analytics warehouse implementation selection - data/SRE + owner for paid service Evidence: event volume, BI needs, team skill, cost, privacy/residency and measured load/operability comparison Gated capability: Selected production analytics-warehouse provisioning and qualified warehouse-backed data-platform operation. | MOD-056, MOD-061 Status: OPEN Claude: may benchmark candidates in approved environments Owner: approve paid warehouse/provider commitment | BLOCKS_ACTION: paid warehouse provisioning/activation; BLOCKS_APPROVAL: MOD-056 selected-warehouse production qualification; BLOCKS_WAVE: V1.5 data-platform readiness. | QUALIFICATION + ACTION + APPROVAL + WAVE |

Gate lifecycle semantics. External gates are opened for external decision after the gated module has produced qualification evidence. They do not by themselves block Ready for the module producing that evidence. BLOCKS_ACTION forbids the real-world action, BLOCKS_APPROVAL forbids full APPROVED, and BLOCKS_WAVE forbids the named release/wave certificate. For a conditional prerequisite certificate, SOFTWARE_ONLY is allowed only when the edge evidence proves that the dependent does not consume the exact Gated capability named in the gate row; if it does, the dependent remains LOCKED until PASS or a TSD-permitted owner-approved fallback/escape hatch. A wave certification gate inherits every external gate assigned to a module in that wave, every explicitly listed cross-wave prerequisite gate, and every gate whose BLOCKS_WAVE semantics explicitly name that wave, even when the qualifying module is in an earlier wave.

| Release gate | Required evidence beyond module certificates |
| --- | --- |
| Pilot / MOD-033 | Pilot certificate requires all Pilot-blocking gates PASSED with external evidence, including EXT-01, EXT-02 (when real data is in scope), EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-12 (when real data is in scope) and EXT-13, plus cross-surface critical journeys, provider/edge paths, migration rehearsal, operational support, 1,000-user mixed-load/spike/stress/soak/noisy-neighbor/fault evidence, permanent regression + Pilot Manual Regression Core, and no known P0/P1/P2. |
| V1 GA / MOD-049 | V1 GA requires all V1/Jordan BLOCKS_WAVE gates PASSED, including EXT-01, EXT-02, EXT-03, EXT-04, EXT-05, EXT-06, EXT-07, EXT-08, EXT-09 where consumed by V1 health escalation, EXT-12 and EXT-13; canonical design-registry count = 170; full V1/Jordan scenarios; security/privacy/legal readiness; DR/PITR/rollback/runbooks; capacity/FinOps; production observability/support; production promotion only after recorded owner approval. |
| V1.5 / MOD-061 | V1.5 requires EXT-09, EXT-10 and EXT-14 PASSED plus any still-applicable inherited prior-wave gates; all growth/data/AI/search/fraud journeys; cumulative V1 regression; AI evaluation/guardrails; data-platform lineage/privacy; and the V1.5 Manual Regression Core. |
| V2 / MOD-068 | V2 requires EXT-02 for biometric privacy/legal where applicable, EXT-03 for commissioned life-safety paths, and EXT-07 for hardware/biometric/device qualification, plus inherited prior-wave gates; Public API/webhook/marketplace, hardware fleet, biometrics, white-label/mobile release and facility journeys; cumulative regression. |
| Enterprise / MOD-074 | Enterprise requires EXT-11 and EXT-12 PASSED plus all inherited unresolved program gates; corporate/franchise/offboarding/legal/regional/SLA journeys; export/deletion reachability; DR/regional/SLA evidence; cumulative permanent regression; and explicit program-level external-gate closure. |

Qualification-gate rule. A QUALIFICATION class marks architecture, safety, legal, provider or operational viability evidence for a named Gated capability; it does not create a blanket program-wide lock. A SOFTWARE_ONLY edge may consume a conditional certificate only when the edge record explicitly proves non-use of that named gated capability. If the dependent relies on the capability, it remains LOCKED until qualification PASSES or the TSD-permitted owner-approved fallback/escape hatch is recorded. EXT-04 therefore requires CMP-iOS PASS or the approved native escape hatch before a dependent mobile module may consume the qualified shared-iOS capability.

# 23. Claude Session Start/End Protocol

| Session start — must occur before code changes | Session end — must occur before stopping |
| --- | --- |
| 1. Read root CLAUDE.md and applicable .claude/rules. | 1. Update CURRENT_STATE.md and active module STATUS.md. |
| 2. Read knowledge/00-System/SESSION_BOOTSTRAP.md and PROJECT_INDEX.md; verify the exact governing Blueprint, TSD, screen-registry and EIP artifact identities plus cryptographic content hashes match the artifacts in use. The EIP identity is the governing Plan Document ID recorded in PROJECT_INDEX.md, not a hardcoded revision. A candidate EIP may not be used until independent audit closure and explicit PROJECT_INDEX promotion. On any mismatch, missing hash or ambiguous identity, STOP and reconcile before implementation. | 2. Update scenario/test/TestSprite/manual-QA/code-review/load evidence indexes. |
| 3. Read CURRENT_STATE.md and CURRENT_HANDOFF.md. | 3. Update BUG_REGISTRY and regression status. |
| 4. Read active module REQUIREMENTS/IMPLEMENTATION/SCENARIOS/STATUS. | 4. Record new decisions/ADRs; never bury decisions in chat only. |
| 5. Read unresolved bugs, latest test results and code-review state. | 5. Write SESSION-<timestamp/id>.md with what changed, commands/runs, evidence and blockers. |
| 6. Confirm current module, allowed role and next permitted action. | 6. Replace CURRENT_HANDOFF.md with exact continuation instructions. |
| 7. Confirm Notion board matches durable module state. | 7. Update Notion module/scenario/bug/review states. |
| 8. If context is inconsistent or evidence missing, stop and reconcile before implementation. | 8. Commit durable changes/evidence references; do not leave critical knowledge only in conversation history. |
| 9. Read EXTERNAL_GATES.md and OWNER_APPROVALS.md; verify blockers before any action. | 9. Persist any changed EXT/OWN state to Obsidian, then re-synchronize Notion. |
| 10. Load MODEL_ROUTING.md; confirm project agents/settings are current; let the router choose the role/model and create the MR record before work. | 10. Persist every MR route/escalation/resolved-model evidence and any routing failure; update MODEL_ROUTE_INDEX.md and Notion before handoff. |
| 11. Load CAPABILITY_POLICY.md, CAPABILITY_REGISTRY.md and the active module capability manifest; confirm applicable §4.3 profiles, Rules, Skills and tool qualifications before implementation. | 11. Persist CAP/SKL/RULE selections, new/changed capability reviews/evals, version/provenance changes and rollback status to CAPABILITY_REGISTRY / CAPABILITY_EVAL_INDEX and re-synchronize Notion. |

Session completion rule A Claude session is not operationally complete until the durable memory checkpoint succeeds. The next session must be able to continue from stored project state without asking the owner to reconstruct prior work.

# 24. Required Templates and Prompts

## 24.1 Module Scenario Review Prompt

You are the independent Veyro Scenario/QA Reviewer for <MOD-ID>. Read the approved Blueprint requirements, TSD v1.4.1 domain contracts, approved UX/screens, module specification, Development Constitution, open defects and prior regression catalog. Treat the Scenario Catalog as a claim, not evidence. Deepen coverage across happy/alternate/validation/negative/boundary/authn/authz/cross-tenant/security/privacy/concurrency/idempotency/network/partial-failure/offline/recovery/lifecycle/data/integration/localization/RTL/accessibility/performance/observability/migration/DR as applicable. Every implemented behavior must map to a scenario. Every scenario must have an executable test/QA disposition; no scenario may be silently left untested. Apply §9.1 Required-scenario rule mechanically. You may add Required scenarios but may never remove/downgrade a rule-required scenario. Do not approve until no material scenario gap remains.

## 24.2 Independent Code Review Prompt

You are the independent Veyro Code Reviewer for <MOD-ID>. Use a fresh context. Review the exact commit range against the module spec, Scenario Catalog, Blueprint, TSD v1.4.1 and Development Constitution. Perform a full architecture/correctness/security/privacy/tenant-isolation/concurrency/idempotency/data/API-event/performance/observability/platform/accessibility/localization/clean-code/test-quality review. Report P0/P1/P2/P3 findings with file/line evidence. Do not lower severity to obtain approval. APPROVED requires zero unresolved material findings.

## 24.3 Claude Actual Manual QA Prompt

You are the Veyro Manual QA Executor for <MOD-ID>. You MUST actually run and interact with the integrated implementation yourself through the qualified control path in §12.1 (or the explicitly tagged owner-assisted fallback when technically unavoidable). Execute EVERY Required scenario in the approved Scenario Catalog. Do not substitute TestSprite, automated tests, code reading or assertions from another session. For each scenario record build/commit, environment/platform, exact steps, Expected, Actual, PASS/FAIL and reproducible evidence. For consequence-bearing flows verify authoritative database/event/ledger/audit state. If a required tool/device/provider cannot be accessed, mark BLOCKED, never PASS. Any failure creates a bug, is fixed, manually retested and followed by affected/permanent regression.

## 24.4 Module Gatekeeper Prompt

You are the fresh-context Veyro Module Gatekeeper for <MOD-ID>. Rehydrate only from durable baselines, Notion state, Obsidian module records, Git/CI and test evidence. Verify dependencies, requirement/screen coverage, Scenario Catalog, automated tests, TestSprite, independent code review, Claude manual execution of every Required scenario, bug/retest evidence, security/privacy, load/resilience, permanent regression, external gates and memory/control-plane synchronization. Approval bar: P0=0, P1=0, P2 functional=0, failed Required scenarios=0, known regressions=0. Issue APPROVED or BLOCKED with evidence. Only APPROVED unlocks dependent modules.

## 24.5 Automatic Model Router / Orchestrator Prompt

You are the Veyro execution orchestrator. Do not ask the owner to choose Sonnet or Opus during normal development. Read DEVELOPMENT_CONSTITUTION.md, MODEL_ROUTING.md, current module STATUS/REQUIREMENTS/SCENARIOS and Notion state. Determine the next permitted lifecycle role, module risk class and task criticality. Route architecture/planning, scenario assurance, critical security/financial/tenant/access/concurrency decisions, independent code review, actual manual QA, security/performance assurance and final Gatekeeper work to project subagents configured with model: opus. Route routine implementation, deterministic test authoring and straightforward fixes to model: sonnet. Escalate Sonnet automatically when a criticality trigger is detected; record the decision before continuing. Emit MR-<MOD>-<YYYYMMDD>-<NNN> evidence containing role, task, triggers, selected agent, intended alias, resolved model identity/tier runtime evidence per §4.1; mandatory for Opus assurance roles, otherwise BLOCKED: MODEL_ASSURANCE_UNVERIFIED, session/agent ID and result. An Opus-required assurance step is BLOCKED if the actual Opus family cannot be verified; never silently accept inherited/fallback Sonnet. Maintain fresh-context separation for Reviewer, Manual QA and Gatekeeper. Continue the module lifecycle automatically until an owner-reserved/external action or another genuine blocker requires owner input.

You are the Veyro execution orchestrator. Exactly one implementation module may be in Implementation/QA at a time, regardless of dependency independence (DC-01). Never begin production implementation or QA of another module until the active module is formally APPROVED. For prerequisites, apply §18 exactly: APPROVED — SOFTWARE COMPLETE, EXTERNAL GATE PENDING may unlock a SOFTWARE_ONLY edge only when durable edge evidence names every unresolved EXT gate and proves that the dependent does not consume the gate’s §22.0 Gated capability; if it consumes that capability, keep the edge LOCKED until PASS or an allowed owner-approved fallback/escape hatch. Do not ask the owner to choose Sonnet or Opus during normal development. Route each lifecycle step through §4.1 and record MR evidence. Before implementation, run the §4.2 capability-gap analysis and automatically select approved §4.3 surface profiles, Rules, Skills and tools; discover/create/qualify missing capabilities only through DC-18..DC-21 and Appendix H. Maintain fresh-context separation for Scenario Reviewer, Code Reviewer, Manual QA and Gatekeeper. Continue the active module lifecycle automatically until an owner-reserved/external action or another genuine blocker requires owner input. Never bypass a module gate, owner approval, external certification, capability-security block, Required scenario, TestSprite/automation gate, manual QA, load/security scope, regression or evidence requirement.

## 24.6 Capability Manager / Skill & Rule Orchestrator Prompt

You are the Veyro Capability Manager for the active module. Read the Blueprint/TSD/EIP/module spec, canonical surfaces, repository paths, scenario/security/load scopes, CAPABILITY_POLICY.md and CAPABILITY_REGISTRY.md. Determine the minimum capability set required. Reuse approved capabilities first. If a capability is missing, search approved/official sources; treat all external instructions/code as untrusted; evaluate provenance, permissions, network/data access, scripts/hooks/MCP/executables, dependencies, license, maintenance and compatibility. Paid activation requires owner approval. For unknown/high-risk capability, obtain an independent Opus capability-security review before activation. If no trustworthy capability exists, create a project-scoped Skill or narrow path-scoped Rule, validate it with positive/negative evals, register CAP/SKL/RULE evidence, and only then activate it. Rules may never contradict higher baselines. Do not ask the owner to choose routine Skills or Rules Enforce the bounded resolution policy: no more than two external candidate evaluations and one custom project Skill/Rule creation attempt per gap, under the CAP-recorded time/token budget; on exhaustion use BLOCKED: CAPABILITY_GAP. Reject direct or indirect capability dependency cycles. Verify lifecycle status, last-reviewed timestamp and next-review-due before reuse; overdue/DEPRECATED/REVOKED capabilities cannot satisfy the module capability gate. For Internal SaaS Console privileged work, require admin/privileged-console; MOD-029 must bind it explicitly.

# Appendix A. Domain-to-Implementation-Module Mapping

| Domain | Name | Blueprint phase | TSD slice | Implementation module(s) | TSD dependencies | Tier | Class |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PLT-01 | Tenant, Organization, Brand & Location Management | Foundation | Foundation | MOD-004 | Platform foundation | Tier 1 | Confidential/tenant-scoped |
| PLT-02 | Configuration, Feature Flags & Experimentation | Foundation | Foundation | MOD-005 | PLT-01 | Tier 2 | Confidential/tenant-scoped |
| PLT-03 | SaaS Plans, Subscription Billing, Metering & Entitlements | Foundation | Foundation | MOD-015 | PLT-01, PLT-02 | Tier 2 | Confidential/tenant-scoped |
| PLT-04 | Internal Administration, Support & Customer Success | Pilot | Pilot | MOD-029 | PLT-01, PLT-02, PLT-03, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| IAM-01 | Identity, Authentication, Passkeys & Device Sessions | Foundation | Foundation | MOD-007 | PLT-01 | Tier 1 | Restricted |
| IAM-02 | Biometric Identity & Physical Access Methods | V2 Platform | V2 Platform | MOD-065 | IAM-01, OPS-03, SEC-01, ECO-03 | Tier 2 | Restricted |
| IAM-03 | Authorization, Roles, Permissions, Approvals & Audit | Foundation | Foundation | MOD-008 | PLT-01, IAM-01 | Tier 1 | Restricted |
| PPL-01 | People, Profiles & Member 360 | Foundation | Foundation | MOD-014 | PLT-01, IAM-01, IAM-03, DAT-01 | Tier 2 | Restricted |
| PPL-02 | Households, Dependents, Guests & Eligibility | V1 General Availability | V1 General Availability | MOD-039 | PPL-01, IAM-03, COM-01, OPS-03 | Tier 2 | Restricted |
| GRO-01 | CRM, Leads, Sales Pipeline & Trials | V1 General Availability | V1 General Availability | MOD-027, MOD-043 | PPL-01, ENG-01, OPS-01, COM-02 | Tier 2 | Confidential/tenant-scoped |
| GRO-02 | Marketing, Referrals, Offers & Growth Journeys | V1.5 Growth | V1.5 Growth | MOD-050 | GRO-01, ENG-02, AUT-01, COM-02, SEC-02 | Tier 2 | Confidential/tenant-scoped |
| COM-01 | Memberships, Contracts, Entitlements & Lifecycle | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-017, MOD-034 | PPL-01, COM-02, COM-03, IAM-03 | Tier 2 | Confidential/tenant-scoped |
| COM-02 | Catalog, Pricing, Promotions & Packages | V1 General Availability | V1 General Availability | MOD-016 | PLT-01, IAM-03 | Tier 2 | Confidential/tenant-scoped |
| COM-03 | Member Billing, Payments, Tax & Revenue Recovery | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-017, MOD-034 | COM-01, COM-02, IAM-03, ECO-02 | Tier 1 | Restricted |
| COM-04 | Financial Ledger, Wallet, Credits & Reconciliation | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-018, MOD-035 | COM-03, IAM-03 | Tier 1 | Restricted |
| COM-05 | Point of Sale, Ecommerce & Order Fulfillment | V1 General Availability | V1 General Availability | MOD-041 | COM-02, COM-03, COM-04, COM-06, PPL-01 | Tier 1 | Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention. |
| COM-06 | Inventory, Purchasing, Suppliers & Stock Control | V1.5 Growth | V1 minimal POS inventory; V1.5 advanced purchasing/procurement | MOD-040, MOD-051 | COM-02, IAM-03 | Tier 2 | Confidential/tenant-scoped |
| OPS-01 | Scheduling, Resources & Capacity | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-019, MOD-036 | PLT-01, PPL-01, IAM-03, COM-01 | Tier 2 | Confidential/tenant-scoped |
| OPS-02 | Booking, Waitlist & No-show Intelligence | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-020, MOD-037 | OPS-01, COM-01, ENG-02, COM-04 | Tier 2 | Confidential/tenant-scoped |
| OPS-03 | Check-in, Access Control & Entitlement Decisions | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-022, MOD-038 | COM-01, IAM-01, ECO-03, REL-01 | Tier 1 | Confidential/tenant-scoped |
| OPS-04 | Front Desk, Kiosk, Guest & Visitor Operations | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-042 | PPL-01, PPL-02, OPS-02, OPS-03, COM-05 | Tier 1 | Confidential/tenant-scoped |
| OPS-05 | Staff, Shifts, Attendance, Payroll & Commissions | V1.5 Growth | V1.5 Growth | MOD-052 | PPL-01, IAM-03, OPS-01, COM-04 | Tier 2 | Restricted |
| OPS-06 | Facilities, Equipment, Assets & Maintenance | V2 Platform | V2 Platform | MOD-067 | PLT-01, AUT-02, ENG-02, OPS-01 | Tier 2 | Confidential/tenant-scoped |
| COA-01 | Coach Workspace & Client Management | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-023, MOD-044 | PPL-01, OPS-01, OPS-02, IAM-03, ENG-01 | Tier 2 | Confidential/tenant-scoped |
| COA-02 | Training Programs, Workouts & Exercise Logging | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-024, MOD-045 | COA-01, PPL-01, COA-05, DAT-01 | Tier 2 | Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention. |
| COA-03 | Nutrition Planning, Meals, Logging & Adherence | V1.5 Growth | V1.5 Growth | MOD-053 | COA-01, PPL-01, COA-04, COA-05, DAT-01 | Tier 2 | Restricted |
| COA-04 | Assessments, Measurements, Progress & Outcomes | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-025, MOD-046 | PPL-01, IAM-03, SEC-01 | Tier 2 | Restricted |
| COA-05 | Health, Safety, Consent & Incident Management | V1 General Availability | V1 General Availability | MOD-047 | PPL-01, IAM-03, SEC-01, AUT-02 | Tier 2 | Restricted |
| ENG-01 | Unified Inbox, Messaging & Contextual Communication | V1 General Availability | V1 General Availability | MOD-027, MOD-043 | PPL-01, GRO-01, IAM-03, ECO-02 | Tier 2 | Field-level classification: Confidential by default; health/financial/payment/biometric-bearing fields are Restricted and inherit stronger policy/retention. |
| ENG-02 | Notification Platform, Templates & Preferences | Foundation | Foundation | MOD-013 | PLT-01, PLT-02, IAM-01, ECO-02 | Tier 2 | Confidential/tenant-scoped |
| ENG-03 | Community, Challenges, Achievements & Rewards | V1.5 Growth | V1.5 Growth | MOD-054 | DAT-01, COM-04, SEC-02, PPL-01 | Tier 2 | Confidential/tenant-scoped |
| ENG-04 | Member Self-Service, Digital Card & Service Requests | V1 General Availability | Pilot core slice; complete domain depth by V1 GA | MOD-028, MOD-048 | COM-01, COM-03, OPS-02, OPS-03, IAM-01 | Tier 2 | Confidential/tenant-scoped |
| AUT-01 | Automation & Workflow Orchestration | V1.5 Growth | V1.5 Growth | MOD-055 | DAT-01, IAM-03, ENG-02, AUT-02 | Tier 2 | Confidential/tenant-scoped |
| AUT-02 | Tasks, Cases, Approvals, SLAs & Escalations | V1 General Availability | V1 General Availability | MOD-026 | IAM-03, PPL-01, ENG-02 | Tier 2 | Confidential/tenant-scoped |
| INT-01 | Operational Analytics, BI, Forecasting & Benchmarking | V1.5 Growth | Pilot basic operational read models; V1.5 advanced analytics/forecasting | MOD-032, MOD-057 | DAT-01, DAT-02, IAM-03 | Tier 3 | Confidential/tenant-scoped |
| INT-02 | AI Platform, Copilots, Agents & Governance | V1.5 Growth | V1.5 Growth | MOD-058 | IAM-03, DAT-01, DAT-02, AUT-02, SEC-01 | Tier 3 | Confidential/tenant-scoped |
| INT-03 | Global Search, Command Bar & Knowledge Navigation | V1.5 Growth | V1.5 Growth | MOD-059 | IAM-03, DAT-01, INT-02 | Tier 3 | Confidential/tenant-scoped |
| B2B-01 | Corporate Memberships & Employer Portal | Enterprise | Enterprise | MOD-069 | PPL-02, COM-01, COM-03, IAM-01, DAT-02 | Tier 2 | Confidential/tenant-scoped |
| B2B-02 | Franchise, Multi-brand & Chain Command Center | Enterprise | Enterprise | MOD-070 | PLT-01, PLT-02, INT-01, COM-04, IAM-03 | Tier 2 | Confidential/tenant-scoped |
| ECO-01 | Developer Platform, APIs, Webhooks & Sandbox | V2 Platform | V2 Platform | MOD-062 | IAM-01, IAM-03, DAT-01, REL-01 | Tier 2 | Confidential/tenant-scoped |
| ECO-02 | Integration Framework, Marketplace & Partner Ecosystem | V2 Platform | Foundation adapter core; V2 marketplace/partner ecosystem | MOD-012, MOD-063 | ECO-01, PLT-03, SEC-01, REL-01 | Tier 2 | Confidential/tenant-scoped |
| ECO-03 | Hardware Abstraction, Edge Runtime & Device Fleet | V2 Platform | Foundation/Pilot edge bridge core; V2 fleet/marketplace depth | MOD-021, MOD-064 | PLT-01, IAM-01, REL-01, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| WHT-01 | White-label, App Builder, CMS & Mobile Release Operations | V2 Platform | V2 Platform | MOD-066 | PLT-02, PLT-03, ENG-02, GOV-01 | Tier 2 | Confidential/tenant-scoped |
| WHT-02 | Localization, RTL, Accessibility & Regional Policy | Foundation | Foundation | MOD-003, MOD-006 | PLT-01, PLT-02, GOV-01 | Tier 2 | Confidential/tenant-scoped |
| DAT-01 | Domain Events, Event Bus & Operational Timeline | Foundation | Foundation | MOD-010 | PLT-01, SEC-01, REL-01 | Tier 1 | Confidential/tenant-scoped |
| DAT-02 | Data Platform, Warehouse, Governance & Data Products | V1.5 Growth | V1.5 Growth | MOD-056 | DAT-01, IAM-03, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| SEC-01 | Security, Privacy, Compliance & Consent | Foundation | Foundation | MOD-009, MOD-073 | PLT-01, IAM-01, IAM-03 | Tier 1 | Restricted |
| SEC-02 | Fraud, Abuse, Trust & Content Moderation | V1.5 Growth | V1.5 Growth | MOD-060 | DAT-01, AUT-02, IAM-03, SEC-01 | Tier 2 | Restricted |
| REL-01 | Reliability, Offline Operation, Business Continuity & Incident Management | Foundation | Foundation | MOD-010, MOD-073 | PLT-01, DAT-01, SEC-01 | Tier 1 | Confidential/tenant-scoped |
| REL-02 | Observability, Performance, Capacity & FinOps | Foundation | Foundation | MOD-011, MOD-073 | PLT-01, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| LIF-01 | Onboarding, Implementation & Go-live Readiness | Pilot | Pilot | MOD-031 | PLT-01, PLT-04, LIF-02, GOV-04 | Tier 2 | Confidential/tenant-scoped |
| LIF-02 | Migration, Import, Validation & Cutover | Pilot | Pilot migration capability using Pilot domain slices | MOD-030 | PLT-01, PPL-01, COM-01, COM-04, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| LIF-03 | Offboarding, Data Portability, Archival & Deletion | Enterprise | Enterprise | MOD-071 | PLT-03, SEC-01, DAT-02, ECO-02 | Tier 2 | Confidential/tenant-scoped |
| GOV-01 | Quality Engineering, CI/CD, Release & Schema Management | Foundation | Foundation | MOD-001 | PLT-02, REL-01, SEC-01 | Tier 2 | Confidential/tenant-scoped |
| GOV-02 | Product, Architecture, Data & AI Governance | Foundation | Foundation | MOD-002 | PLT-01 | Tier 2 | Confidential/tenant-scoped |
| GOV-03 | Legal, Procurement, Vendor, Partner & Compliance Operations | Enterprise | Enterprise | MOD-072 | SEC-01, REL-01, PLT-04 | Tier 2 | Confidential/tenant-scoped |
| GOV-04 | GTM Operations, Knowledge, Training, Feedback & Product Education | Pilot | Pilot | MOD-031 | PLT-04, LIF-01 | Tier 2 | Confidential/tenant-scoped |

# Appendix B. Blueprint Requirement-to-Implementation-Module Traceability

| Requirement ID | Domain | Priority | Phase | Completing module | Requirement | Execution slice module(s) | Slice scope |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PLT-01-R01 | PLT-01 | Critical | Foundation | MOD-004 | Provision, activate, suspend, archive and delete tenants through a controlled lifecycle. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R02 | PLT-01 | Critical | Foundation | MOD-004 | Model organization, legal entity, brand, region, location, department and cost-center hierarchies. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R03 | PLT-01 | Critical | Foundation | MOD-004 | Enforce tenant-aware identifiers, storage paths, search indexes, events, caches, logs and background jobs. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R04 | PLT-01 | Critical | Foundation | MOD-004 | Support tenant templates, cloning, defaults, regional settings and configuration inheritance. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R05 | PLT-01 | Critical | Foundation | MOD-004 | Provide data residency, deployment-region and encryption-key assignment policies. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R06 | PLT-01 | Critical | Foundation | MOD-004 | Allow multi-brand ownership with separate branding, catalogs, pricing, domains, applications and policies. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-01-R07 | PLT-01 | Critical | Foundation | MOD-004 | Maintain tenant lifecycle history and prevent hard deletion before legal, billing and retention gates pass. | MOD-004 | Full requirement implemented and completed in the listed module. |
| PLT-02-R01 | PLT-02 | Critical | Foundation | MOD-005 | Typed configuration registry with defaults, validation, ownership, versioning and inheritance. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-02-R02 | PLT-02 | Critical | Foundation | MOD-005 | Feature flags targeted by environment, tenant, plan, brand, location, user, role and percentage rollout. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-02-R03 | PLT-02 | Critical | Foundation | MOD-005 | Kill switches for risky integrations, AI actions, payments, hardware and communications. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-02-R04 | PLT-02 | Critical | Foundation | MOD-005 | Experiment assignment, exposure events, metrics, guardrails and statistical decision records. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-02-R05 | PLT-02 | Critical | Foundation | MOD-005 | Configuration preview, impact analysis, approval and rollback. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-02-R06 | PLT-02 | Critical | Foundation | MOD-005 | Remote configuration for mobile applications, kiosks and managed devices. | MOD-005 | Full requirement implemented and completed in the listed module. |
| PLT-03-R01 | PLT-03 | Critical | Foundation | MOD-015 | Plan catalog with editions, add-ons, trial policies, contract terms, currencies and regions. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R02 | PLT-03 | Critical | Foundation | MOD-015 | Monthly, annual and contractual subscriptions with upgrades, downgrades, proration and scheduled changes. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R03 | PLT-03 | Critical | Foundation | MOD-015 | Entitlements for locations, active members, staff, white-label apps, AI, storage, messages, API and integrations. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R04 | PLT-03 | Critical | Foundation | MOD-015 | Usage metering, aggregation, late-event handling, corrections, quotas, overages and fair-use rules. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R05 | PLT-03 | Critical | Foundation | MOD-015 | Trial conversion, dunning, grace periods, suspension, reactivation and offboarding coordination. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R06 | PLT-03 | Critical | Foundation | MOD-015 | SaaS invoices, tax, credit notes, payment methods, partner/reseller attribution and revenue share. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-03-R07 | PLT-03 | Critical | Foundation | MOD-015 | Tenant cost and gross-margin view across cloud, AI, messaging, storage, support and third parties. | MOD-015 | Full requirement implemented and completed in the listed module. |
| PLT-04-R01 | PLT-04 | Critical | Pilot | MOD-029 | Global tenant search and 360 view covering plan, usage, health, incidents, integrations, adoption and contacts. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R02 | PLT-04 | Critical | Pilot | MOD-029 | Permission-safe support impersonation with reason, approval, time limit, visible banner and full audit. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R03 | PLT-04 | Critical | Pilot | MOD-029 | Tenant diagnostics for jobs, webhooks, devices, payments, messaging, storage, mobile versions and configuration. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R04 | PLT-04 | Critical | Pilot | MOD-029 | Customer health score using activation, adoption, support, usage, billing, sentiment and risk signals. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R05 | PLT-04 | Critical | Pilot | MOD-029 | Implementation, success-plan, renewal, expansion, risk and executive-review workspaces. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R06 | PLT-04 | Critical | Pilot | MOD-029 | Support tickets, SLAs, escalation, knowledge links, incident linkage and post-resolution feedback. | MOD-029 | Full requirement implemented and completed in the listed module. |
| PLT-04-R07 | PLT-04 | Critical | Pilot | MOD-029 | Bulk tenant communication, maintenance notices, release notes and deprecation notices. | MOD-029 | Full requirement implemented and completed in the listed module. |
| IAM-01-R01 | IAM-01 | Critical | Foundation | MOD-007 | Identity model that can link one person to multiple tenant roles without identity duplication. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R02 | IAM-01 | Critical | Foundation | MOD-007 | Email/phone login, OTP, password, passkeys and platform biometric unlock through operating-system APIs. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R03 | IAM-01 | Critical | Foundation | MOD-007 | MFA, step-up authentication, recovery codes, trusted devices and risk-based challenges. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R04 | IAM-01 | Critical | Foundation | MOD-007 | Enterprise federation through OIDC/SAML and lifecycle provisioning through SCIM. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R05 | IAM-01 | Critical | Foundation | MOD-007 | Session inventory, device binding, remote revocation, token rotation and suspicious-login detection. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R06 | IAM-01 | Critical | Foundation | MOD-007 | Separate authentication assurance levels for routine, financial, privileged and biometric-sensitive actions. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-01-R07 | IAM-01 | Critical | Foundation | MOD-007 | Account linking, duplicate detection, merge review and identity recovery without losing tenant data. | MOD-007 | Full requirement implemented and completed in the listed module. |
| IAM-02-R01 | IAM-02 | High | V2 Platform | MOD-065 | Member-controlled enrollment for facial entry with explicit informed consent and clear alternatives. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R02 | IAM-02 | High | V2 Platform | MOD-065 | Vendor-neutral biometric templates, encrypted storage, retention policy, revocation and deletion workflow. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R03 | IAM-02 | High | V2 Platform | MOD-065 | Liveness detection, match thresholds, anti-spoofing, retry limits and manual fallback. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R04 | IAM-02 | High | V2 Platform | MOD-065 | QR, NFC, Apple Wallet, Google Wallet, physical card and temporary credential support. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R05 | IAM-02 | High | V2 Platform | MOD-065 | Separate enrollment and policies for member access, staff attendance and high-security zones. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R06 | IAM-02 | High | V2 Platform | MOD-065 | Identity Center showing methods, devices, consent, recent access and the ability to revoke. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-02-R07 | IAM-02 | High | V2 Platform | MOD-065 | Edge decision support for low-latency entry with secure synchronization and central policy validation. | MOD-065 | Full requirement implemented and completed in the listed module. |
| IAM-03-R01 | IAM-03 | Critical | Foundation | MOD-008 | Tenant-scoped RBAC with custom roles, permission bundles and location/brand scope. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R02 | IAM-03 | Critical | Foundation | MOD-008 | Attribute- and relationship-based policies for assigned clients, sensitive notes, minors and health data. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R03 | IAM-03 | Critical | Foundation | MOD-008 | Field-level masking for financial, biometric, health, identity and contact attributes. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R04 | IAM-03 | Critical | Foundation | MOD-008 | Delegation, temporary access, break-glass access and separation-of-duties policies. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R05 | IAM-03 | Critical | Foundation | MOD-008 | Approval policies by amount, risk, role, location and action type. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R06 | IAM-03 | Critical | Foundation | MOD-008 | Immutable audit for authentication, data access, configuration, finance, access, AI and support. | MOD-008 | Full requirement implemented and completed in the listed module. |
| IAM-03-R07 | IAM-03 | Critical | Foundation | MOD-008 | Permission simulator and access review/certification for enterprise administrators. | MOD-008 | Full requirement implemented and completed in the listed module. |
| PPL-01-R01 | PPL-01 | Critical | Foundation | MOD-014 | Canonical person record with tenant-specific profiles and role relationships. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R02 | PPL-01 | Critical | Foundation | MOD-014 | Member 360 covering lifecycle, membership, entitlements, attendance, bookings, coaching, nutrition, progress, finance, messages, consent and support. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R03 | PPL-01 | Critical | Foundation | MOD-014 | Unified chronological timeline built from domain events with permission-aware visibility. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R04 | PPL-01 | Critical | Foundation | MOD-014 | Duplicate detection and merge workflow using identity, contact and contextual signals. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R05 | PPL-01 | Critical | Foundation | MOD-014 | Tags, segments, custom fields and data-quality indicators governed by schema and permissions. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R06 | PPL-01 | Critical | Foundation | MOD-014 | Relationship graph for coach-client, guardian-dependent, company-employee, referrer-referred and household. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-01-R07 | PPL-01 | Critical | Foundation | MOD-014 | Privacy controls for preferred name, contact channels, sensitive notes, progress media and minors. | MOD-014 | Full requirement implemented and completed in the listed module. |
| PPL-02-R01 | PPL-02 | Critical | V1 General Availability | MOD-039 | Household account with shared payment methods, wallet rules, family plan and consolidated statements. | MOD-039 | Full requirement implemented and completed in the listed module. |
| PPL-02-R02 | PPL-02 | Critical | V1 General Availability | MOD-039 | Guardian permissions, consent, pickup rules and booking controls for minors and dependents. | MOD-039 | Full requirement implemented and completed in the listed module. |
| PPL-02-R03 | PPL-02 | Critical | V1 General Availability | MOD-039 | Corporate eligibility verification by roster, code, domain, API or identity provider. | MOD-039 | Full requirement implemented and completed in the listed module. |
| PPL-02-R04 | PPL-02 | Critical | V1 General Availability | MOD-039 | Guest, trial and day-pass profiles with sponsor, access window, waiver, lead conversion and abuse limits. | MOD-039 | Full requirement implemented and completed in the listed module. |
| PPL-02-R05 | PPL-02 | Critical | V1 General Availability | MOD-039 | Relationship-specific communication, privacy and financial permissions. | MOD-039 | Full requirement implemented and completed in the listed module. |
| PPL-02-R06 | PPL-02 | Critical | V1 General Availability | MOD-039 | Dependent aging and eligibility-change workflows without losing history. | MOD-039 | Full requirement implemented and completed in the listed module. |
| GRO-01-R01 | GRO-01 | Critical | V1 General Availability | MOD-043 | Lead capture from forms, ads, referrals, walk-ins, imports, APIs, partners and corporate lists. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R02 | GRO-01 | Critical | V1 General Availability | MOD-043 | Configurable pipelines and stages with required fields, probability, ownership and service-level timers. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R03 | GRO-01 | Critical | V1 General Availability | MOD-043 | Lead scoring using source, intent, engagement, demographics, response and historical conversion. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R04 | GRO-01 | Critical | V1 General Availability | MOD-043 | Unified calls, WhatsApp, SMS, email, notes, tasks and appointment history. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R05 | GRO-01 | Critical | V1 General Availability | MOD-043 | Trial, tour and assessment booking with reminders, attendance and conversion follow-up. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R06 | GRO-01 | Critical | V1 General Availability | MOD-043 | Offers, quotes, proposal expiry, objection/loss reason and membership conversion. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R07 | GRO-01 | Critical | V1 General Availability | MOD-043 | Duplicate prevention and lead-to-member merge preserving attribution and history. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-01-R08 | GRO-01 | Critical | V1 General Availability | MOD-043 | Sales dashboards for response time, stage aging, conversion, source ROI and representative performance. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| GRO-02-R01 | GRO-02 | High | V1.5 Growth | MOD-050 | Audience builder using lifecycle, membership, attendance, spending, coaching, engagement, location and risk. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R02 | GRO-02 | High | V1.5 Growth | MOD-050 | Campaign orchestration across email, push, SMS, WhatsApp and in-app placements. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R03 | GRO-02 | High | V1.5 Growth | MOD-050 | Referral links, codes and QR with sponsor tracking, fraud checks, qualification and rewards. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R04 | GRO-02 | High | V1.5 Growth | MOD-050 | Lifecycle journeys for onboarding, first visit, inactivity, expiration, birthday, milestone and win-back. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R05 | GRO-02 | High | V1.5 Growth | MOD-050 | Offer eligibility, frequency caps, suppression, holdout groups and attribution windows. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R06 | GRO-02 | High | V1.5 Growth | MOD-050 | Landing pages and lead forms governed by brand and localization settings. | MOD-050 | Full requirement implemented and completed in the listed module. |
| GRO-02-R07 | GRO-02 | High | V1.5 Growth | MOD-050 | Incrementality and conversion reporting instead of message-open metrics alone. | MOD-050 | Full requirement implemented and completed in the listed module. |
| COM-01-R01 | COM-01 | Critical | V1 General Availability | MOD-034 | Fixed-term, recurring, installment, prepaid, off-peak, family, student, corporate, class-credit and unlimited memberships. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R02 | COM-01 | Critical | V1 General Availability | MOD-034 | Contract version, signature, start/end, minimum term, notice, renewal and cancellation policy. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R03 | COM-01 | Critical | V1 General Availability | MOD-034 | Entitlements for locations, schedules, zones, classes, facilities, services, guest passes, discounts and digital content. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R04 | COM-01 | Critical | V1 General Availability | MOD-034 | Freeze, pause, medical hold, upgrade, downgrade, transfer, renewal, cancellation and reinstatement with effective dating. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R05 | COM-01 | Critical | V1 General Availability | MOD-034 | Proration, credit carryover, expiry extension, grace period and access consequences. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R06 | COM-01 | Critical | V1 General Availability | MOD-034 | Member self-service request policies with eligibility checks, fee disclosure and approval where required. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-01-R07 | COM-01 | Critical | V1 General Availability | MOD-034 | Full state history and “as-of” reconstruction for disputes and audits. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-02-R01 | COM-02 | Critical | V1 General Availability | MOD-016 | Product types for membership, service, session credit, class credit, retail SKU, subscription add-on, event and gift card. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R02 | COM-02 | Critical | V1 General Availability | MOD-016 | Price books by brand, location, channel, currency, tax regime, customer segment and effective date. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R03 | COM-02 | Critical | V1 General Availability | MOD-016 | Bundles linking commercial sale to operational fulfillment and entitlements. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R04 | COM-02 | Critical | V1 General Availability | MOD-016 | Coupons, automatic promotions, corporate rates, member tiers, staff discounts and manual discount policy. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R05 | COM-02 | Critical | V1 General Availability | MOD-016 | Eligibility, stacking, usage limits, minimum spend, blackout dates and approval thresholds. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R06 | COM-02 | Critical | V1 General Availability | MOD-016 | Localized names, media, descriptions, terms, availability and merchandising order. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-02-R07 | COM-02 | Critical | V1 General Availability | MOD-016 | Versioned price changes that do not rewrite historical transactions. | MOD-016 | Full requirement implemented and completed in the listed module. |
| COM-03-R01 | COM-03 | Critical | V1 General Availability | MOD-034 | Billing schedules, recurring invoices, installments, deposits, due dates and consolidated household/corporate billing. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R02 | COM-03 | Critical | V1 General Availability | MOD-034 | Payment orchestration for cards, direct debit, bank transfer, cash, wallet, gift card and local gateways. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R03 | COM-03 | Critical | V1 General Availability | MOD-034 | Tokenized stored payment methods, 3DS/SCA handling, retries and payment-method updates. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R04 | COM-03 | Critical | V1 General Availability | MOD-034 | Dunning journeys with retry schedule, grace period, member communication, task escalation and access policy. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R05 | COM-03 | Critical | V1 General Availability | MOD-034 | Invoices, receipts, tax calculation, credit notes, refunds, disputes and chargebacks. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R06 | COM-03 | Critical | V1 General Availability | MOD-034 | Provider abstraction, idempotent commands, webhook verification and payment-status reconciliation. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-03-R07 | COM-03 | Critical | V1 General Availability | MOD-034 | Regional taxation, invoice numbering, fiscalization hooks and accounting export. | MOD-017, MOD-034 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-017, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-034 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R01 | COM-04 | Critical | V1 General Availability | MOD-035 | Double-entry or equivalent immutable posting model for sales, payments, refunds, fees, wallet and credits. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R02 | COM-04 | Critical | V1 General Availability | MOD-035 | Member wallet with cash value, promotional value, referral credit, refund credit and expiry policy. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R03 | COM-04 | Critical | V1 General Availability | MOD-035 | Separate non-monetary service credits such as PT sessions, classes, guest passes and assessments. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R04 | COM-04 | Critical | V1 General Availability | MOD-035 | Provider settlement import and automated matching to payments, fees, refunds and chargebacks. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R05 | COM-04 | Critical | V1 General Availability | MOD-035 | Cash drawer, bank deposit and payout reconciliation with discrepancy workflows. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R06 | COM-04 | Critical | V1 General Availability | MOD-035 | Financial periods, lock controls, correction entries and export to accounting systems. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-04-R07 | COM-04 | Critical | V1 General Availability | MOD-035 | Statements and balances reconstructed from entries rather than mutable totals. | MOD-018, MOD-035 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-018, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-035 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-05-R01 | COM-05 | Critical | V1 General Availability | MOD-041 | Fast member-aware checkout: identify member, tap/scan product, pay and complete. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R02 | COM-05 | Critical | V1 General Availability | MOD-041 | Guest checkout with optional lead/member conversion and receipt capture. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R03 | COM-05 | Critical | V1 General Availability | MOD-041 | Barcode scanning, favorites, category tiles, search, recent items and configurable quick actions. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R04 | COM-05 | Critical | V1 General Availability | MOD-041 | Cash, card, wallet, saved method, gift card and split-tender payments. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R05 | COM-05 | Critical | V1 General Availability | MOD-041 | Sell memberships, upgrades, PT packages, classes, nutrition, events, merchandise and digital products from one cart. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R06 | COM-05 | Critical | V1 General Availability | MOD-041 | Automatic member pricing, included-benefit detection, tax, discount policy and approval. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R07 | COM-05 | Critical | V1 General Availability | MOD-041 | Returns, partial refunds, exchanges, store credit, voids and reason codes. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R08 | COM-05 | Critical | V1 General Availability | MOD-041 | Orders from member app/web shop with pickup, digital fulfillment or future delivery. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-05-R09 | COM-05 | Critical | V1 General Availability | MOD-041 | Cash shift opening, paid-in/out, drawer count, expected/actual difference and manager close. | MOD-041 | Full requirement implemented and completed in the listed module. |
| COM-06-R01 | COM-06 | High | V1.5 Growth | MOD-051 | SKU, barcode, variant, unit, lot, expiry, supplier, cost, selling price and tax category. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R02 | COM-06 | High | V1.5 Growth | MOD-051 | On-hand, available, reserved, in-transit, damaged and quarantined quantities by location. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R03 | COM-06 | High | V1.5 Growth | MOD-051 | Purchase requisition, approval, purchase order, receiving, variance and supplier invoice matching. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R04 | COM-06 | High | V1.5 Growth | MOD-051 | Inter-location transfer, cycle count, stock adjustment, wastage and reason-coded shrinkage. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R05 | COM-06 | High | V1.5 Growth | MOD-051 | Reorder points, suggested purchasing, sales velocity and expiry-risk alerts. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R06 | COM-06 | High | V1.5 Growth | MOD-051 | Cost history, margin, landed cost and valuation export. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COM-06-R07 | COM-06 | High | V1.5 Growth | MOD-051 | Inventory reservations linked to orders and fulfillment. | MOD-040, MOD-051 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-040, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-051 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R01 | OPS-01 | Critical | V1 General Availability | MOD-036 | Resource model for staff, room, zone, court, equipment, service and composite requirements. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R02 | OPS-01 | Critical | V1 General Availability | MOD-036 | One-time and recurring schedules with templates, exceptions, seasonality and time-zone correctness. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R03 | OPS-01 | Critical | V1 General Availability | MOD-036 | Availability, working hours, breaks, time off, substitutions and cross-location travel buffers. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R04 | OPS-01 | Critical | V1 General Availability | MOD-036 | Capacity, setup/cleanup time, age/skill restrictions, equipment requirements and entitlement checks. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R05 | OPS-01 | Critical | V1 General Availability | MOD-036 | Conflict detection and resolution for people, space, equipment and policies. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R06 | OPS-01 | Critical | V1 General Availability | MOD-036 | Schedule publishing, draft changes, member impact preview and notification plan. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-01-R07 | OPS-01 | Critical | V1 General Availability | MOD-036 | Instructor substitution, cancellation, relocation and attendance handoff. | MOD-019, MOD-036 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-019, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-036 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R01 | OPS-02 | Critical | V1 General Availability | MOD-037 | Book, reschedule, cancel and recurring booking across eligible services and resources. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R02 | OPS-02 | Critical | V1 General Availability | MOD-037 | Booking windows, cancellation windows, lead time, capacity, quotas, priority and membership eligibility. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R03 | OPS-02 | Critical | V1 General Availability | MOD-037 | Waitlist position, automatic promotion, timed confirmation, fallback and member preferences. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R04 | OPS-02 | Critical | V1 General Availability | MOD-037 | No-show and late-cancel policy with fee, credit loss, warning, strike and appeal. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R05 | OPS-02 | Critical | V1 General Availability | MOD-037 | Predictive no-show score used for reminders and controlled overbooking, never opaque denial. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R06 | OPS-02 | Critical | V1 General Availability | MOD-037 | Calendar synchronization, reminders, check-in linkage and attendance completion. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-02-R07 | OPS-02 | Critical | V1 General Availability | MOD-037 | Group, household, guest and corporate booking with permission and eligibility rules. | MOD-020, MOD-037 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-020, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-037 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R01 | OPS-03 | Critical | V1 General Availability | MOD-038 | Real-time decision pipeline: identify person, resolve credential, evaluate entitlement and policy, then actuate device. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R02 | OPS-03 | Critical | V1 General Availability | MOD-038 | QR, NFC, wallet pass, card, PIN, staff-assisted and optional biometric credentials. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R03 | OPS-03 | Critical | V1 General Availability | MOD-038 | Rules for location, zone, hours, membership state, capacity, outstanding balance, freeze, age and safety flags. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R04 | OPS-03 | Critical | V1 General Availability | MOD-038 | Configurable grace and exception policies with staff override, reason and approval. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R05 | OPS-03 | Critical | V1 General Availability | MOD-038 | Offline entitlement cache, signed policy snapshots, duplicate-entry protection and eventual synchronization. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R06 | OPS-03 | Critical | V1 General Availability | MOD-038 | Live occupancy, entry/exit events, anti-passback and emergency unlock integration. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-03-R07 | OPS-03 | Critical | V1 General Availability | MOD-038 | Privacy-safe welcome/failure display and immediate fallback path. | MOD-022, MOD-038 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-022, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-038 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| OPS-04-R01 | OPS-04 | Critical | V1 General Availability | MOD-042 | Live arrivals with identity, membership/access status, alerts and next best action. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R02 | OPS-04 | Critical | V1 General Availability | MOD-042 | Fast global member search by name, phone, ID, QR, card or recent visit. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R03 | OPS-04 | Critical | V1 General Availability | MOD-042 | Resolve expired/frozen membership, failed payment, booking, waiver, guest or credential issue in context. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R04 | OPS-04 | Critical | V1 General Availability | MOD-042 | Walk-in, trial, day pass and guest registration with waiver, identity, payment and lead creation. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R05 | OPS-04 | Critical | V1 General Availability | MOD-042 | Reception mode combining check-in, bookings, POS, member actions and operational alerts. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R06 | OPS-04 | Critical | V1 General Availability | MOD-042 | Kiosk mode for unattended check-in, renewal, day pass, waiver and guest registration. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-04-R07 | OPS-04 | Critical | V1 General Availability | MOD-042 | Queue and handoff support for escalations to sales, manager, coach or finance. | MOD-042 | Full requirement implemented and completed in the listed module. |
| OPS-05-R01 | OPS-05 | High | V1.5 Growth | MOD-052 | Staff profile, employment/contract relationship, location assignment, qualifications and document expiry. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R02 | OPS-05 | High | V1.5 Growth | MOD-052 | Shift planning, availability, clock-in/out, break, overtime, leave and substitution. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R03 | OPS-05 | High | V1.5 Growth | MOD-052 | Optional biometric attendance separated from member-access enrollment and policy. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R04 | OPS-05 | High | V1.5 Growth | MOD-052 | Coach session completion, class delivery, sales, lead handling, tasks, NPS and retention metrics. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R05 | OPS-05 | High | V1.5 Growth | MOD-052 | Compensation rules for base, hourly, per-session, class, tiered commission, bonus and deduction. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R06 | OPS-05 | High | V1.5 Growth | MOD-052 | Payroll preview, exception review, approval, lock and export to payroll/accounting. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-05-R07 | OPS-05 | High | V1.5 Growth | MOD-052 | Separation between performance coaching and protected HR information. | MOD-052 | Full requirement implemented and completed in the listed module. |
| OPS-06-R01 | OPS-06 | High | V2 Platform | MOD-067 | Asset register for equipment, rooms, zones, lockers, access devices, kiosks and POS hardware. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R02 | OPS-06 | High | V2 Platform | MOD-067 | QR/NFC asset labels for member/staff issue reporting and technician context. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R03 | OPS-06 | High | V2 Platform | MOD-067 | Preventive maintenance schedules, inspection checklists, warranties, service contracts and compliance dates. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R04 | OPS-06 | High | V2 Platform | MOD-067 | Issue triage, severity, safety isolation, work order, parts, downtime and resolution evidence. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R05 | OPS-06 | High | V2 Platform | MOD-067 | Facility closure or capacity impact synchronized to booking, access and communication. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R06 | OPS-06 | High | V2 Platform | MOD-067 | Asset utilization, downtime, maintenance cost and replacement forecasting. | MOD-067 | Full requirement implemented and completed in the listed module. |
| OPS-06-R07 | OPS-06 | High | V2 Platform | MOD-067 | Supplier/technician portal or limited-access workflow for assigned work. | MOD-067 | Full requirement implemented and completed in the listed module. |
| COA-01-R01 | COA-01 | Critical | V1 General Availability | MOD-044 | Today view with upcoming sessions, preparation context, tasks, changes and clients needing attention. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R02 | COA-01 | Critical | V1 General Availability | MOD-044 | Assigned client roster, search, lifecycle status, goals, restrictions, program and recent activity. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R03 | COA-01 | Critical | V1 General Availability | MOD-044 | Client 360 subset scoped to coaching relationship and sensitive-data permissions. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R04 | COA-01 | Critical | V1 General Availability | MOD-044 | Session preparation, attendance, notes, exercises, measurements, follow-up and credit consumption. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R05 | COA-01 | Critical | V1 General Availability | MOD-044 | Coach tasks generated from plan end, inactivity, pain report, missed targets, check-in or member request. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R06 | COA-01 | Critical | V1 General Availability | MOD-044 | Contextual messaging tied to client, workout, meal, assessment or session. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R07 | COA-01 | Critical | V1 General Availability | MOD-044 | Mobile sales of approved coaching products or secure payment-request handoff to the member. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-01-R08 | COA-01 | Critical | V1 General Availability | MOD-044 | Offline read access to today schedule and safe queued notes where policy allows. | MOD-023, MOD-044 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-023, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-044 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R01 | COA-02 | Critical | V1 General Availability | MOD-045 | Exercise library with movement pattern, equipment, muscle, level, media, coaching cues and contraindications. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R02 | COA-02 | Critical | V1 General Availability | MOD-045 | Program templates, blocks, mesocycles, weeks, sessions, supersets, circuits and conditional alternatives. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R03 | COA-02 | Critical | V1 General Availability | MOD-045 | Prescription for sets, reps, load, duration, distance, tempo, rest, RPE/RIR and target zones. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R04 | COA-02 | Critical | V1 General Availability | MOD-045 | Member-specific substitutions based on equipment, time, limitation, preference and location. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R05 | COA-02 | Critical | V1 General Availability | MOD-045 | Fast member logging with previous result, smart defaults, timers, wearable input and minimal taps. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R06 | COA-02 | Critical | V1 General Availability | MOD-045 | Coach review, comments, technique media, PR detection, progression and adherence. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R07 | COA-02 | Critical | V1 General Availability | MOD-045 | Program versioning, assignment dates, completion history and safe plan transitions. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-02-R08 | COA-02 | Critical | V1 General Availability | MOD-045 | AI-assisted generation and adaptation with explicit constraints, evidence and coach approval. | MOD-024, MOD-045 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-024, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-045 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-03-R01 | COA-03 | High | V1.5 Growth | MOD-053 | Three plan modes: flexible targets, structured meals and hybrid plan with coach-configurable tracking level. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R02 | COA-03 | High | V1.5 Growth | MOD-053 | Auto-load member age, measurements, goals, activity, training schedule and approved health context; request only missing data. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R03 | COA-03 | High | V1.5 Growth | MOD-053 | Preferences for allergies, dietary pattern, halal, dislikes, cuisine, budget, cooking time, meal count and schedule. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R04 | COA-03 | High | V1.5 Growth | MOD-053 | AI/template/scratch plan creation with calorie/macro targets, confidence, rationale and coach review. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R05 | COA-03 | High | V1.5 Growth | MOD-053 | Meal builder with recipe search, favorites, recent items, local/MENA foods, portions, daily target feedback and one-click target repair. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R06 | COA-03 | High | V1.5 Growth | MOD-053 | Generate or duplicate days, rotate meals, create meal slots and maintain alternatives within calorie/protein tolerance. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R07 | COA-03 | High | V1.5 Growth | MOD-053 | Preview exactly as member, set start/duration/check-in, meal-swap permissions and exception thresholds, then assign. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R08 | COA-03 | High | V1.5 Growth | MOD-053 | Member today view answering “what should I eat now?” with one-tap Eat & Log. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R09 | COA-03 | High | V1.5 Growth | MOD-053 | Smart swap, portion change, skip, log-something-else, barcode, favorites, recent and photo-based estimate with uncertainty. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R10 | COA-03 | High | V1.5 Growth | MOD-053 | Automatic grocery list, restaurant alternatives, contextual coach question and weekly check-in. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R11 | COA-03 | High | V1.5 Growth | MOD-053 | Coach exception inbox for low adherence, repeated missed protein, weight stall, swap request, hunger or energy issue. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-03-R12 | COA-03 | High | V1.5 Growth | MOD-053 | Food/recipe library governance, locale-specific serving units, nutrition-source provenance and edit history. | MOD-053 | Full requirement implemented and completed in the listed module. |
| COA-04-R01 | COA-04 | Critical | V1 General Availability | MOD-046 | Configurable assessment templates for goals, movement, fitness, strength, endurance, habits and wellbeing. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R02 | COA-04 | Critical | V1 General Availability | MOD-046 | Measurements for weight, circumference, body composition, performance, mobility and custom metrics with unit normalization. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R03 | COA-04 | Critical | V1 General Availability | MOD-046 | Progress photos and media with consent, privacy, comparison controls and retention. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R04 | COA-04 | Critical | V1 General Availability | MOD-046 | Goals with baseline, target, deadline, milestones, status and coach/member ownership. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R05 | COA-04 | Critical | V1 General Availability | MOD-046 | Device/body-scanner imports with source, calibration and confidence metadata. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R06 | COA-04 | Critical | V1 General Availability | MOD-046 | Member-friendly progress narrative alongside charts, consistency, attendance and program adherence. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-04-R07 | COA-04 | Critical | V1 General Availability | MOD-046 | Stall, anomaly and safety alerts that route to qualified review rather than autonomous change. | MOD-025, MOD-046 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-025, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-046 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| COA-05-R01 | COA-05 | Critical | V1 General Availability | MOD-047 | PAR-Q-style screening, health questionnaire, waiver, informed consent and versioned signatures. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R02 | COA-05 | Critical | V1 General Availability | MOD-047 | Injury, limitation, allergy, contraindication and emergency contact with fine-grained visibility. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R03 | COA-05 | Critical | V1 General Availability | MOD-047 | Member-declared pain or symptom flow that pauses unsafe activity and routes to coach/qualified review. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R04 | COA-05 | Critical | V1 General Availability | MOD-047 | Incident reporting for injury, equipment, safeguarding, harassment, security, medical or operational event. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R05 | COA-05 | Critical | V1 General Availability | MOD-047 | Triage, immediate action, witnesses, evidence, notification, escalation, corrective action and closure. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R06 | COA-05 | Critical | V1 General Availability | MOD-047 | Emergency mode with minimal necessary member context and controlled break-glass access. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R07 | COA-05 | Critical | V1 General Availability | MOD-047 | Safety rules integrated into workout, nutrition, booking, access, facility and communication decisions. | MOD-047 | Full requirement implemented and completed in the listed module. |
| COA-05-R08 | COA-05 | Critical | V1 General Availability | MOD-047 | Policy versioning, jurisdiction mapping, retention and legal hold. | MOD-047 | Full requirement implemented and completed in the listed module. |
| ENG-01-R01 | ENG-01 | Critical | V1 General Availability | MOD-043 | Unified conversation timeline for in-app chat, WhatsApp, SMS, email, call notes and staff notes. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R02 | ENG-01 | Critical | V1 General Availability | MOD-043 | Threads anchored to member, lead, booking, workout, meal, invoice, incident or support case. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R03 | ENG-01 | Critical | V1 General Availability | MOD-043 | Shared team inbox with routing, assignment, status, collision prevention, SLA and handoff. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R04 | ENG-01 | Critical | V1 General Availability | MOD-043 | Channel templates, approved WhatsApp templates, localized variables and preview. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R05 | ENG-01 | Critical | V1 General Availability | MOD-043 | Member-to-coach messaging with availability, response expectations, media and moderation controls. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R06 | ENG-01 | Critical | V1 General Availability | MOD-043 | Consent, opt-out, quiet hours, communication preferences and legal retention by channel. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R07 | ENG-01 | Critical | V1 General Availability | MOD-043 | Delivery, read, failure, reply and escalation status with provider reconciliation. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-01-R08 | ENG-01 | Critical | V1 General Availability | MOD-043 | AI-assisted drafts and summaries that never send without authorized policy. | MOD-027, MOD-043 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-027, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-043 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-02-R01 | ENG-02 | Critical | Foundation | MOD-013 | Event-triggered email, push, SMS, WhatsApp and in-app notifications through one orchestration API. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R02 | ENG-02 | Critical | Foundation | MOD-013 | Template versioning, localization, brand styling, variables, preview and approval. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R03 | ENG-02 | Critical | Foundation | MOD-013 | Transactional, operational, coaching and marketing categories with different consent rules. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R04 | ENG-02 | Critical | Foundation | MOD-013 | User preferences, quiet hours, frequency caps, digesting, priority and channel fallback. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R05 | ENG-02 | Critical | Foundation | MOD-013 | Scheduling, deduplication, idempotency, retry, provider failover and dead-letter handling. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R06 | ENG-02 | Critical | Foundation | MOD-013 | Delivery analytics, complaint/bounce suppression and cost by tenant/channel. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-02-R07 | ENG-02 | Critical | Foundation | MOD-013 | Critical alerts that bypass selected preferences only under documented policy. | MOD-013 | Full requirement implemented and completed in the listed module. |
| ENG-03-R01 | ENG-03 | High | V1.5 Growth | MOD-054 | Challenges based on attendance, workout completion, distance, consistency, team goals or custom verified events. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R02 | ENG-03 | High | V1.5 Growth | MOD-054 | Private, club, location, corporate and invitation-only participation scopes. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R03 | ENG-03 | High | V1.5 Growth | MOD-054 | Leaderboards with privacy aliases, fair ranking, eligibility and anti-cheat review. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R04 | ENG-03 | High | V1.5 Growth | MOD-054 | Achievements, streaks and milestones based on trusted event sources. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R05 | ENG-03 | High | V1.5 Growth | MOD-054 | Reward rules for attendance, consistency, referrals, renewals, purchases, challenges and coaching milestones. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R06 | ENG-03 | High | V1.5 Growth | MOD-054 | Reward catalog supporting points, wallet credit, guest pass, product, class or privilege. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R07 | ENG-03 | High | V1.5 Growth | MOD-054 | Lightweight posts, announcements, reactions and comments with reporting, blocking and moderation. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-03-R08 | ENG-03 | High | V1.5 Growth | MOD-054 | Fraud, duplicate-event and incentive-abuse controls before reward settlement. | MOD-054 | Full requirement implemented and completed in the listed module. |
| ENG-04-R01 | ENG-04 | Critical | V1 General Availability | MOD-048 | Digital membership card, QR/NFC credential and wallet pass with live status. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R02 | ENG-04 | Critical | V1 General Availability | MOD-048 | Renew, upgrade, downgrade, freeze, resume, cancel or request transfer with transparent effects and fees. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R03 | ENG-04 | Critical | V1 General Availability | MOD-048 | Manage payment methods, settle balances, view invoices/receipts/statements and download documents. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R04 | ENG-04 | Critical | V1 General Availability | MOD-048 | Buy packages, services, products, guest passes and gift cards. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R05 | ENG-04 | Critical | V1 General Availability | MOD-048 | Manage bookings, waitlist, household, dependents, consents, preferences, devices and access methods. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R06 | ENG-04 | Critical | V1 General Availability | MOD-048 | Service-request center with status, SLA, required documents, communication and resolution. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ENG-04-R07 | ENG-04 | Critical | V1 General Availability | MOD-048 | Export personal data, correct profile information and request account/data deletion where applicable. | MOD-028, MOD-048 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-028, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-048 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| AUT-01-R01 | AUT-01 | High | V1.5 Growth | MOD-055 | Visual or structured builder using trigger, conditions, branches, waits, actions and stop criteria. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R02 | AUT-01 | High | V1.5 Growth | MOD-055 | Triggers from events, schedules, thresholds, inbound messages, webhooks and manual commands. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R03 | AUT-01 | High | V1.5 Growth | MOD-055 | Actions for notifications, tasks, tags, offers, booking, membership request, webhook, API and AI draft. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R04 | AUT-01 | High | V1.5 Growth | MOD-055 | Tenant-safe execution context, service identity, permission checks and secret references. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R05 | AUT-01 | High | V1.5 Growth | MOD-055 | Idempotency, retries, timeout, compensation, dead-letter queue and manual replay. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R06 | AUT-01 | High | V1.5 Growth | MOD-055 | Versioning, draft/publish, test mode, simulation, impact estimate and rollback. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R07 | AUT-01 | High | V1.5 Growth | MOD-055 | Execution timeline, reason, inputs, outputs, cost, errors and business outcome. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-01-R08 | AUT-01 | High | V1.5 Growth | MOD-055 | Frequency caps and contact governance inherited from notification/communication policy. | MOD-055 | Full requirement implemented and completed in the listed module. |
| AUT-02-R01 | AUT-02 | Critical | V1 General Availability | MOD-026 | Tasks linked to member, lead, tenant, invoice, incident, device, booking, asset or workflow. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R02 | AUT-02 | Critical | V1 General Availability | MOD-026 | Assignee, team queue, priority, due date, checklist, evidence, dependency and status. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R03 | AUT-02 | Critical | V1 General Availability | MOD-026 | Case container for multi-step problems with communication, timeline, documents and resolution reason. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R04 | AUT-02 | Critical | V1 General Availability | MOD-026 | Approval policies for refunds, discounts, price overrides, payroll, access exceptions, data export and deletion. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R05 | AUT-02 | Critical | V1 General Availability | MOD-026 | Sequential, parallel, quorum and amount-based approvals with delegation and expiry. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R06 | AUT-02 | Critical | V1 General Availability | MOD-026 | SLA clocks, business hours, pause reasons, breach warning and escalation routes. | MOD-026 | Full requirement implemented and completed in the listed module. |
| AUT-02-R07 | AUT-02 | Critical | V1 General Availability | MOD-026 | Workload, aging, bottleneck, outcome and compliance reporting. | MOD-026 | Full requirement implemented and completed in the listed module. |
| INT-01-R01 | INT-01 | High | V1.5 Growth | MOD-057 | Role-specific scorecards for owner, region, club, sales, finance, coaching, operations and customer success. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R02 | INT-01 | High | V1.5 Growth | MOD-057 | Metric semantic layer with definition, owner, grain, source, freshness and tenant-safe access. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R03 | INT-01 | High | V1.5 Growth | MOD-057 | Revenue, collections, membership, retention, attendance, booking, PT, nutrition, POS, inventory, staff and NPS analytics. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R04 | INT-01 | High | V1.5 Growth | MOD-057 | Drill from KPI to cohort, location, segment and permission-aware underlying records. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R05 | INT-01 | High | V1.5 Growth | MOD-057 | Variance explanations, anomaly detection, forecasts, targets and scenario comparisons. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R06 | INT-01 | High | V1.5 Growth | MOD-057 | Benchmarking across a chain and optional privacy-preserving industry cohorts. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R07 | INT-01 | High | V1.5 Growth | MOD-057 | Scheduled reports, exports, alerts and embedded analytics. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-01-R08 | INT-01 | High | V1.5 Growth | MOD-057 | Data quality, freshness and completeness indicators displayed with decisions. | MOD-032, MOD-057 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-032, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-057 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| INT-02-R01 | INT-02 | High | V1.5 Growth | MOD-058 | Admin Copilot for business questions, explanations, prioritized actions, draft campaigns and guarded execution. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R02 | INT-02 | High | V1.5 Growth | MOD-058 | Sales Copilot for lead prioritization, conversation summary, next action, objection help and follow-up draft. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R03 | INT-02 | High | V1.5 Growth | MOD-058 | Coach Copilot for attention list, program/nutrition draft, adaptation, review summary and client message. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R04 | INT-02 | High | V1.5 Growth | MOD-058 | Member Assistant for navigation, booking, plan explanation and low-risk allowed substitutions. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R05 | INT-02 | High | V1.5 Growth | MOD-058 | Retrieval layer with tenant, role, purpose and record-level authorization at query and response time. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R06 | INT-02 | High | V1.5 Growth | MOD-058 | Tool/action registry with schemas, permission checks, risk tiers, approvals, idempotency and compensating actions. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R07 | INT-02 | High | V1.5 Growth | MOD-058 | Prompt/model/version registry, evaluation sets, routing, fallback, latency and budget controls. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R08 | INT-02 | High | V1.5 Growth | MOD-058 | AI audit recording context references, model, prompt version, outputs, confidence, citations, actions and approver. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R09 | INT-02 | High | V1.5 Growth | MOD-058 | Safety boundaries for health, nutrition, finance, biometric, employment and legal-sensitive use cases. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-02-R10 | INT-02 | High | V1.5 Growth | MOD-058 | Tenant-level opt-in, data-use controls, regional model policy, cost budget and feature disablement. | MOD-058 | Full requirement implemented and completed in the listed module. |
| INT-03-R01 | INT-03 | High | V1.5 Growth | MOD-059 | Keyboard-first global command bar on Admin Web and role-appropriate search on mobile. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R02 | INT-03 | High | V1.5 Growth | MOD-059 | Search members, leads, staff, bookings, invoices, products, orders, tasks, incidents, assets and settings. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R03 | INT-03 | High | V1.5 Growth | MOD-059 | Permission-aware indexing, query filtering, result masking and post-filter validation. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R04 | INT-03 | High | V1.5 Growth | MOD-059 | Recent, pinned, suggested and context-sensitive actions such as create, refund, book, message or navigate. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R05 | INT-03 | High | V1.5 Growth | MOD-059 | Natural-language commands converted to previewable structured actions. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R06 | INT-03 | High | V1.5 Growth | MOD-059 | Help and knowledge results matched to page, role, tenant configuration and product version. | MOD-059 | Full requirement implemented and completed in the listed module. |
| INT-03-R07 | INT-03 | High | V1.5 Growth | MOD-059 | Search analytics for zero-result, latency, permission denial and task-completion improvement. | MOD-059 | Full requirement implemented and completed in the listed module. |
| B2B-01-R01 | B2B-01 | High | Enterprise | MOD-069 | Corporate account, contract, eligible population, benefit package, subsidy and employee contribution. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R02 | B2B-01 | High | Enterprise | MOD-069 | Eligibility via roster upload, HRIS/API, email domain, code or enterprise identity. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R03 | B2B-01 | High | Enterprise | MOD-069 | Employee invitation, self-enrollment, dependent rules, location access and plan selection. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R04 | B2B-01 | High | Enterprise | MOD-069 | Joiner, mover and leaver synchronization with grace and conversion to personal membership. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R05 | B2B-01 | High | Enterprise | MOD-069 | Consolidated invoice, employee copay, adjustments, credits and reconciliation. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R06 | B2B-01 | High | Enterprise | MOD-069 | Privacy-preserving aggregate utilization, engagement, attendance and program-outcome reporting. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-01-R07 | B2B-01 | High | Enterprise | MOD-069 | Corporate challenges, events, communications and support contacts. | MOD-069 | Full requirement implemented and completed in the listed module. |
| B2B-02-R01 | B2B-02 | High | Enterprise | MOD-070 | Hierarchy for holding company, brand, franchisee, region, location and department. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R02 | B2B-02 | High | Enterprise | MOD-070 | Central standards with inherited/local overrides for catalog, pricing, membership, brand, access and operations. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R03 | B2B-02 | High | Enterprise | MOD-070 | Cross-location member access, home club, revenue attribution, transfer and data ownership policy. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R04 | B2B-02 | High | Enterprise | MOD-070 | Comparable scorecards and exception queues for revenue, churn, conversion, NPS, staffing, maintenance and compliance. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R05 | B2B-02 | High | Enterprise | MOD-070 | Franchise royalty, marketing fund, shared services, intercompany allocation and settlement exports. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R06 | B2B-02 | High | Enterprise | MOD-070 | Location opening/closing playbooks, readiness gates and configuration templates. | MOD-070 | Full requirement implemented and completed in the listed module. |
| B2B-02-R07 | B2B-02 | High | Enterprise | MOD-070 | Benchmarking with normalized metrics and permissions by hierarchy scope. | MOD-070 | Full requirement implemented and completed in the listed module. |
| ECO-01-R01 | ECO-01 | High | V2 Platform | MOD-062 | Versioned public APIs with consistent resources, pagination, filtering, errors and idempotency. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R02 | ECO-01 | High | V2 Platform | MOD-062 | OAuth 2/OIDC applications, tenant authorization, granular scopes, API keys and service accounts. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R03 | ECO-01 | High | V2 Platform | MOD-062 | Webhook subscriptions, event filtering, signing, retries, ordering guidance, replay and delivery logs. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R04 | ECO-01 | High | V2 Platform | MOD-062 | Sandbox tenant, test data, simulated providers and safe webhook endpoint testing. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R05 | ECO-01 | High | V2 Platform | MOD-062 | Developer portal with documentation, examples, SDKs, changelog, status and support. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R06 | ECO-01 | High | V2 Platform | MOD-062 | Rate limits, quotas, usage analytics, error diagnostics and credential rotation. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R07 | ECO-01 | High | V2 Platform | MOD-062 | API versioning, compatibility, deprecation, migration guides and contract tests. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-01-R08 | ECO-01 | High | V2 Platform | MOD-062 | Partner certification and security review for sensitive scopes. | MOD-062 | Full requirement implemented and completed in the listed module. |
| ECO-02-R01 | ECO-02 | High | V2 Platform | MOD-063 | Integration catalog with capabilities, regions, prerequisites, permissions, pricing and support owner. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R02 | ECO-02 | High | V2 Platform | MOD-063 | Standard connector lifecycle: install, authorize, configure, validate, activate, monitor, rotate and uninstall. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R03 | ECO-02 | High | V2 Platform | MOD-063 | Provider abstraction for payments, WhatsApp/SMS/email, accounting, access hardware, identity and storage. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R04 | ECO-02 | High | V2 Platform | MOD-063 | Credential vault, tenant-specific secrets, least scopes and automated rotation reminders. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R05 | ECO-02 | High | V2 Platform | MOD-063 | Sync state, cursor, retries, conflict policy, dead-letter, reconciliation and diagnostics. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R06 | ECO-02 | High | V2 Platform | MOD-063 | Marketplace listing, review, certification, trial, billing, revenue share, ratings and support route. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-02-R07 | ECO-02 | High | V2 Platform | MOD-063 | Vendor dependency register with SLA, outage fallback, cost and exit plan. | MOD-012, MOD-063 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-012, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-063 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R01 | ECO-03 | High | V2 Platform | MOD-064 | Canonical device capabilities for credential read, access actuation, biometric match, scan, print, payment and telemetry. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R02 | ECO-03 | High | V2 Platform | MOD-064 | Vendor adapters behind stable commands, events, health and configuration contracts. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R03 | ECO-03 | High | V2 Platform | MOD-064 | Device enrollment, tenant/location assignment, certificate, firmware, configuration and remote revoke. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R04 | ECO-03 | High | V2 Platform | MOD-064 | Edge runtime with signed policy/data cache, local queue, secure time, retry and conflict handling. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R05 | ECO-03 | High | V2 Platform | MOD-064 | Fleet dashboard for online status, latency, errors, storage, version, peripherals and last sync. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R06 | ECO-03 | High | V2 Platform | MOD-064 | Remote commands, staged rollout, maintenance mode, diagnostics bundle and replacement workflow. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| ECO-03-R07 | ECO-03 | High | V2 Platform | MOD-064 | Mobile device management integration for dedicated tablets and kiosks. | MOD-021, MOD-064 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-021, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-064 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-01-R01 | WHT-01 | High | V2 Platform | MOD-066 | Brand tokens for logo, icon, color, typography, imagery, tone, domains, sender identities and legal links. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R02 | WHT-01 | High | V2 Platform | MOD-066 | Configurable navigation, home modules, feature visibility, campaigns, banners, content blocks and service shortcuts. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R03 | WHT-01 | High | V2 Platform | MOD-066 | CMS for announcements, onboarding, help, exercises, recipes, programs, challenges, promotions and legal content. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R04 | WHT-01 | High | V2 Platform | MOD-066 | Content workflow with draft, review, localization, scheduling, targeting, versioning and rollback. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R05 | WHT-01 | High | V2 Platform | MOD-066 | Branded app ownership model, store account setup, signing, certificates, privacy labels and asset validation. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R06 | WHT-01 | High | V2 Platform | MOD-066 | Automated build pipeline, version matrix, staged rollout, minimum supported version and forced/optional update. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R07 | WHT-01 | High | V2 Platform | MOD-066 | Preview environment showing exact member experience by brand, location, language, plan and feature flags. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-01-R08 | WHT-01 | High | V2 Platform | MOD-066 | Release fleet dashboard for app review, store status, certificates, crashes and adoption. | MOD-066 | Full requirement implemented and completed in the listed module. |
| WHT-02-R01 | WHT-02 | Critical | Foundation | MOD-006 | First-class Arabic and English with full RTL/LTR layouts, mixed content and bidirectional testing. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R02 | WHT-02 | Critical | Foundation | MOD-006 | Locale-aware date, time, week start, number, currency, tax, name, address and phone formatting. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R03 | WHT-02 | Critical | Foundation | MOD-006 | Translation workflow, glossary, context, screenshot review, pluralization, fallback and tenant overrides. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R04 | WHT-02 | Critical | Foundation | MOD-006 | Accessibility for screen readers, dynamic type, keyboard, focus order, contrast, reduced motion, captions and touch targets. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R05 | WHT-02 | Critical | Foundation | MOD-006 | Regional payment, tax, invoicing, data residency, consent, biometrics, labor, contracts and communication policy packs. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R06 | WHT-02 | Critical | Foundation | MOD-006 | Cuisine, food, serving units, names and search behavior localized for nutrition. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R07 | WHT-02 | Critical | Foundation | MOD-006 | Time-zone, daylight-saving and cross-region schedule correctness. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| WHT-02-R08 | WHT-02 | Critical | Foundation | MOD-006 | Localization and accessibility QA gates in design, development and release. | MOD-003, MOD-006 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-003, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-006 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| DAT-01-R01 | DAT-01 | Critical | Foundation | MOD-010 | Canonical event envelope with tenant, aggregate, actor, correlation, causation, schema, timestamp and source. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R02 | DAT-01 | Critical | Foundation | MOD-010 | Transactional outbox or equivalent guarantee between state change and event publication. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R03 | DAT-01 | Critical | Foundation | MOD-010 | Schema registry, compatibility rules, ownership, classification and deprecation. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R04 | DAT-01 | Critical | Foundation | MOD-010 | At-least-once delivery with idempotent consumers, retry, dead-letter and replay. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R05 | DAT-01 | Critical | Foundation | MOD-010 | Event routing to timeline, automation, notification, analytics, integrations, fraud and AI. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R06 | DAT-01 | Critical | Foundation | MOD-010 | Retention, compaction, PII minimization, encryption and regional routing. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R07 | DAT-01 | Critical | Foundation | MOD-010 | Operational explorer for correlation tracing and controlled replay. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-01-R08 | DAT-01 | Critical | Foundation | MOD-010 | Business event catalog accessible to product, engineering, analytics and partners. | MOD-010 | Full requirement implemented and completed in the listed module. |
| DAT-02-R01 | DAT-02 | High | V1.5 Growth | MOD-056 | Ingestion from domain events, databases, provider settlements, devices and external integrations. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R02 | DAT-02 | High | V1.5 Growth | MOD-056 | Warehouse/lakehouse layers for raw, cleaned, conformed and business-ready data. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R03 | DAT-02 | High | V1.5 Growth | MOD-056 | Semantic model for shared facts, dimensions, metrics, cohorts and effective-dated history. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R04 | DAT-02 | High | V1.5 Growth | MOD-056 | Data catalog, ownership, classification, lineage, quality, freshness and usage. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R05 | DAT-02 | High | V1.5 Growth | MOD-056 | Tenant and row/column security, privacy transformations, pseudonymization and aggregation. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R06 | DAT-02 | High | V1.5 Growth | MOD-056 | Data products for member health score, churn risk, revenue, capacity, inventory, coach performance and SaaS usage. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R07 | DAT-02 | High | V1.5 Growth | MOD-056 | Reverse ETL or safe activation of derived insight back into operational workflows. | MOD-056 | Full requirement implemented and completed in the listed module. |
| DAT-02-R08 | DAT-02 | High | V1.5 Growth | MOD-056 | Export, clean room, partner sharing and residency controls for enterprise use. | MOD-056 | Full requirement implemented and completed in the listed module. |
| SEC-01-R01 | SEC-01 | Critical | Foundation | MOD-073 | Security architecture, threat modeling, secure defaults, least privilege and zero-trust service identity. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R02 | SEC-01 | Critical | Foundation | MOD-073 | Encryption in transit and at rest, key management, rotation, secret vault and certificate lifecycle. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R03 | SEC-01 | Critical | Foundation | MOD-073 | Secure SDLC with code review, SAST/DAST, dependency, container, IaC and secret scanning. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R04 | SEC-01 | Critical | Foundation | MOD-073 | Vulnerability management, penetration tests, bug response, risk acceptance and remediation SLAs. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R05 | SEC-01 | Critical | Foundation | MOD-073 | Data classification for identity, contact, financial, health, biometric, media, employment, operational and analytics data. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R06 | SEC-01 | Critical | Foundation | MOD-073 | Consent registry for terms, privacy, marketing, waiver, health, biometrics, media and data sharing with version history. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R07 | SEC-01 | Critical | Foundation | MOD-073 | Data subject requests for access, correction, portability, restriction and deletion with identity and legal checks. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R08 | SEC-01 | Critical | Foundation | MOD-073 | Retention schedule, archive, deletion, legal hold, backup expiry and subprocessor governance. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R09 | SEC-01 | Critical | Foundation | MOD-073 | Security monitoring, incident response, evidence, notification assessment and postmortem. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-01-R10 | SEC-01 | Critical | Foundation | MOD-073 | Enterprise package: DPA, security whitepaper, subprocessor list, SLA, controls evidence and questionnaire response. | MOD-009, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-009, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| SEC-02-R01 | SEC-02 | High | V1.5 Growth | MOD-060 | Rules and anomaly detection for QR sharing, access passback, guest abuse, duplicate identities and biometric spoofing. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R02 | SEC-02 | High | V1.5 Growth | MOD-060 | Payment, wallet, refund, discount, promotion, referral and chargeback abuse signals. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R03 | SEC-02 | High | V1.5 Growth | MOD-060 | Staff fraud indicators for unauthorized overrides, cash variance, stock adjustment and suspicious member changes. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R04 | SEC-02 | High | V1.5 Growth | MOD-060 | Risk score, evidence, case creation, action recommendation and human review. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R05 | SEC-02 | High | V1.5 Growth | MOD-060 | Progressive responses: warn, challenge, hold, restrict, require approval, suspend and investigate. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R06 | SEC-02 | High | V1.5 Growth | MOD-060 | Community reporting, blocking, moderation queues, policy reasons, appeals and repeat-offender handling. | MOD-060 | Full requirement implemented and completed in the listed module. |
| SEC-02-R07 | SEC-02 | High | V1.5 Growth | MOD-060 | Model/rule monitoring for false positives, bias, drift and business impact. | MOD-060 | Full requirement implemented and completed in the listed module. |
| REL-01-R01 | REL-01 | Critical | Foundation | MOD-073 | Service-level indicators, objectives and error budgets for login, access, booking, POS, payments, messaging and core APIs. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R02 | REL-01 | Critical | Foundation | MOD-073 | Resilient patterns: timeout, retry with jitter, circuit breaker, bulkhead, queue, idempotency and graceful degradation. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R03 | REL-01 | Critical | Foundation | MOD-073 | Offline modes for check-in, access and selected front-desk/POS operations with bounded risk and reconciliation. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R04 | REL-01 | Critical | Foundation | MOD-073 | Backup, point-in-time recovery, restore testing, replication and tenant-level recovery procedures. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R05 | REL-01 | Critical | Foundation | MOD-073 | Documented RPO/RTO by data and workflow criticality. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R06 | REL-01 | Critical | Foundation | MOD-073 | Disaster recovery for zone, region, database, object storage, queue and identity dependencies. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R07 | REL-01 | Critical | Foundation | MOD-073 | Incident command, severity, ownership, timeline, runbook, status page, customer communication and postmortem. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R08 | REL-01 | Critical | Foundation | MOD-073 | Provider continuity plans for payments, messaging, access hardware, biometric and cloud services. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-01-R09 | REL-01 | Critical | Foundation | MOD-073 | Chaos, failover, restore and business-continuity drills on a defined cadence. | MOD-010, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-010, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R01 | REL-02 | Critical | Foundation | MOD-073 | Structured logs, metrics and distributed traces with tenant-safe correlation and redaction. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R02 | REL-02 | Critical | Foundation | MOD-073 | Golden signals and business signals for each critical workflow and dependency. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R03 | REL-02 | Critical | Foundation | MOD-073 | Synthetic monitoring for login, member search, booking, payment, POS, check-in, webhook and messaging paths. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R04 | REL-02 | Critical | Foundation | MOD-073 | Performance budgets for web, mobile, APIs, search, edge access and report generation. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R05 | REL-02 | Critical | Foundation | MOD-073 | Capacity models, load tests, scaling policy, hot-tenant protection and noisy-neighbor controls. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R06 | REL-02 | Critical | Foundation | MOD-073 | Cost allocation by tenant, domain, environment, AI model, message, storage, integration and support. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R07 | REL-02 | Critical | Foundation | MOD-073 | Budgets, anomaly alerts, unit economics, margin by plan and cost optimization backlog. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| REL-02-R08 | REL-02 | Critical | Foundation | MOD-073 | Operational dashboards and alert routing with ownership, runbook and escalation. | MOD-011, MOD-073 | EXECUTION-CONTROLLED BOUNDARY: before Scenario Review of the earlier slice module(s) MOD-011, each earlier slice must replace this cell with the exact per-requirement IN-scope and OUT-of-scope sub-behaviors it accepts and mirror them in its REQUIREMENTS.md. The completing module MOD-073 (the last slice in governed execution order) must enumerate and test the remaining delta. Scenario Review of either an earlier slice or the completing module cannot PASS while this boundary remains generic/pending. |
| LIF-01-R01 | LIF-01 | Critical | Pilot | MOD-031 | Guided setup for organization, brands, locations, legal entities, regional settings and administrators. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R02 | LIF-01 | Critical | Pilot | MOD-031 | Configure plans, catalog, pricing, tax, payment, access, schedule, staff, roles, documents, communications and apps. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R03 | LIF-01 | Critical | Pilot | MOD-031 | Implementation project with checklist, owner, dependency, due date, evidence, risks and readiness score. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R04 | LIF-01 | Critical | Pilot | MOD-031 | Data migration waves, validation, reconciliation, sign-off and cutover plan. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R05 | LIF-01 | Critical | Pilot | MOD-031 | Hardware installation, network test, device enrollment, offline validation and operational rehearsal. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R06 | LIF-01 | Critical | Pilot | MOD-031 | Role-based training, sandbox practice, knowledge paths and certification. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R07 | LIF-01 | Critical | Pilot | MOD-031 | Go-live gate covering data, finance, access, bookings, support, rollback and communication. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-01-R08 | LIF-01 | Critical | Pilot | MOD-031 | Hypercare period, issue triage, adoption review and transition to customer success. | MOD-031 | Full requirement implemented and completed in the listed module. |
| LIF-02-R01 | LIF-02 | Critical | Pilot | MOD-030 | Source-specific importers for CSV/Excel and prioritized competitors, plus generic API/file framework. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R02 | LIF-02 | Critical | Pilot | MOD-030 | Mapping workspace for fields, codes, locations, plans, products, statuses, currencies and identities. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R03 | LIF-02 | Critical | Pilot | MOD-030 | Transformations, normalization, deduplication, defaults and exception queues. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R04 | LIF-02 | Critical | Pilot | MOD-030 | Dry run with counts, financial totals, orphan records, conflicts, invalid data and remediation guidance. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R05 | LIF-02 | Critical | Pilot | MOD-030 | Migration of members, leads, memberships, balances, credits, invoices, payments, bookings, attendance, programs, notes and documents according to scope. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R06 | LIF-02 | Critical | Pilot | MOD-030 | Incremental/delta imports, freeze window, cutover runbook and post-cutover reconciliation. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R07 | LIF-02 | Critical | Pilot | MOD-030 | Import lineage, source identifiers, evidence, sign-off and controlled rollback. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-02-R08 | LIF-02 | Critical | Pilot | MOD-030 | Privacy-safe staging, time-limited source files and secure deletion. | MOD-030 | Full requirement implemented and completed in the listed module. |
| LIF-03-R01 | LIF-03 | High | Enterprise | MOD-071 | Tenant lifecycle from active to past due, suspended, cancelled, read-only, archived and deleted. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R02 | LIF-03 | High | Enterprise | MOD-071 | Final billing, settlement, refunds, outstanding obligations, device return and credential revocation. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R03 | LIF-03 | High | Enterprise | MOD-071 | Structured export for members, contracts, payments, invoices, attendance, bookings, training, nutrition, messages and audit according to rights. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R04 | LIF-03 | High | Enterprise | MOD-071 | Export manifest, schema, checksums, encryption, expiry and delivery audit. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R05 | LIF-03 | High | Enterprise | MOD-071 | Retention by data class, legal hold, archive tier, restoration authorization and deletion schedule. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R06 | LIF-03 | High | Enterprise | MOD-071 | Integration uninstall, webhook shutdown, secret destruction, domain release and app-store transition. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R07 | LIF-03 | High | Enterprise | MOD-071 | Member-level account deletion/export coordinated across tenant and platform obligations. | MOD-071 | Full requirement implemented and completed in the listed module. |
| LIF-03-R08 | LIF-03 | High | Enterprise | MOD-071 | Deletion evidence and tombstones preventing unintended recreation or orphaned references. | MOD-071 | Full requirement implemented and completed in the listed module. |
| GOV-01-R01 | GOV-01 | Critical | Foundation | MOD-001 | Test pyramid covering unit, component, integration, contract, end-to-end, mobile UI and exploratory testing. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R02 | GOV-01 | Critical | Foundation | MOD-001 | Critical workflow suites for authentication, tenant isolation, membership, booking, payment, ledger, POS, access and migration. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R03 | GOV-01 | Critical | Foundation | MOD-001 | Load, performance, security, accessibility, localization, offline and failure testing. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R04 | GOV-01 | Critical | Foundation | MOD-001 | CI gates for lint, test, vulnerability, schema compatibility, migration safety and artifact signing. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R05 | GOV-01 | Critical | Foundation | MOD-001 | Progressive delivery, canary, feature flags, automated rollback and release evidence. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R06 | GOV-01 | Critical | Foundation | MOD-001 | Backward-compatible database changes, expand-contract pattern, zero-downtime migration and rollback strategy. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R07 | GOV-01 | Critical | Foundation | MOD-001 | Mobile version support policy, store rollout, crash monitoring and remote configuration. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-01-R08 | GOV-01 | Critical | Foundation | MOD-001 | Release train, changelog, maintenance, beta/GA/deprecation lifecycle and customer communication. | MOD-001 | Full requirement implemented and completed in the listed module. |
| GOV-02-R01 | GOV-02 | Critical | Foundation | MOD-002 | Domain ownership with product, design, engineering, data and operations accountable leaders. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R02 | GOV-02 | Critical | Foundation | MOD-002 | Architecture decision records, service boundaries, invariants, dependency rules and review forum. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R03 | GOV-02 | Critical | Foundation | MOD-002 | Product lifecycle from discovery to beta, GA, deprecation and removal with evidence gates. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R04 | GOV-02 | Critical | Foundation | MOD-002 | Design system governance for components, interaction patterns, accessibility, RTL and white-label tokens. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R05 | GOV-02 | Critical | Foundation | MOD-002 | Data governance council for ownership, metrics, quality, classification, lineage and access. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R06 | GOV-02 | Critical | Foundation | MOD-002 | AI governance for use-case approval, risk tier, evaluation, model change, human oversight and incident response. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R07 | GOV-02 | Critical | Foundation | MOD-002 | Requirement traceability from strategy through domain, flow, screen, event, test and metric. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-02-R08 | GOV-02 | Critical | Foundation | MOD-002 | Portfolio prioritization using value, urgency, dependency, risk, revenue, cost and learning. | MOD-002 | Full requirement implemented and completed in the listed module. |
| GOV-03-R01 | GOV-03 | High | Enterprise | MOD-072 | Terms, privacy notice, DPA, SLA, acceptable-use, biometric, AI, marketplace and partner policies with versioning. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R02 | GOV-03 | High | Enterprise | MOD-072 | Contract repository, obligations, renewal, notice periods, security addenda and approval workflow. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R03 | GOV-03 | High | Enterprise | MOD-072 | Enterprise procurement pack, security questionnaires, architecture diagrams and evidence library. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R04 | GOV-03 | High | Enterprise | MOD-072 | Vendor inventory, risk tier, due diligence, DPA, subprocessor, SLA, cost, performance and exit plan. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R05 | GOV-03 | High | Enterprise | MOD-072 | Partner/reseller onboarding, certification, territory, deal registration, commission, conduct and termination. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R06 | GOV-03 | High | Enterprise | MOD-072 | Compliance control mapping, evidence collection, audit calendar, remediation and continuous monitoring. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-03-R07 | GOV-03 | High | Enterprise | MOD-072 | Insurance, business continuity, intellectual property and open-source license governance. | MOD-072 | Full requirement implemented and completed in the listed module. |
| GOV-04-R01 | GOV-04 | Critical | Pilot | MOD-031 | Internal sales pipeline for Gym OS leads, demos, trials, proposals, procurement, contracts and handoff. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R02 | GOV-04 | Critical | Pilot | MOD-031 | Demo tenants, scenario data, role-based demo scripts and resettable environments. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R03 | GOV-04 | Critical | Pilot | MOD-031 | Knowledge base, contextual help, guided tours, release notes and troubleshooting trees. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R04 | GOV-04 | Critical | Pilot | MOD-031 | Admin Academy, Coach Academy, implementation training and partner certification. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R05 | GOV-04 | Critical | Pilot | MOD-031 | Feedback intake from support, NPS, interviews, in-product prompts, sales and partners with deduplication. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R06 | GOV-04 | Critical | Pilot | MOD-031 | Opportunity repository linking problem evidence, affected segment, value, risk and decision. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R07 | GOV-04 | Critical | Pilot | MOD-031 | Adoption campaigns and capability education targeted by tenant configuration and behavior. | MOD-031 | Full requirement implemented and completed in the listed module. |
| GOV-04-R08 | GOV-04 | Critical | Pilot | MOD-031 | Release and deprecation communication by impacted tenant, role and integration. | MOD-031 | Full requirement implemented and completed in the listed module. |

# Appendix C. Notion Database Schema

| Database | Required properties |
| --- | --- |
| Modules | Module ID; name; wave; domains; explicit dependencies; status; active Claude role/session; requirement/slice count; screen IDs; scenario counts; TestSprite/manual-QA/code-review/load/security/regression status; external gates; owner-approval blockers; certificate link. Per-prerequisite edge dependency state (APPROVED / SOFTWARE_COMPLETE); SOFTWARE_ONLY boolean; proof reference and gated-capability non-use evidence are mandatory when a conditional dependency is consumed. |
| Scenarios | Scenario ID; module; category; requirement/feature/screen/API links; Required; risk; preconditions; Expected; automation mapping; TestSprite run; manual status/evidence; bug/retest; regression flag. |
| Test Runs | Run ID; module; layer; tool; commit/build; environment/platform; start/end; result; passed/failed counts; artifact links; owner. |
| Bugs | Bug ID; module/scenario; severity; environment; reproduction; Expected/Actual; evidence; root cause; fix commit; retest; regression; status. |
| Code Reviews | Review ID; module; reviewer context; commit range; findings by severity; resolution commits; re-review; verdict. |
| Decisions / ADRs | Decision ID; proposal; impacted modules/requirements; alternatives; decision; owner approval where required; date; supersedes. |
| External Gates | EXT ID; gate class (ACTION / APPROVAL / WAVE / QUALIFICATION, multi-select); explicit Gated capability; owner; evidence required; blocking modules/actions/waves; conditional SOFTWARE_ONLY rule (default LOCKED unless a dependency-edge proof shows the dependent does not consume the gated capability); due date; OPEN/IN PROGRESS/PASSED/BLOCKED; external approval evidence; last verified time. |
| Releases | Release/gate ID; included modules; cumulative regression; load/security/DR; open external gates; verdict; rollback/runbook evidence. |
| Owner Approvals | OWN ID; reserved action (spend/vendor activation/real-data/production/material change); affected module/release; requested by; amount/vendor/environment if applicable; owner decision; timestamp; evidence/reference; status. |
| Model Routes / Agent Runs | MR ID; module; task; lifecycle role; risk triggers; selected agent; intended family alias; resolved model identity/evidence; escalation reason; session/agent ID; verdict; blocked/downgrade reason. |
| Capabilities / Skills / Rules | CAP/SKL/RULE ID; type (Skill/Rule/plugin/MCP/hook/tool); source/provenance; version/ref/hash; project/path scope; owning profile/modules; permissions/tools/network/data access; risk tier; reviewer; eval evidence; operational status PROPOSED/REVIEWING/APPROVED/ACTIVE/BLOCKED/RETIRED; lifecycle status ACTIVE/DEPRECATED/REVOKED; last reviewed at; next review due; supersedes; rollback target (previous approved version) + rollback/removal procedure; paid/owner-approval reference if applicable. An overdue capability cannot satisfy a module capability gate until independently re-evaluated. |

# Appendix D. Obsidian Vault Schema

| Path | Purpose / required update |
| --- | --- |
| knowledge/00-System/PROJECT_INDEX.md | Authoritative pointers to approved baselines, active release/module and operational files. MUST record the exact governing artifact identity and cryptographic content hash (SHA-256 or equivalent) for VEYRO-MPB-1.0, Veyro TSD v1.4.1, VEYRO-UX-V1-170-APPROVED, and the currently promoted governing EIP. The governing EIP entry MUST identify VEYRO-EIP-1.4.1-20260827 and bind the exact content hash of this promoted artifact; any missing, ambiguous or mismatched identity/hash stops implementation until reconciled. |
| knowledge/00-System/CURRENT_STATE.md | Current module/gate, branch/commit, environment, completed/next action, blockers, open defects and evidence summary. |
| knowledge/00-System/SESSION_BOOTSTRAP.md | Deterministic startup read order and checks. MUST verify every governing baseline artifact ID/versioned identity and content hash recorded in PROJECT_INDEX.md against the artifact actually in use; any mismatch, missing hash or ambiguous identity stops implementation until reconciled and the durable index is corrected. |
| knowledge/00-System/DEVELOPMENT_CONSTITUTION.md | Copy/reference of non-negotiable execution rules. |
| knowledge/00-System/CURRENT_HANDOFF.md | Exact next-session handoff; replaced each session. |
| knowledge/03-Modules/MOD-xxx/STATUS.md | Module lifecycle state, dependencies, gate checklist and approval status. For every prerequisite edge record dependency state, SOFTWARE_ONLY boolean/justification, gated-capability non-use evidence and proof reference. |
| .../REQUIREMENTS.md | Mapped requirement/screen/TSD contract scope. |
| .../SCENARIOS.md | Reviewed Scenario Catalog; stable IDs and traceability. |
| .../TEST_RESULTS.md | Deterministic automated/integration/E2E results and run references. |
| .../TESTSPRITE.md | Plans/runs/results/artifacts/failure classifications. |
| .../MANUAL_QA.md | Every Required scenario manual execution record/evidence. |
| .../CODE_REVIEW.md | Independent findings, fixes and final review verdict. |
| .../LOAD_SECURITY.md | Load/performance/security/resilience plans/results. |
| .../APPROVAL.md | Final Module Approval Certificate. |
| knowledge/05-QA/BUG_REGISTRY.md | Cross-module defect ledger with retest/regression state. |
| knowledge/05-QA/REGRESSION_INDEX.md | Permanent regression suite and latest pass evidence. |
| knowledge/06-Sessions/ | Immutable session summaries/handoffs; no secrets/restricted data. |
| knowledge/07-Releases/ | Pilot/V1/V1.5/V2/Enterprise certification evidence indexes. |
| knowledge/00-System/EXTERNAL_GATES.md | Durable mirror of §22.0: EXT IDs, gate class(es), explicit Gated capability, owner, blocking modules/actions/waves, evidence, status and last verification. Read every session; Notion is re-synchronized from this file when divergent. For conditional dependencies, persist the per-edge SOFTWARE_ONLY decision and gated-capability non-use proof; QUALIFICATION does not permit consumption of the named capability while open. |
| knowledge/00-System/OWNER_APPROVALS.md | Durable OWN-<NNN> register for DC-16 owner-reserved spend/vendor/real-data/production/material-change decisions. Pending owner decisions remain blockers. |
| knowledge/05-QA/MANUAL_REGRESSION_CORE.md | Wave-scoped capped Manual Regression Core (≤20 journeys), execution history, evidence and reasons for any membership change. |
| knowledge/05-QA/LOAD_ENVIRONMENTS.md | LD environment topology, synthetic dataset seed/version, cost forecast/owner approval, run references and teardown evidence. |
| knowledge/00-System/MODEL_ROUTING.md | Version-controlled automatic Sonnet/Opus routing policy, role→agent map, risk/escalation triggers, no-silent-downgrade rule and project settings/subagent definitions. |
| knowledge/05-QA/MODEL_ROUTE_INDEX.md | MR evidence index linking every lifecycle role invocation to module/build, selected agent/model tier, resolved identity evidence and verdict. |
| .../MODEL_ROUTE.md | Per-module routing decisions/escalations and MR IDs; proves required Opus assurance roles and automatic Sonnet implementation routing without owner model selection. |
| knowledge/00-System/CAPABILITY_POLICY.md | Governed discovery/source priority, supply-chain review, auto-install/create boundaries, paid/owner controls, capability change/re-evaluation rules and prompt-injection defenses. |
| knowledge/00-System/CAPABILITY_REGISTRY.md | Durable CAP/SKL/RULE registry with source/version/scope/permissions/risk/review/eval, operational status, lifecycle status ACTIVE/DEPRECATED/REVOKED, last reviewed at, next review due, supersession and rollback target/procedure; authoritative over Notion on divergence. Overdue capabilities are gate-ineligible until re-evaluated. |
| knowledge/05-QA/CAPABILITY_EVAL_INDEX.md | Qualification/eval evidence for project and external Skills/Rules/plugins/MCP/hooks/tools, including positive/negative tests, periodic review evidence, next-review-due enforcement and change-triggered re-evaluation. |
| .../CAPABILITIES.md | Per-module capability manifest: selected §4.3 profiles, exact Rules/Skills/tools, CAP/SKL/RULE IDs, missing capability blockers and qualification evidence. |
| knowledge/01-Product/ | Durable product-baseline index/materialized approved product artifacts and hash references; no mutable product decisions live only in chat. |
| knowledge/02-Architecture/ | Durable architecture baseline references, invariant/ADR conformance state and upstream conflict records. |
| knowledge/02-Architecture/INVARIANT_REGISTRY.md | Global/domain invariant mappings and current proving test/evidence references; mirrors Appendix I. |
| knowledge/02-Architecture/ADR_CONFORMANCE.md | TSD ADR-to-module conformance and supersession status; durable authority over the Notion Decisions mirror. |
| knowledge/04-Decisions/ADR-<NNN>.md | Durable ADR/change record; authoritative over Notion Decisions on divergence; includes impacted requirements/modules, alternatives, decision, evidence and approvals. |
| knowledge/05-QA/TESTSPRITE_INDEX.md | Durable TestSprite run index and evidence references by module/scenario/build. |
| knowledge/05-QA/MANUAL_QA_INDEX.md | Durable actual Claude manual-QA execution index, including OWNER_ASSISTED evidence where applicable. |
| knowledge/03-Modules/MOD-xxx/RUNBOOK.md | Module/domain runbook binding; references canonical RB-<DOMAIN>, failure/degraded behavior, recovery/reconciliation evidence and latest drill. |

# Appendix E. Tool Capability and Reference Notes

| Tool / source | Plan usage | Qualification / caveat | Reference |
| --- | --- | --- | --- |
| TestSprite | Autonomous PRD/code understanding, test-plan generation, UI/API/E2E/mobile execution, failure analysis/self-healing, artifacts/history, CI/regression/scheduled monitoring. | Capabilities vary by connected plan/version. MOD-000 proves actual MCP/CLI/mobile/device capability. Never counted as Claude manual QA. | https://www.testsprite.com/use-cases/en/ai-mobile-app-testing-tool https://www.testsprite.com/use-cases/en/appium |
| Claude Code memory | CLAUDE.md for persistent instructions; auto memory for learned patterns; path-scoped rules/imports; fresh sessions bootstrap from durable project state. | Memory is contextual, not an enforcement mechanism. Critical rules should also be encoded in CI/hooks/control-plane gates. | https://code.claude.com/docs/en/memory |
| Obsidian | Markdown vault opened in Obsidian as durable project brain; optional Sync/Headless Sync for multi-device/agent synchronization. | Vault is not a secret store. Avoid simultaneous sync mechanisms that create conflicts; keep Git/backup strategy deliberate. | https://obsidian.md/help/sync/headless |
| Notion MCP | Live Kanban/control-plane databases for modules/scenarios/tests/bugs/reviews/decisions/gates/releases. | MOD-000 validates connection, write/read permissions and schema automation before relying on it. | Notion MCP / Notion workspace configuration |
| Load tooling | Grafana k6 (default) workload scripts + domain-specific concurrency/property harnesses; telemetry via OpenTelemetry stack. | Tool choice may evolve by ADR, but workload/SLO/correctness assertions cannot silently weaken. Paid capacity/tooling requires DC-16 owner approval. | TSD v1.4.1 §22 and this Plan §16 |
| Claude Code custom subagents | Project-level .claude/agents definitions provide independent contexts, descriptions for automatic delegation, tools/permissions and explicit model aliases per role. | MOD-000 proves automatic delegation and model resolution evidence. An assurance agent that cannot prove the Opus family ran is BLOCKED; do not rely on inherited fallback. | https://code.claude.com/docs/en/sub-agents |
| Claude Code model routing | Project default may use opusplan (Opus in plan mode → Sonnet in execution); Veyro subagents override assurance roles with model: opus and routine developers with model: sonnet. | Aliases are preferred over pinned versions so approved family routing survives model updates. Provider/account allowlists can alter resolution and therefore must be validated by MR evidence. | https://code.claude.com/docs/en/model-config |
| Claude Code subagent hooks | SubagentStart/Stop hooks inject routing policy/context and can enforce completion feedback; route evidence remains authoritative. | Hooks support orchestration but are not proof that the requested model family actually resolved; resolved-model verification is still required for Opus assurance. | https://code.claude.com/docs/en/hooks |
| Claude Code Skills | Project/nested .claude/skills provide task-specific reusable procedures and can be loaded automatically when relevant; Skills may carry supporting files and controlled invocation behavior. | Project Skills are preferred for Veyro-specific workflows. New/changed Skills require the Appendix H qualification process; external Skill content is untrusted until reviewed. | https://code.claude.com/docs/en/skills |
| Claude Code Rules | Modular .claude/rules files provide durable instructions; paths frontmatter scopes rules to matching files so backend/web/mobile/etc. constraints load only where relevant. | Rules are contextual instructions, not sufficient enforcement for critical invariants; CI/tests/hooks must enforce machine-checkable controls. | https://code.claude.com/docs/en/memory |
| Claude Code plugin marketplaces | Plugins can bundle Skills, agents, hooks and MCP servers and can be installed from configured marketplaces/CLI. | Installation capability does not imply trust. Veyro applies provenance/permissions/code/dependency/security review; paid/elevated activation follows DC-16/DC-19. | https://code.claude.com/docs/en/discover-plugins |

# Appendix F. Canonical Screen-to-Module Mapping

# Surface vocabulary mapping for the 170-screen V1 count model: Admin Web maps to Admin (85); Front Desk, POS, Kiosk and Staff Kiosk map to Front Desk & POS (16); Coach App maps to Coach (19); Member App and any V1 Member Web screen map to Member (35); Internal SaaS Console maps to Internal SaaS Console (15). Developer Portal, Corporate Portal, Tenant Billing Portal, Learning Portal, Partner Portal and Franchise Portal are post-V1 surfaces unless an exact approved V1 Screen ID exists in the canonical registry; they must not invent V1 IDs and default to “no V1 Screen IDs expected”.

FOUNDATION APPLICABILITY (LF-01): MOD-000..MOD-003 use the specific focused acceptance and ownership rules in LF-01. Product module obligations continue unchanged. This does not allow an absent feature to PASS or authorize production activity.

The approved V1 design registry is the only authority for exact Screen IDs. This plan does not invent or renumber them. MOD-001 must import the canonical registry and materialize contracts/ui/screen-contracts.yaml plus the generated mapping rows below before any UI-bearing module can become Ready. The release gate is exact: Admin 85 + Front Desk & POS 16 + Coach 19 + Member 35 + Internal SaaS Console 15 = 170; canonical V1 registry count = manifest count = frontend route-registry V1 count = 170. Any mismatch is blocking. The canonical source artifact must be checked into or deterministically referenced by the Veyro repository before MOD-001 approval; screenshots, remembered names, inferred routes or newly invented identifiers are not acceptable substitutes.

Generated row schema: screen_id → surface → route → owning implementation module → wave → owner_domain → primary read model/query → commands → permissions → realtime → masking/offline/error-state contract. Mapping is generated from source metadata and module/domain ownership; hand-authored placeholder Screen IDs are forbidden.

| Module | Wave | TSD domain(s) | UI / surface ownership | Canonical screen mapping rule | Ready-state requirement |
| --- | --- | --- | --- | --- | --- |
| MOD-000 | Foundation | Program gate / execution governance | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-001 | Foundation | GOV-01 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | Ready requires access to the canonical approved UX registry and the import/validation contract. Generating screen-contracts.yaml plus count/route/contract lint is a MOD-001 Implementation Complete deliverable, not a Ready precondition. |
| MOD-002 | Foundation | GOV-02 | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-003 | Foundation | WHT-02 | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-004 | Foundation | PLT-01 | Internal SaaS Console, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-005 | Foundation | PLT-02 | Internal SaaS Console, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-006 | Foundation | WHT-02 | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-007 | Foundation | IAM-01 | Admin Web, Developer Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Developer Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-008 | Foundation | IAM-03 | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-009 | Foundation | SEC-01 | Non-UI / none expected | No screen expected unless canonical registry explicitly assigns one; non-UI/control module must not fabricate a screen. | Ready requires confirmation that no canonical V1 Screen ID resolves to this module. No screen-contract manifest dependency is imposed unless the canonical registry later assigns a screen. |
| MOD-010 | Foundation | DAT-01, REL-01 | Developer Portal, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Developer Portal, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-011 | Foundation | REL-02 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-012 | Foundation | ECO-02 | Admin Web, Developer Portal, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Developer Portal, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-013 | Foundation | ENG-02 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-014 | Foundation | PPL-01 | Admin Web, Coach App, Member App, Front Desk | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Member App, Front Desk. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-015 | Foundation | PLT-03 | Internal SaaS Console, Tenant Billing Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Tenant Billing Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-016 | Pilot | COM-02 | Admin Web, POS, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, POS, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-017 | Pilot | COM-01, COM-03 | Admin Web, Member App, Front Desk, POS | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Member App, Front Desk, POS. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-018 | Pilot | COM-04 | POS, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: POS, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-019 | Pilot | OPS-01 | Admin Web, Coach App, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-020 | Pilot | OPS-02 | Member App, Admin Web, Front Desk, Coach App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Admin Web, Front Desk, Coach App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-021 | Pilot | ECO-03 | Internal SaaS Console, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-022 | Pilot | OPS-03 | Front Desk, Admin Web, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Front Desk, Admin Web, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-023 | Pilot | COA-01 | Coach App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-024 | Pilot | COA-02 | Coach App, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-025 | Pilot | COA-04 | Coach App, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-026 | Pilot | AUT-02 | Admin Web, Coach App, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-027 | Pilot | GRO-01, ENG-01 | Admin Web, Front Desk, Coach App, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Front Desk, Coach App, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-028 | Pilot | ENG-04 | Member App, Member Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Member Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-029 | Pilot | PLT-04 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-030 | Pilot | LIF-02 | Admin Web, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-031 | Pilot | LIF-01, GOV-04 | Admin Web, Internal SaaS Console, Learning Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Internal SaaS Console, Learning Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-032 | Pilot | INT-01 | Admin Web, Coach App, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-033 | Pilot Gate | Program gate / execution governance | Non-UI / none expected | All canonical screens included by the gate wave/module set; exact IDs are unioned from owning modules. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-034 | V1 GA | COM-01, COM-03 | Admin Web, Member App, Front Desk, POS | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Member App, Front Desk, POS. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-035 | V1 GA | COM-04 | POS, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: POS, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-036 | V1 GA | OPS-01 | Admin Web, Coach App, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-037 | V1 GA | OPS-02 | Member App, Admin Web, Front Desk, Coach App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Admin Web, Front Desk, Coach App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-038 | V1 GA | OPS-03 | Front Desk, Admin Web, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Front Desk, Admin Web, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-039 | V1 GA | PPL-02 | Member App, Admin Web, Front Desk, Corporate Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Admin Web, Front Desk, Corporate Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-040 | V1 GA | COM-06 | Admin Web, POS | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, POS. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-041 | V1 GA | COM-05 | Front Desk, Member App, Coach App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Front Desk, Member App, Coach App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-042 | V1 GA | OPS-04 | Front Desk, Kiosk, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Front Desk, Kiosk, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-043 | V1 GA | GRO-01, ENG-01 | Admin Web, Front Desk, Coach App, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Front Desk, Coach App, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-044 | V1 GA | COA-01 | Coach App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-045 | V1 GA | COA-02 | Coach App, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-046 | V1 GA | COA-04 | Coach App, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-047 | V1 GA | COA-05 | Member App, Coach App, Admin Web, Front Desk | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Coach App, Admin Web, Front Desk. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-048 | V1 GA | ENG-04 | Member App, Member Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Member Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-049 | V1 GA Gate | Program gate / execution governance | Non-UI / none expected | All canonical screens included by the gate wave/module set; exact IDs are unioned from owning modules. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-050 | V1.5 | GRO-02 | Admin Web, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-051 | V1.5 | COM-06 | Admin Web, POS | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, POS. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-052 | V1.5 | OPS-05 | Admin Web, Coach App, Staff Kiosk | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Staff Kiosk. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-053 | V1.5 | COA-03 | Coach App, Member App, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Coach App, Member App, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-054 | V1.5 | ENG-03 | Member App, Admin Web, Corporate Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Admin Web, Corporate Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-055 | V1.5 | AUT-01 | Admin Web, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-056 | V1.5 | DAT-02 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-057 | V1.5 | INT-01 | Admin Web, Coach App, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-058 | V1.5 | INT-02 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-059 | V1.5 | INT-03 | Admin Web, Coach App, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Coach App, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-060 | V1.5 | SEC-02 | Admin Web, Internal SaaS Console, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Internal SaaS Console, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-061 | V1.5 Gate | Program gate / execution governance | Non-UI / none expected | All canonical screens included by the gate wave/module set; exact IDs are unioned from owning modules. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-062 | V2 | ECO-01 | Developer Portal, Admin Web, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Developer Portal, Admin Web, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-063 | V2 | ECO-02 | Admin Web, Developer Portal, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Developer Portal, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-064 | V2 | ECO-03 | Internal SaaS Console, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-065 | V2 | IAM-02 | Member App, Front Desk, Admin Web | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Member App, Front Desk, Admin Web. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-066 | V2 | WHT-01 | Admin Web, Member App, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Member App, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-067 | V2 | OPS-06 | Admin Web, Member App, Partner Portal | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Member App, Partner Portal. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-068 | V2 Gate | Program gate / execution governance | Non-UI / none expected | All canonical screens included by the gate wave/module set; exact IDs are unioned from owning modules. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-069 | Enterprise | B2B-01 | Corporate Portal, Admin Web, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Corporate Portal, Admin Web, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-070 | Enterprise | B2B-02 | Admin Web, Franchise Portal, Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Admin Web, Franchise Portal, Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-071 | Enterprise | LIF-03 | Internal SaaS Console, Member App | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console, Member App. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-072 | Enterprise | GOV-03 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-073 | Enterprise | SEC-01, REL-01, REL-02 | Internal SaaS Console | Import exact canonical Screen IDs whose source owner_domain is in this module TSD scope and whose surface is one of: Internal SaaS Console. Resolve any multi-domain screen to the module owning its primary mutation/route contract; secondary domains remain traceability links. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |
| MOD-074 | Enterprise Gate | Program gate / execution governance | Non-UI / none expected | All canonical screens included by the gate wave/module set; exact IDs are unioned from owning modules. | UI-bearing module: exact canonical IDs must be present in screen-contracts.yaml + module REQUIREMENTS.md before Scenario Review; count/route/contract lint must PASS. Missing IDs block Scenario Review, not the module’s ability to become Ready and produce its own qualification artifacts. |

# Appendix G. Per-Module Required Scenario Category Matrix

R = Required when applicable and must be manually executed by Claude for the current module before approval. N = not applicable and requires a per-module justification in G.4. O is permitted only for ALT, LOC and A11Y when those categories are not promoted by §9.1; a §9.1-listed category may never be O. Every non-R cell for a §9.1-listed category requires a written G.4 applicability justification. Critical requirements and money/access/identity/consent/restricted-data/tenant-isolation/safety scenarios can never be downgraded.

## G.1 Core behavior and trust

| Module | Risk class | HP | ALT | VAL | NEG | BND | AUTHN | AUTHZ | TEN | SEC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MOD-000 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | O | R | R | R | R | R | R | R |
| MOD-001 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | O | R | R | R | R | R | R | R |
| MOD-002 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | O | R | R | R | R | R | R | R |
| MOD-003 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | O | R | R | R | R | R | R | R |
| MOD-004 | Foundation/Control | R | O | R | R | R | R | R | R | R |
| MOD-005 | Foundation/Control | R | O | R | R | R | R | R | R | R |
| MOD-006 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-007 | Security Critical | R | O | R | R | R | R | R | R | R |
| MOD-008 | Security Critical | R | O | R | R | R | R | R | R | R |
| MOD-009 | Security Critical | R | O | R | R | R | R | R | R | R |
| MOD-010 | Foundation/Control | R | O | R | R | R | R | R | R | R |
| MOD-011 | Foundation/Control | R | O | R | R | R | R | R | R | R |
| MOD-012 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-013 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-014 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-015 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-016 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-017 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-018 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-019 | Concurrency Critical | R | O | R | R | R | R | R | R | R |
| MOD-020 | Concurrency Critical | R | O | R | R | R | R | R | R | R |
| MOD-021 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-022 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-023 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-024 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-025 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-026 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-027 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-028 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-029 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-030 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-031 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-032 | Data/AI Critical | R | O | R | R | R | R | R | R | R |
| MOD-033 | Release/System Gate | R | O | R | R | R | R | R | R | R |
| MOD-034 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-035 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-036 | Concurrency Critical | R | O | R | R | R | R | R | R | R |
| MOD-037 | Concurrency Critical | R | O | R | R | R | R | R | R | R |
| MOD-038 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-039 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-040 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-041 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-042 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-043 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-044 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-045 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-046 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-047 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-048 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-049 | Release/System Gate | R | O | R | R | R | R | R | R | R |
| MOD-050 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-051 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-052 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-053 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-054 | Mobile/UI Heavy | R | O | R | R | R | R | R | R | R |
| MOD-055 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-056 | Data/AI Critical | R | O | R | R | R | R | R | R | R |
| MOD-057 | Data/AI Critical | R | O | R | R | R | R | R | R | R |
| MOD-058 | Data/AI Critical | R | O | R | R | R | R | R | R | R |
| MOD-059 | Data/AI Critical | R | O | R | R | R | R | R | R | R |
| MOD-060 | Security Critical | R | O | R | R | R | R | R | R | R |
| MOD-061 | Release/System Gate | R | O | R | R | R | R | R | R | R |
| MOD-062 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-063 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-064 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-065 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-066 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-067 | Access/Life-safety Critical | R | O | R | R | R | R | R | R | R |
| MOD-068 | Release/System Gate | R | O | R | R | R | R | R | R | R |
| MOD-069 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-070 | Financial Critical | R | O | R | R | R | R | R | R | R |
| MOD-071 | Standard Product | R | O | R | R | R | R | R | R | R |
| MOD-072 | Integration Critical | R | O | R | R | R | R | R | R | R |
| MOD-073 | Security Critical | R | O | R | R | R | R | R | R | R |
| MOD-074 | Release/System Gate | R | O | R | R | R | R | R | R | R |

## G.2 Privacy, concurrency and resilience

| Module | Risk class | PRIV | CONC | IDEM | NET | PART | OFF | REC | LIFE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MOD-000 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | N | R | R |
| MOD-001 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | R | R | R |
| MOD-002 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | N | R | R |
| MOD-003 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | R | R | R |
| MOD-004 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-005 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-006 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-007 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-008 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-009 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-010 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-011 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-012 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-013 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-014 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-015 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-016 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-017 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-018 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-019 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-020 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-021 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-022 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-023 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-024 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-025 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-026 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-027 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-028 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-029 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-030 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-031 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-032 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-033 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-034 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-035 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-036 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-037 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-038 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-039 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-040 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-041 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-042 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-043 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-044 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-045 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-046 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-047 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-048 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-049 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-050 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-051 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-052 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-053 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-054 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-055 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-056 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-057 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-058 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-059 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-060 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-061 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-062 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-063 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-064 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-065 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-066 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-067 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-068 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-069 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-070 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-071 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-072 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-073 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-074 | Release/System Gate | R | R | R | R | R | R | R | R |

## G.3 Data, integration, UX and operations

| Module | Risk class | DATA | INT | LOC | A11Y | PERF | OBS | MIG | DR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MOD-000 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | N | N | N | R | N | R |
| MOD-001 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | R | R | R |
| MOD-002 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | N | N | N | R | N | N |
| MOD-003 | Foundation/Control [LF-01: categories apply to real implemented foundation capabilities; product-only exercises transfer to implementing module, not PASS.] | R | R | R | R | R | R | R | R |
| MOD-004 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-005 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-006 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-007 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-008 | Security Critical | R | R | N | N | R | R | R | R |
| MOD-009 | Security Critical | R | R | N | N | R | R | R | R |
| MOD-010 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-011 | Foundation/Control | R | R | R | R | R | R | R | R |
| MOD-012 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-013 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-014 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-015 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-016 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-017 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-018 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-019 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-020 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-021 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-022 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-023 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-024 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-025 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-026 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-027 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-028 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-029 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-030 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-031 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-032 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-033 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-034 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-035 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-036 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-037 | Concurrency Critical | R | R | R | R | R | R | R | R |
| MOD-038 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-039 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-040 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-041 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-042 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-043 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-044 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-045 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-046 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-047 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-048 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-049 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-050 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-051 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-052 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-053 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-054 | Mobile/UI Heavy | R | R | R | R | R | R | R | R |
| MOD-055 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-056 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-057 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-058 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-059 | Data/AI Critical | R | R | R | R | R | R | R | R |
| MOD-060 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-061 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-062 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-063 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-064 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-065 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-066 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-067 | Access/Life-safety Critical | R | R | R | R | R | R | R | R |
| MOD-068 | Release/System Gate | R | R | R | R | R | R | R | R |
| MOD-069 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-070 | Financial Critical | R | R | R | R | R | R | R | R |
| MOD-071 | Standard Product | R | R | R | R | R | R | R | R |
| MOD-072 | Integration Critical | R | R | R | R | R | R | R | R |
| MOD-073 | Security Critical | R | R | R | R | R | R | R | R |
| MOD-074 | Release/System Gate | R | R | R | R | R | R | R | R |

## G.4 Per-Module N/A Justification & Consistency Gate

Appendix G is generated from each module’s objective, manual-QA obligation, security scope, load/performance scope, integration/offline characteristics and canonical screen ownership — never from risk class alone. CI/board consistency is blocking: Security scope beginning “Mandatory” may not coexist with SEC=N; non-N/A Load/performance may not coexist with PERF=N; Load/performance=N/A may not coexist with PERF=R; every non-R cell for a §9.1-listed category requires a per-module G.4 justification; a §9.1-listed category may never be O; and any module whose objective/card names idempotency, recovery, concurrency, privacy or provider integration may not mark the corresponding category N. The “no canonical screen” justification may not be used by any module that owns/qualifies localization, RTL, accessibility or shared UI infrastructure, or whose manual-QA field names Arabic/RTL, VoiceOver, TalkBack, dynamic type or keyboard navigation.

| Module | N/A categories | Per-module justification |
| --- | --- | --- |
| MOD-000 | OFF, LOC, A11Y, PERF, MIG | MOD-000 is the engineering control plane, not a product runtime/data-schema module: product offline behavior, performance/load qualification and schema/data migration are not applicable, and its Load / performance field is explicitly N/A. Cross-session continuity/recovery remains Required through REC/DR. LOC/A11Y are N/A because no canonical user-facing screen resolves here. Any scope change that makes one of these categories applicable must promote it to R before Scenario Review. |
| MOD-001 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-002 | OFF, LOC, A11Y, PERF, MIG, DR | MOD-002 owns governance/policy workflows, not a product offline path, runtime load target, schema migration execution or operational DR implementation; those controls are implemented/qualified by the mapped runtime/platform modules, and its Load / performance field is explicitly N/A. LOC/A11Y are N/A because no canonical user-facing screen resolves here. Any later runtime/UI scope must promote the relevant category to R before Scenario Review. |
| MOD-003 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-004 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-005 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-006 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-007 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-008 | LOC, A11Y | No canonical user-facing screen resolves to this module in the approved registry/TSD anchor; localization/accessibility UI scenarios are therefore not applicable at module level. Any later canonical screen assignment automatically promotes LOC/A11Y under §9.1 and Appendix F. |
| MOD-009 | LOC, A11Y | No canonical user-facing screen resolves to this module in the approved registry/TSD anchor; localization/accessibility UI scenarios are therefore not applicable at module level. Any later canonical screen assignment automatically promotes LOC/A11Y under §9.1 and Appendix F. |
| MOD-010 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-011 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-012 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-013 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-014 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-015 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-016 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-017 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-018 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-019 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-020 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-021 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-022 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-023 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-024 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-025 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-026 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-027 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-028 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-029 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-030 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-031 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-032 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-033 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-034 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-035 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-036 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-037 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-038 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-039 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-040 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-041 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-042 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-043 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-044 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-045 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-046 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-047 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-048 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-049 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-050 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-051 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-052 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-053 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-054 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-055 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-056 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-057 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-058 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-059 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-060 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-061 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-062 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-063 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-064 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-065 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-066 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-067 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-068 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-069 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-070 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-071 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-072 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-073 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |
| MOD-074 | None | No categories are excluded. Every §9.1-listed applicable category is Required; Optional is limited to ALT/LOC/A11Y under §9.1. |

# Appendix H. Automated Skills, Rules & Engineering Capability Governance

This appendix is normative for capability automation. It defines how Claude automatically selects, discovers, creates, installs, reviews, qualifies, registers and reuses engineering capabilities without requiring the owner to manually choose routine Skills or Rules. It does not authorize spend, trusted-source bypass, production actions or architecture changes.

## H.1 Machine-Readable Capability Manifest

MOD-000 defines contracts/engineering/module-capabilities.yaml. Before Scenario Review can PASS, the active module has a manifest row containing: module_id; applicable capability profiles; repository paths/surfaces; required agent roles; required Rule IDs; required Skill/tool IDs; required cross-cutting controls; missing-capability blockers; CAP/SKL/RULE evidence IDs; and status. The manifest is derived from approved scope and is not a free-form developer preference. The manifest must also record capability dependency IDs, per-gap resolution-attempt counters/budget evidence, lifecycle review state and rollback target where applicable. MOD-029 is a mandatory privileged-surface binding: its manifest row MUST include admin/privileged-console and the privileged-console-review check; omission blocks the Capability / Rules / Skills gate.

| Artifact ID | Purpose | Required fields | Approval/change rule |
| --- | --- | --- | --- |
| CAP-<NNN> | Capability decision / registry item | type, source, version/ref/hash, profile/module, permissions, data/network access, risk, owner/reviewer, operational status, lifecycle status ACTIVE/DEPRECATED/REVOKED, last reviewed at, next review due, rollback target/procedure | Required for every new external or custom capability; re-evaluate on material change or review due date. Overdue, DEPRECATED or REVOKED capability cannot satisfy a module capability gate. |
| SKL-<NNN> | Project/external Skill record | skill path/name, description, invocation policy, source, supporting files/scripts, allowed tools, evals, applicable paths/modules, lifecycle status, last reviewed at, next review due, dependency list, rollback target/procedure | Independent review + eval before ACTIVE; project-scoped by default; dependencies must be acyclic; overdue/DEPRECATED/REVOKED Skill is gate-ineligible. |
| RULE-<NNN> | Durable Rule record | rule path, paths glob, source requirement/TSD anchor, conflicts checked, positive/negative validation, supersedes, lifecycle status, last reviewed at, next review due, rollback target/procedure | Independent review; Rule may not lower higher-precedence constraints; overdue/DEPRECATED/REVOKED Rule is gate-ineligible until re-evaluated. |

## H.2 Default Project Capability Layout

## Rule-family definition: a rule family is one top-level .claude/rules/<family>/ directory. The 11 governed families are global, backend, admin, web, frontdesk-pos, mobile, ios, android, edge, data-ai and infra. Every H.2 family must resolve to at least one H.3 content standard; one H.3 standard may resolve multiple families only when it names those families explicitly.

.claude/ ├── agents/ │ ├── veyro-lead.md │ ├── veyro-backend-engineer.md │ ├── veyro-admin-web-engineer.md │ ├── veyro-web-engineer.md │ ├── veyro-frontdesk-pos-engineer.md │ ├── veyro-mobile-kmp-engineer.md │ ├── veyro-ios-platform-engineer.md │ ├── veyro-android-platform-engineer.md │ ├── veyro-edge-engineer.md │ ├── veyro-data-ai-engineer.md │ ├── veyro-infra-sre-engineer.md │ └── assurance agents from §4.1 ├── rules/ │ ├── global/{architecture,security,testing,evidence}.md │ ├── backend/{architecture,api,database,concurrency,performance}.md │ ├── admin/{components,forms-tables,permissions,privileged-console,rtl-a11y}.md │ ├── web/{components,state,accessibility,performance}.md │ ├── frontdesk-pos/{financial-access,offline,device-bridge}.md │ ├── mobile/{kmp,compose,state-navigation,offline-sync,design-system}.md │ ├── ios/{platform-capabilities,native-escape}.md │ ├── android/{platform-capabilities,native-escape}.md │ ├── edge/{offline-safety,device-trust,reconciliation}.md │ ├── data-ai/{lineage,privacy,ai-safety}.md │ └── infra/{iac,secrets,observability,release}.md └── skills/ ├── module-implementation/ ├── scenario-generation/ ├── backend-load-test/ ├── tenant-isolation-review/ ├── payment-reconciliation/ ├── booking-concurrency/ ├── mobile-run-verify/ ├── rtl-accessibility-review/ ├── code-quality-review/ └── module-approval/

## H.3 Rule Content Standards

Global rules encode only durable Veyro-wide constraints: precedence, tenant context, domain ownership, evidence, security, test/QA and owner/external boundaries. This standard resolves the global rule family declared in H.2.

Backend rules enforce the approved modular-monolith/FastAPI architecture, explicit application/domain boundaries, transaction/idempotency/reconciliation rules, PostgreSQL constraints/RLS, migration safety, observability and load impact without forcing unnecessary abstractions. This standard resolves the backend rule family declared in H.2.

Admin/Web rules (this standard resolves both the admin and web rule families declared in H.2) enforce Design System/component reuse, reusable UI primitives, typed API boundaries, permission-aware UX, state handling, accessibility and Arabic/RTL. New components are created only when an existing approved component cannot satisfy the requirement cleanly. The named admin/privileged-console rule family applies to Internal SaaS Console privileged flows and must encode impersonation reason/approval, explicit start/end, support-access time limits, visible banner, break-glass/elevated-permission boundaries, tenant-switch safeguards, privileged-action auditability and diagnostics-data minimization/redaction.

Front Desk/POS rules enforce touch+keyboard usability, fast member lookup, explicit financial/access consequence states, local-device bridge boundaries, bounded degraded/offline behavior, explicit retry/recovery and reconciliation, and prohibit hidden payment or access mutations. This standard resolves the frontdesk-pos rule family declared in H.2.

Mobile rules enforce KMP/Compose shared-by-default architecture, strict commonMain/platform boundaries, reusable Design System components, immutable presentation state, bounded offline synchronization, accessibility/RTL and documented native escape hatches. This standard resolves the mobile rule family declared in H.2. Mobile rules also require encrypted Restricted local caches with platform-wrapped per-install keys, explicit TTL/purge behavior, capture protection for Restricted content, and no secret/key material in common Compose state or backups.

iOS platform rules enforce a minimal iOS host and strict native-capability boundaries for Keychain/Secure Enclave, Face ID/Touch ID, APNs/background tasks, Wallet/Apple Pay, HealthKit, camera/NFC and platform policy; SwiftUI/UIKit interop is used only where the approved native escape hatch requires it, without forking shared domain/data logic. This standard resolves the ios rule family declared in H.2. iOS rules additionally require NSFileProtectionCompleteUntilFirstUserAuthentication or stronger, App Attest on rotating-credential/abuse-sensitive endpoints, capture protection for Restricted screens, and TLS public-key pinning with backup pin plus signed rollover.

Android platform rules enforce a minimal Android host and strict native-capability boundaries for Keystore/biometrics, FCM/background work, Health Connect, NFC/camera and platform permissions; native Compose/platform-specific UI is used only when justified by the approved native escape hatch, without forking shared domain/data logic. This standard resolves the android rule family declared in H.2. Android rules additionally require restricted-data backup exclusion, Play Integrity on rotating-credential/abuse-sensitive endpoints, capture protection for Restricted screens, and TLS public-key pinning with backup pin plus signed rollover.

Edge rules enforce bounded offline authorization, signed/mTLS device trust, safe clock/snapshot policies, replay/idempotency/reconciliation, diagnostics and life-safety fail behavior. This standard resolves the edge rule family declared in H.2.

Data/AI rules enforce tenant-safe lineage and semantic metric ownership, restricted-data policy, model-gateway and retrieval authorization boundaries, guarded tools, evaluation and prompt-injection defenses, and human approval for high-risk actions; AI capabilities never gain direct database authority or bypass tenant/security policy. This standard resolves the data-ai rule family declared in H.2.

Infra/SRE rules enforce reviewable infrastructure-as-code, least privilege, externalized secrets, reproducible environments, rollback/canary controls, cost tags/budgets, OpenTelemetry/SLO/DR evidence and release readiness; no Production action or paid capacity commitment may execute without the approvals required by DC-16. This standard resolves the infra rule family declared in H.2.

Rules are not allowed to encode vague slogans such as “always use Clean Architecture.” They must state concrete, testable constraints appropriate to Veyro and avoid overengineering.

## H.4 Skill / Plugin Supply-Chain Acceptance

| Source class | Automatic action | Review depth | Activation rule |
| --- | --- | --- | --- |
| Existing approved Veyro Skill/Rule | Reuse automatically when relevant | Normal module compatibility check | ACTIVE if version/scope unchanged. |
| Bundled/official approved capability | May select automatically | Compatibility + permissions/data/tool scope | Qualify in project before relying on it for a gate. |
| Organization-approved marketplace/plugin | May discover/install project-scoped if policy allows and no spend | Source/provenance + code/scripts/hooks/MCP + permissions/dependencies | Independent capability-security review if executable/elevated. |
| Third-party/community/unknown | Discover only; do not trust by popularity/rating | Full source/supply-chain/prompt-injection/security review | BLOCKED until independent approval; paid/elevated owner action where DC-16 applies. |
| No suitable external capability | Create Veyro project Skill/Rule | Independent review + positive/negative eval | Activate after CAP/SKL/RULE registration. |

## H.5 Capability Qualification and Regression

Every new Skill/Rule must have at least one success-path eval and one failure/negative eval; security-sensitive capabilities also require abuse/prompt-injection/permission-negative tests.

A Skill that executes commands or uses MCP/network access must prove least privilege and demonstrate that unapproved destinations/data are not accessed.

A Rule change must be tested against representative matching and non-matching paths so path scoping is correct and does not pollute unrelated contexts.

Critical capability failures create BUG/CAP evidence and block the active module. Fix → independent re-review → re-eval → affected regression follows the same evidence discipline as product code.

Periodic capability review is mandatory in addition to trigger-based re-evaluation. Every CAP/SKL/RULE record carries last reviewed at, next review due and lifecycle status ACTIVE/DEPRECATED/REVOKED. Once next review due is exceeded, the capability is immediately ineligible to satisfy the Capability / Rules / Skills gate until an independent re-evaluation passes and the dates/status are refreshed. DEPRECATED and REVOKED capabilities cannot be activated for new module work.

Capability-resolution and dependency safety are bounded controls. A capability gap permits at most two external candidate evaluations and one custom project Skill/Rule creation attempt within the CAP-recorded 45-minute default orchestration budget and, when observable, 50,000-token budget. Exhaustion becomes BLOCKED: CAPABILITY_GAP. Capability/Skill dependency graphs must be acyclic; cycle detection is a blocking qualification and MOD-001 validation check.

Capability versions are pinned or otherwise reproducibly identified where practical. Auto-updates that change code/instructions/permissions require re-evaluation before the capability can support a module approval gate.

## H.6 Owner Experience

Normal owner interaction remains goal-level: continue Veyro development under the approved Engineering Implementation Plan. The orchestrator chooses models, agents, Rules and Skills automatically. Owner intervention is requested only for DC-16 reserved actions, explicit external certification/real-world gates, organization/account restrictions that make a required assurance tier impossible, or a genuinely high-risk capability action that policy marks owner-reserved.

# Appendix I. Invariant, ADR and Runbook-to-Module Traceability

Appendix I is generated from the approved TSD v1.4.1 invariants, ADRs and domain runbook registry. It is normative for module approval: mapped IDs may not be omitted, renamed or waived by a module implementation. Actual TR/EVD/LD/CR evidence IDs are materialized during execution and linked from the module approval package.

## I.1 Global Invariants

| Invariant ID | Canonical invariant | Owning/assurance modules | Proving test layer | Evidence contract |
| --- | --- | --- | --- | --- |
| TEN-001 | Every persisted tenant-owned object belongs to exactly one tenant_id. Platform-global records are explicitly marked platform_scope. | MOD-004, MOD-009, MOD-073 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| TEN-002 | Tenant context is resolved server-side from authenticated authority; clients cannot arbitrarily select a tenant_id in a trusted write path. | MOD-004, MOD-007, MOD-008, MOD-009 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| DOM-001 | No cross-domain direct table writes. Cross-domain operations call domain application services or publish/consume events. | MOD-001, MOD-002, MOD-010 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| DOM-002 | Each mutable aggregate uses optimistic concurrency/versioning. Lost-update behavior must be explicit. | MOD-001, MOD-002, MOD-019, MOD-020, MOD-034, MOD-037 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| FIN-001 | Money is never represented as floating point. Persist integer minor units plus ISO-4217 currency; JOD uses three-decimal minor units. | MOD-016, MOD-017, MOD-018, MOD-034, MOD-035, MOD-041, MOD-052 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| FIN-002 | Ledger postings are append-only, balanced and idempotent. Historical commercial terms are immutable snapshots. | MOD-017, MOD-018, MOD-034, MOD-035, MOD-041 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| EVT-001 | Every material state transition emits a durable versioned domain event through the transactional outbox. | MOD-010, MOD-001 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| EVT-002 | Consumers assume at-least-once delivery and therefore deduplicate by event_id/idempotency key. | MOD-010, MOD-012, MOD-013, MOD-021 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| IAM-001 | Authentication identity is separate from tenant business profile and role assignment. | MOD-007, MOD-014 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| IAM-002 | Authorization is enforced in the domain application layer even when the UI hides an action. | MOD-008, MOD-001 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| AUD-001 | Privileged, financial, access, consent, biometric, AI and support actions create immutable audit evidence. | MOD-008, MOD-009, MOD-029, MOD-041, MOD-047, MOD-058 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| OFF-001 | Offline decisions are limited by signed snapshots, explicit TTLs and reconciliation rules. | MOD-021, MOD-022, MOD-024, MOD-028, MOD-038, MOD-042, MOD-048, MOD-064, MOD-065 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| AI-001 | AI retrieval is permission-filtered before retrieval and revalidated before response/tool execution. | MOD-058, MOD-059 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |
| DEL-001 | Deletion is a governed lifecycle with legal hold, export, credential revocation and retention checks; hard deletion is never a UI shortcut. | MOD-009, MOD-071 | Property/invariant + specialized security/financial/event/offline/AI tests as applicable | TR/EVD evidence under mapped modules; certificate Appendix I invariant row must PASS |

## I.2 Architecture Decision Record Conformance

| ADR | Decision | TSD status/rule | Mapped modules | Required conformance evidence | External/owner note |
| --- | --- | --- | --- | --- | --- |
| ADR-001 | Modular monolith first | Accepted: One deployable authoritative business application with explicit domain modules; extract services only when scale/ownership/isolation requires it. | MOD-002 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-002 | Shared PostgreSQL + enforced tenant RLS for standard plans | Accepted: Runtime DB roles are non-owner, NOBYPASSRLS and never superuser; every tenant table has tenant_id NOT NULL, ENABLE + FORCE ROW LEVEL SECURITY, and a policy keyed to transaction-local tenant context. CI blocks non-compliant migrations. | MOD-004, MOD-009, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-003 | Control plane separated from product plane | Accepted: Control plane runs as a separately deployed privileged API with a separate control-plane database and runtime role. Product-plane requests cannot query control-plane tables; signed configuration/entitlement projections cross the boundary. | MOD-004, MOD-015, MOD-029, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-004 | REST/JSON + OpenAPI with surface BFFs | Accepted: Versioned REST command/query APIs, cursor pagination, RFC 7807 errors and surface-specific composed read endpoints. | MOD-001, MOD-012, MOD-062 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-005 | Transactional outbox + managed queue/event transport | Accepted: State and outbox commit atomically. V1 publishes through EventBridge/SNS with per-consumer SQS queues and an immutable object-store event archive; Kafka is an extraction trigger, not a Foundation dependency. | MOD-010 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-006 | Temporal-style durable workflow orchestration | Accepted: Temporal-style durable workflows are limited initially to provisioning, migration and dunning; other processes use explicit domain state machines plus scheduled workers. | MOD-015, MOD-030, MOD-055 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-007 | Append-only double-entry financial ledger | Accepted: Balanced immutable postings include cash/receivable/provider clearing, tax, wallet/service-credit liabilities, unearned revenue, earned revenue, contra revenue, COGS and FX gain/loss. Recognition schedules and corrections append; they never rewrite posted history. | MOD-018, MOD-035, MOD-041 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-008 | Membership and entitlement are separate | Accepted: COM-01 owns MemberEntitlementGrant and its reserve→consume→release lifecycle. PLT-03 uses the distinct term PlanEntitlement for SaaS packaging; COM-04 ServiceCredit is the financial liability view, not access authorization. | MOD-015, MOD-017, MOD-034 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-009 | Managed authentication primitives, Veyro-owned authorization | Accepted: Use a mature OIDC/passkey/MFA provider boundary; Veyro owns tenant roles, scopes, assurance and business policy. | MOD-007, MOD-008 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-010 | Provider abstraction and regional packs | Accepted: Payments, tax/e-invoice, messaging, identity and hardware integrate through canonical capability interfaces. | MOD-012, MOD-063 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-011 | Edge agent for hardware and bounded offline operation | Accepted: Pilot edge runtime is a Kotlin/JVM service on a managed gateway/mini-PC with mTLS, SQLite WAL and signed policy snapshots. Access-point configuration declares fail-safe/fail-secure hardware behavior; egress is never software-gated and emergency unlock has a hardware path. | MOD-021, MOD-022, MOD-064, MOD-067 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. EIP-ADR-EDGE-001 records the §16.2 Rust-text conflict and ADR-011/Kotlin-JVM resolution. |
| ADR-012 | AI through model gateway and guarded tools | Accepted: AI can retrieve only authorized projections and mutate only through typed domain commands; high-risk tools require approval. | MOD-058 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-013 | Operational OLTP separated from analytics | Accepted: V1 operational analytics may use read models; V1.5 adds event-fed analytics/lakehouse. | MOD-032, MOD-056, MOD-057 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-014 | AWS reference deployment, portable logical architecture | Accepted: Jordan reference: AWS me-south-1 (Bahrain) primary across multiple AZs with me-central-1 (UAE) warm DR for Tier-1 data and application recovery. RDS cross-region replication, S3 CRR and pre-created infrastructure support measured failover; legal cross-border review is mandatory. | MOD-011, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-015 | Backward-compatible expand/migrate/contract schema evolution | Accepted: No destructive schema change is deployed in the same release that stops reading the old shape. | MOD-001, MOD-030, MOD-071 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-016 | Kotlin Multiplatform + Compose Multiplatform mobile baseline | Accepted with Foundation qualification gate: Coach and Member target Kotlin Multiplatform + Compose Multiplatform on Android/iOS. A Foundation iOS qualification spike must pass RTL/bidi, VoiceOver, text input, long-list performance, background sync, deep links and secure adapters before broad feature implementation; failing capabilities use the native escape hatch without forking domain/data logic. | MOD-006 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-017 | Native platform adapter boundary for mobile | Accepted: commonMain cannot depend on Android/iOS SDK types. Restricted local data uses encrypted SQLite with platform-kept keys, TTL/purge rules and capture protection; secure storage, attestation, biometrics, push, background work, Wallet/Pay, Health, NFC and camera remain native adapters. | MOD-006, MOD-007, MOD-048, MOD-065, MOD-066 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-018 | Member entitlement ownership and concurrency | Accepted: COM-01 owns MemberEntitlementGrant with atomic reserve/consume/release/revoke/expire transitions, idempotency and optimistic version checks. | MOD-017, MOD-020, MOD-034, MOD-037 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-019 | Jordan fiscal document finalization | Accepted with external validation gate: Jordan tax invoices are server-authoritative and receive serial/fiscal provider acknowledgement before “fiscal-complete”. Offline terminals may create immutable pending-sale drafts but cannot represent them as tax invoices unless an ISTD-approved offline procedure is explicitly certified. | MOD-017, MOD-034, MOD-041, MOD-049 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-020 | Deletion reachability and crypto-shredding | Accepted: Every data store has a retention/deletion mechanism. Immutable/backup payloads contain minimized identifiers or encrypted subject envelopes whose wrapped data key can be destroyed after legal-hold checks. | MOD-009, MOD-071 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-021 | Jordan privacy and data-region posture | Accepted with legal validation gate: Jordan PDPL No. 24 of 2023 is the launch privacy baseline; Veyro is processor for tenant member data unless a use case makes it controller. Primary hosting is Bahrain with UAE DR, subject to transfer/DPA/subprocessor/DPIA validation. | MOD-009, MOD-030, MOD-065, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-022 | Measured regional disaster recovery | Accepted: Tier-1 PostgreSQL uses asynchronous cross-region replica and application warm-standby infrastructure. Region-failure target is RPO ≤5 minutes when replication health is green and RTO ≤60 minutes after a tested promotion runbook; if monitoring cannot prove the target, customer-facing SLO is automatically downgraded to the measured value. | MOD-010, MOD-011, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-023 | PITR recovery ordering and external reconciliation | Accepted: PITR is last resort. Incident command freezes writes, quarantines outbox dispatch, restores state, reconciles provider/fiscal/event evidence for the lost window, then replays forward without re-executing already-completed external effects. | MOD-010, MOD-011, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-024 | Replay-safe external side effects | Accepted: Every consumer declares replay-safety class. Messaging, payment, tax and device side effects pass through a permanent dispatch guard keyed by event/action/recipient or provider operation. Replay defaults to suppress-side-effects. | MOD-010, MOD-012, MOD-013, MOD-021 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |
| ADR-025 | Key hierarchy and cryptographic lifecycle | Accepted: Environment root KMS keys wrap tenant/data-class KEKs; Restricted subject envelopes use rotatable DEKs. Rotation, re-encryption, compromise response and crypto-shred are automated and auditable. | MOD-009, MOD-073 | Module spec + tests/QA + ADR_CONFORMANCE.md + §18 ADR conformance PASS | Follow mapped module EXT/DC-16 gates; accepted-with-gate ADRs require the corresponding external evidence. |

## I.3 Domain Invariants

| Invariant ID | Domain | Implementation module(s) | Canonical invariant | Required proof |
| --- | --- | --- | --- | --- |
| INV-PLT-01 | PLT-01 - Tenant, Organization, Brand & Location Management | MOD-004 | No cross-tenant query, cache, file, event or search result is permitted. Destructive lifecycle actions require approvals, retention checks and an immutable audit record. | Property/invariant + domain contract tests; RUNBOOK RB-PLT-01; TR/EVD linked from every mapped completing module |
| INV-PLT-02 | PLT-02 - Configuration, Feature Flags & Experimentation | MOD-005 | Financial, security and access-control flags require owner approval and change windows. Every evaluation remains tenant-safe and every change is reversible. | Property/invariant + domain contract tests; RUNBOOK RB-PLT-02; TR/EVD linked from every mapped completing module |
| INV-PLT-03 | PLT-03 - SaaS Plans, Subscription Billing, Metering & Entitlements | MOD-015 | Metering records are idempotent, attributable and auditable. A plan change may never silently remove operationally critical tenant data. | Property/invariant + domain contract tests; RUNBOOK RB-PLT-03; TR/EVD linked from every mapped completing module |
| INV-PLT-04 | PLT-04 - Internal Administration, Support & Customer Success | MOD-029 | Support staff never receive standing access to customer data. Sensitive actions require explicit tenant consent or documented emergency procedure. | Property/invariant + domain contract tests; RUNBOOK RB-PLT-04; TR/EVD linked from every mapped completing module |
| INV-IAM-01 | IAM-01 - Identity, Authentication, Passkeys & Device Sessions | MOD-007 | Biometric templates from Apple Face ID/Touch ID never leave the user device. Recovery and support procedures cannot bypass tenant authorization without exceptional audit. | Property/invariant + domain contract tests; RUNBOOK RB-IAM-01; TR/EVD linked from every mapped completing module |
| INV-IAM-02 | IAM-02 - Biometric Identity & Physical Access Methods | MOD-065 | Biometric access is opt-in and never the only access method. Raw enrollment imagery is minimized and deleted according to documented policy. | Property/invariant + domain contract tests; RUNBOOK RB-IAM-02; TR/EVD linked from every mapped completing module |
| INV-IAM-03 | IAM-03 - Authorization, Roles, Permissions, Approvals & Audit | MOD-008 | Default deny and least privilege are mandatory. Audit records are write-once, integrity-protected and retention-controlled. | Property/invariant + domain contract tests; RUNBOOK RB-IAM-03; TR/EVD linked from every mapped completing module |
| INV-PPL-01 | PPL-01 - People, Profiles & Member 360 | MOD-014 | Each data attribute has one authoritative owner and defined visibility. Merges are reviewable, reversible where feasible and fully audited. | Property/invariant + domain contract tests; RUNBOOK RB-PPL-01; TR/EVD linked from every mapped completing module |
| INV-PPL-02 | PPL-02 - Households, Dependents, Guests & Eligibility | MOD-039 | Guardianship and consent must be validated before exposing minor data. Temporary access expires automatically and cannot silently become permanent. | Property/invariant + domain contract tests; RUNBOOK RB-PPL-02; TR/EVD linked from every mapped completing module |
| INV-GRO-01 | GRO-01 - CRM, Leads, Sales Pipeline & Trials | MOD-027, MOD-043 | Marketing consent and channel opt-in are evaluated before outreach. Automated scoring informs prioritization but never hides leads from authorized review. | Property/invariant + domain contract tests; RUNBOOK RB-GRO-01; TR/EVD linked from every mapped completing module |
| INV-GRO-02 | GRO-02 - Marketing, Referrals, Offers & Growth Journeys | MOD-050 | Channel preferences, quiet hours and regulatory consent are mandatory. Referral and promotion abuse is detected before reward settlement. | Property/invariant + domain contract tests; RUNBOOK RB-GRO-02; TR/EVD linked from every mapped completing module |
| INV-COM-01 | COM-01 - Memberships, Contracts, Entitlements & Lifecycle | MOD-017, MOD-034 | Membership state, billing state and access state are related but never conflated. Lifecycle calculations are deterministic, effective-dated and auditable. | Property/invariant + domain contract tests; RUNBOOK RB-COM-01; TR/EVD linked from every mapped completing module |
| INV-COM-02 | COM-02 - Catalog, Pricing, Promotions & Packages | MOD-016 | Pricing resolution is deterministic and returns an explanation. Manual price overrides and high discounts require explicit permission and audit. | Property/invariant + domain contract tests; RUNBOOK RB-COM-02; TR/EVD linked from every mapped completing module |
| INV-COM-03 | COM-03 - Member Billing, Payments, Tax & Revenue Recovery | MOD-017, MOD-034 | Payment data uses tokenization; sensitive card data never enters Veyro systems unless explicitly certified. Refunds, voids and write-offs follow limits, approvals and ledger entries. | Property/invariant + domain contract tests; RUNBOOK RB-COM-03; TR/EVD linked from every mapped completing module |
| INV-COM-04 | COM-04 - Financial Ledger, Wallet, Credits & Reconciliation | MOD-018, MOD-035 | Posted financial entries are never edited or deleted; corrections use compensating entries. Promotional, refundable and cash-equivalent balances remain distinct. | Property/invariant + domain contract tests; RUNBOOK RB-COM-04; TR/EVD linked from every mapped completing module |
| INV-COM-05 | COM-05 - Point of Sale, Ecommerce & Order Fulfillment | MOD-041 | Price overrides, discounts, refunds and cash adjustments follow permission limits. Order completion is idempotent and fulfillment cannot silently duplicate. | Property/invariant + domain contract tests; RUNBOOK RB-COM-05; TR/EVD linked from every mapped completing module |
| INV-COM-06 | COM-06 - Inventory, Purchasing, Suppliers & Stock Control | MOD-040, MOD-051 | Inventory adjustments require reason, actor and approval above threshold. Expired or quarantined stock cannot be sold. | Property/invariant + domain contract tests; RUNBOOK RB-COM-06; TR/EVD linked from every mapped completing module |
| INV-OPS-01 | OPS-01 - Scheduling, Resources & Capacity | MOD-019, MOD-036 | All schedule changes are effective-dated and impact-assessed before publication. Resource conflicts cannot be overridden without permission and reason. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-01; TR/EVD linked from every mapped completing module |
| INV-OPS-02 | OPS-02 - Booking, Waitlist & No-show Intelligence | MOD-020, MOD-037 | Booking decisions return an understandable eligibility or denial explanation. Predictive scoring may influence communication and capacity strategy but not discriminate unlawfully. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-02; TR/EVD linked from every mapped completing module |
| INV-OPS-03 | OPS-03 - Check-in, Access Control & Entitlement Decisions | MOD-022, MOD-038 | Offline access uses time-limited signed data and risk-bounded policy. Access denial never reveals sensitive financial or health information publicly. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-03; TR/EVD linked from every mapped completing module |
| INV-OPS-04 | OPS-04 - Front Desk, Kiosk, Guest & Visitor Operations | MOD-042 | Kiosk data is minimized, automatically cleared and protected from shoulder surfing. Staff overrides are permissioned, reason-coded and time-bounded. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-04; TR/EVD linked from every mapped completing module |
| INV-OPS-05 | OPS-05 - Staff, Shifts, Attendance, Payroll & Commissions | MOD-052 | Payroll-affecting corrections require reason, approval and locked-period controls. Local labor requirements are configurable and reviewed regionally. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-05; TR/EVD linked from every mapped completing module |
| INV-OPS-06 | OPS-06 - Facilities, Equipment, Assets & Maintenance | MOD-067 | Safety-critical assets can be immediately isolated from use and booking. Maintenance evidence and compliance records follow retention policy. | Property/invariant + domain contract tests; RUNBOOK RB-OPS-06; TR/EVD linked from every mapped completing module |
| INV-COA-01 | COA-01 - Coach Workspace & Client Management | MOD-023, MOD-044 | Coaches only see clients and sensitive fields authorized by relationship and policy. Session credit consumption requires attendance evidence and dispute workflow. | Property/invariant + domain contract tests; RUNBOOK RB-COA-01; TR/EVD linked from every mapped completing module |
| INV-COA-02 | COA-02 - Training Programs, Workouts & Exercise Logging | MOD-024, MOD-045 | Health limitations and contraindications must be evaluated before assignment or AI generation. AI changes remain drafts until an authorized coach approves them, except low-risk member substitutions allowed by policy. | Property/invariant + domain contract tests; RUNBOOK RB-COA-02; TR/EVD linked from every mapped completing module |
| INV-COA-03 | COA-03 - Nutrition Planning, Meals, Logging & Adherence | MOD-053 | Nutrition guidance is not diagnosis or medical treatment; high-risk cases require qualified review. Allergen rules are hard constraints and cannot be overridden silently by AI or meal swaps. Photo estimates and food data display uncertainty and source where relevant. | Property/invariant + domain contract tests; RUNBOOK RB-COA-03; TR/EVD linked from every mapped completing module |
| INV-COA-04 | COA-04 - Assessments, Measurements, Progress & Outcomes | MOD-025, MOD-046 | Measurement source, unit and timestamp are immutable provenance. Sensitive images and health-like data use explicit access and retention policy. | Property/invariant + domain contract tests; RUNBOOK RB-COA-04; TR/EVD linked from every mapped completing module |
| INV-COA-05 | COA-05 - Health, Safety, Consent & Incident Management | MOD-047 | Veyro must not present itself as a medical diagnosis or treatment system. Only minimum necessary health context is exposed to each role. Emergency access is exceptional, time-limited and reviewed. | Property/invariant + domain contract tests; RUNBOOK RB-COA-05; TR/EVD linked from every mapped completing module |
| INV-ENG-01 | ENG-01 - Unified Inbox, Messaging & Contextual Communication | MOD-027, MOD-043 | Channel consent and recipient identity are checked at send time. Sensitive health or financial content is restricted from unsuitable channels. | Property/invariant + domain contract tests; RUNBOOK RB-ENG-01; TR/EVD linked from every mapped completing module |
| INV-ENG-02 | ENG-02 - Notification Platform, Templates & Preferences | MOD-013 | Marketing and transactional purposes are separated. The same logical notification cannot be delivered repeatedly because of retries. | Property/invariant + domain contract tests; RUNBOOK RB-ENG-02; TR/EVD linked from every mapped completing module |
| INV-ENG-03 | ENG-03 - Community, Challenges, Achievements & Rewards | MOD-054 | Participation is optional and privacy defaults are conservative. Health-sensitive metrics are never publicly ranked without explicit design review and consent. | Property/invariant + domain contract tests; RUNBOOK RB-ENG-03; TR/EVD linked from every mapped completing module |
| INV-ENG-04 | ENG-04 - Member Self-Service, Digital Card & Service Requests | MOD-028, MOD-048 | High-impact changes show terms, financial impact and effective date before confirmation. Risky actions require step-up authentication and may require approval. | Property/invariant + domain contract tests; RUNBOOK RB-ENG-04; TR/EVD linked from every mapped completing module |
| INV-AUT-01 | AUT-01 - Automation & Workflow Orchestration | MOD-055 | Workflows cannot exceed the privileges of their owner/service identity. Financial, access and health actions require purpose-built guarded actions, not generic mutation. | Property/invariant + domain contract tests; RUNBOOK RB-AUT-01; TR/EVD linked from every mapped completing module |
| INV-AUT-02 | AUT-02 - Tasks, Cases, Approvals, SLAs & Escalations | MOD-026 | Approvers cannot approve their own restricted actions unless explicit emergency policy applies. SLA calculation is time-zone and business-calendar aware. | Property/invariant + domain contract tests; RUNBOOK RB-AUT-02; TR/EVD linked from every mapped completing module |
| INV-INT-01 | INT-01 - Operational Analytics, BI, Forecasting & Benchmarking | MOD-032, MOD-057 | Metric definitions are governed and cannot differ silently across dashboards. Small cohorts and sensitive attributes are protected from re-identification. | Property/invariant + domain contract tests; RUNBOOK RB-INT-01; TR/EVD linked from every mapped completing module |
| INV-INT-02 | INT-02 - AI Platform, Copilots, Agents & Governance | MOD-058 | AI never receives broader data access than the requesting user and purpose. Irreversible or high-impact actions require explicit human approval. Health and nutrition outputs include scope limits and qualified escalation paths. | Property/invariant + domain contract tests; RUNBOOK RB-INT-02; TR/EVD linked from every mapped completing module |
| INV-INT-03 | INT-03 - Global Search, Command Bar & Knowledge Navigation | MOD-059 | Search can never be used to bypass field or record permissions. Commands show target, effect and required approval before execution. | Property/invariant + domain contract tests; RUNBOOK RB-INT-03; TR/EVD linked from every mapped completing module |
| INV-B2B-01 | B2B-01 - Corporate Memberships & Employer Portal | MOD-069 | Employers receive only contractually permitted aggregate data. Individual health, coaching and sensitive activity remains private unless explicitly authorized. | Property/invariant + domain contract tests; RUNBOOK RB-B2B-01; TR/EVD linked from every mapped completing module |
| INV-B2B-02 | B2B-02 - Franchise, Multi-brand & Chain Command Center | MOD-070 | Local overrides are explicit, bounded and reviewable. Cross-location analytics use governed definitions and ownership rules. | Property/invariant + domain contract tests; RUNBOOK RB-B2B-02; TR/EVD linked from every mapped completing module |
| INV-ECO-01 | ECO-01 - Developer Platform, APIs, Webhooks & Sandbox | MOD-062 | API authorization is tenant-bound and scope-limited. Backward compatibility and deprecation windows are contractual product commitments. | Property/invariant + domain contract tests; RUNBOOK RB-ECO-01; TR/EVD linked from every mapped completing module |
| INV-ECO-02 | ECO-02 - Integration Framework, Marketplace & Partner Ecosystem | MOD-012, MOD-063 | Third parties receive only required data and permissions. Critical integrations require fallback, reconciliation and documented exit strategy. | Property/invariant + domain contract tests; RUNBOOK RB-ECO-02; TR/EVD linked from every mapped completing module |
| INV-ECO-03 | ECO-03 - Hardware Abstraction, Edge Runtime & Device Fleet | MOD-021, MOD-064 | Devices authenticate with rotating certificates; default credentials are forbidden. Remote commands are scoped, signed, audited and bounded by device safety. | Property/invariant + domain contract tests; RUNBOOK RB-ECO-03; TR/EVD linked from every mapped completing module |
| INV-WHT-01 | WHT-01 - White-label, App Builder, CMS & Mobile Release Operations | MOD-066 | Tenant customization is configuration and content, never unreviewed executable code. Store credentials and signing materials are isolated, encrypted and rotated. | Property/invariant + domain contract tests; RUNBOOK RB-WHT-01; TR/EVD linked from every mapped completing module |
| INV-WHT-02 | WHT-02 - Localization, RTL, Accessibility & Regional Policy | MOD-003, MOD-006 | No critical workflow is considered complete until tested in Arabic RTL and English LTR. Accessibility conformance is measurable and release-blocking for critical defects. | Property/invariant + domain contract tests; RUNBOOK RB-WHT-02; TR/EVD linked from every mapped completing module |
| INV-DAT-01 | DAT-01 - Domain Events, Event Bus & Operational Timeline | MOD-010 | Events contain only data needed by approved consumers and preserve tenant boundaries. Schema changes follow compatibility and consumer migration policy. | Property/invariant + domain contract tests; RUNBOOK RB-DAT-01; TR/EVD linked from every mapped completing module |
| INV-DAT-02 | DAT-02 - Data Platform, Warehouse, Governance & Data Products | MOD-056 | Derived data inherits the strictest relevant classification and tenant policy. Metric and model inputs expose freshness and quality state. | Property/invariant + domain contract tests; RUNBOOK RB-DAT-02; TR/EVD linked from every mapped completing module |
| INV-SEC-01 | SEC-01 - Security, Privacy, Compliance & Consent | MOD-009, MOD-073 | Privacy and security review is mandatory for biometric, health, AI and new data-sharing capabilities. Production access is just-in-time, purpose-bound and audited. | Property/invariant + domain contract tests; RUNBOOK RB-SEC-01; TR/EVD linked from every mapped completing module |
| INV-SEC-02 | SEC-02 - Fraud, Abuse, Trust & Content Moderation | MOD-060 | Automated detection does not impose severe irreversible penalties without review. Risk data is restricted, retained appropriately and not exposed to unrelated staff. | Property/invariant + domain contract tests; RUNBOOK RB-SEC-02; TR/EVD linked from every mapped completing module |
| INV-REL-01 | REL-01 - Reliability, Offline Operation, Business Continuity & Incident Management | MOD-010, MOD-073 | Critical workflows define explicit degraded behavior rather than fail unpredictably. Backups are not considered valid until restore drills pass. | Property/invariant + domain contract tests; RUNBOOK RB-REL-01; TR/EVD linked from every mapped completing module |
| INV-REL-02 | REL-02 - Observability, Performance, Capacity & FinOps | MOD-011, MOD-073 | Observability data is redacted and access-controlled; logs are not a shadow database. Alerts must be actionable, owned and tied to user/business impact. | Property/invariant + domain contract tests; RUNBOOK RB-REL-02; TR/EVD linked from every mapped completing module |
| INV-LIF-01 | LIF-01 - Onboarding, Implementation & Go-live Readiness | MOD-031 | No tenant goes live without validated rollback and business-continuity plan. Readiness gates are evidence-based, not subjective status labels. | Property/invariant + domain contract tests; RUNBOOK RB-LIF-01; TR/EVD linked from every mapped completing module |
| INV-LIF-02 | LIF-02 - Migration, Import, Validation & Cutover | MOD-030 | Financial and entitlement totals require explicit reconciliation and customer sign-off. Source files are encrypted, access-limited and deleted by policy. | Property/invariant + domain contract tests; RUNBOOK RB-LIF-02; TR/EVD linked from every mapped completing module |
| INV-LIF-03 | LIF-03 - Offboarding, Data Portability, Archival & Deletion | MOD-071 | Deletion occurs only after retention, legal hold and billing obligations are evaluated. Exports are permissioned, encrypted, time-limited and auditable. | Property/invariant + domain contract tests; RUNBOOK RB-LIF-03; TR/EVD linked from every mapped completing module |
| INV-GOV-01 | GOV-01 - Quality Engineering, CI/CD, Release & Schema Management | MOD-001 | Tenant isolation, finance and access tests are release-blocking. Every production artifact is reproducible, signed and traceable to source and tests. | Property/invariant + domain contract tests; RUNBOOK RB-GOV-01; TR/EVD linked from every mapped completing module |
| INV-GOV-02 | GOV-02 - Product, Architecture, Data & AI Governance | MOD-002 | No domain has ambiguous ownership or multiple sources of truth. High-risk AI, data and architecture changes require documented review. | Property/invariant + domain contract tests; RUNBOOK RB-GOV-02; TR/EVD linked from every mapped completing module |
| INV-GOV-03 | GOV-03 - Legal, Procurement, Vendor, Partner & Compliance Operations | MOD-072 | Material vendors and subprocessors cannot be adopted without risk and privacy review. Customer commitments map to owned controls and measurable evidence. | Property/invariant + domain contract tests; RUNBOOK RB-GOV-03; TR/EVD linked from every mapped completing module |
| INV-GOV-04 | GOV-04 - GTM Operations, Knowledge, Training, Feedback & Product Education | MOD-031 | Demo and learning data is synthetic and isolated from production. Feedback prioritization preserves evidence and does not become a vote count. | Property/invariant + domain contract tests; RUNBOOK RB-GOV-04; TR/EVD linked from every mapped completing module |

## I.4 Domain Runbooks

| Runbook ID | Domain | Implementation module(s) | Primary incident playbook/routing | Minimum recovery evidence |
| --- | --- | --- | --- | --- |
| RB-PLT-01 | PLT-01 - Tenant, Organization, Brand & Location Management | MOD-004 | Cross-tenant isolation suspicion / data exposure; PostgreSQL recovery as needed | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-PLT-02 | PLT-02 - Configuration, Feature Flags & Experimentation | MOD-005 | Bad deployment/schema/config release rollback | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-PLT-03 | PLT-03 - SaaS Plans, Subscription Billing, Metering & Entitlements | MOD-015 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-PLT-04 | PLT-04 - Internal Administration, Support & Customer Success | MOD-029 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-IAM-01 | IAM-01 - Identity, Authentication, Passkeys & Device Sessions | MOD-007 | Support impersonation/security abuse; credential/session containment | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-IAM-02 | IAM-02 - Biometric Identity & Physical Access Methods | MOD-065 | Support impersonation/security abuse; credential/session containment | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-IAM-03 | IAM-03 - Authorization, Roles, Permissions, Approvals & Audit | MOD-008 | Cross-tenant isolation suspicion / data exposure; PostgreSQL recovery as needed | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-PPL-01 | PPL-01 - People, Profiles & Member 360 | MOD-014 | Cross-tenant isolation suspicion / data exposure; PostgreSQL recovery as needed | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-PPL-02 | PPL-02 - Households, Dependents, Guests & Eligibility | MOD-039 | Cross-tenant isolation suspicion / data exposure; PostgreSQL recovery as needed | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GRO-01 | GRO-01 - CRM, Leads, Sales Pipeline & Trials | MOD-027, MOD-043 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GRO-02 | GRO-02 - Marketing, Referrals, Offers & Growth Journeys | MOD-050 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-01 | COM-01 - Memberships, Contracts, Entitlements & Lifecycle | MOD-017, MOD-034 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-02 | COM-02 - Catalog, Pricing, Promotions & Packages | MOD-016 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-03 | COM-03 - Member Billing, Payments, Tax & Revenue Recovery | MOD-017, MOD-034 | Payment duplicate/outage + JoFotara/e-invoice + PostgreSQL reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-04 | COM-04 - Financial Ledger, Wallet, Credits & Reconciliation | MOD-018, MOD-035 | Payment duplicate/outage + JoFotara/e-invoice + PostgreSQL reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-05 | COM-05 - Point of Sale, Ecommerce & Order Fulfillment | MOD-041 | Payment duplicate/outage + JoFotara/e-invoice + PostgreSQL reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COM-06 | COM-06 - Inventory, Purchasing, Suppliers & Stock Control | MOD-040, MOD-051 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-01 | OPS-01 - Scheduling, Resources & Capacity | MOD-019, MOD-036 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-02 | OPS-02 - Booking, Waitlist & No-show Intelligence | MOD-020, MOD-037 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-03 | OPS-03 - Check-in, Access Control & Entitlement Decisions | MOD-022, MOD-038 | Access decision service / edge degraded mode; biometric/device fleet incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-04 | OPS-04 - Front Desk, Kiosk, Guest & Visitor Operations | MOD-042 | Access decision service / edge degraded mode; biometric/device fleet incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-05 | OPS-05 - Staff, Shifts, Attendance, Payroll & Commissions | MOD-052 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-OPS-06 | OPS-06 - Facilities, Equipment, Assets & Maintenance | MOD-067 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COA-01 | COA-01 - Coach Workspace & Client Management | MOD-023, MOD-044 | PostgreSQL/object-media recovery; Restricted-data incident when applicable | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COA-02 | COA-02 - Training Programs, Workouts & Exercise Logging | MOD-024, MOD-045 | PostgreSQL/object-media recovery; Restricted-data incident when applicable | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COA-03 | COA-03 - Nutrition Planning, Meals, Logging & Adherence | MOD-053 | PostgreSQL/object-media recovery; Restricted-data incident when applicable | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COA-04 | COA-04 - Assessments, Measurements, Progress & Outcomes | MOD-025, MOD-046 | PostgreSQL/object-media recovery; Restricted-data incident when applicable | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-COA-05 | COA-05 - Health, Safety, Consent & Incident Management | MOD-047 | PostgreSQL/object-media recovery; Restricted-data incident when applicable | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ENG-01 | ENG-01 - Unified Inbox, Messaging & Contextual Communication | MOD-027, MOD-043 | Notification/WhatsApp provider outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ENG-02 | ENG-02 - Notification Platform, Templates & Preferences | MOD-013 | Notification/WhatsApp provider outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ENG-03 | ENG-03 - Community, Challenges, Achievements & Rewards | MOD-054 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ENG-04 | ENG-04 - Member Self-Service, Digital Card & Service Requests | MOD-028, MOD-048 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-AUT-01 | AUT-01 - Automation & Workflow Orchestration | MOD-055 | Event bus lag/DLQ growth / workflow backlog / projection staleness | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-AUT-02 | AUT-02 - Tasks, Cases, Approvals, SLAs & Escalations | MOD-026 | Event bus lag/DLQ growth / workflow backlog / projection staleness | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-INT-01 | INT-01 - Operational Analytics, BI, Forecasting & Benchmarking | MOD-032, MOD-057 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-INT-02 | INT-02 - AI Platform, Copilots, Agents & Governance | MOD-058 | AI provider outage or unsafe-output incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-INT-03 | INT-03 - Global Search, Command Bar & Knowledge Navigation | MOD-059 | Search outage/stale indexing | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-B2B-01 | B2B-01 - Corporate Memberships & Employer Portal | MOD-069 | PostgreSQL + financial/eligibility/governance reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-B2B-02 | B2B-02 - Franchise, Multi-brand & Chain Command Center | MOD-070 | PostgreSQL + financial/eligibility/governance reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ECO-01 | ECO-01 - Developer Platform, APIs, Webhooks & Sandbox | MOD-062 | Provider/integration outage; secret/cursor/reconciliation recovery | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ECO-02 | ECO-02 - Integration Framework, Marketplace & Partner Ecosystem | MOD-012, MOD-063 | Provider/integration outage; secret/cursor/reconciliation recovery | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-ECO-03 | ECO-03 - Hardware Abstraction, Edge Runtime & Device Fleet | MOD-021, MOD-064 | Access decision service / edge degraded mode; biometric/device fleet incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-WHT-01 | WHT-01 - White-label, App Builder, CMS & Mobile Release Operations | MOD-066 | Bad deployment/schema/config release rollback | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-WHT-02 | WHT-02 - Localization, RTL, Accessibility & Regional Policy | MOD-003, MOD-006 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-DAT-01 | DAT-01 - Domain Events, Event Bus & Operational Timeline | MOD-010 | Event bus lag/DLQ growth / workflow backlog / projection staleness | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-DAT-02 | DAT-02 - Data Platform, Warehouse, Governance & Data Products | MOD-056 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-SEC-01 | SEC-01 - Security, Privacy, Compliance & Consent | MOD-009, MOD-073 | Cross-tenant isolation suspicion / data exposure; PostgreSQL recovery as needed | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-SEC-02 | SEC-02 - Fraud, Abuse, Trust & Content Moderation | MOD-060 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-REL-01 | REL-01 - Reliability, Offline Operation, Business Continuity & Incident Management | MOD-010, MOD-073 | Regional cloud outage / DR failover; saturation/capacity incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-REL-02 | REL-02 - Observability, Performance, Capacity & FinOps | MOD-011, MOD-073 | Regional cloud outage / DR failover; saturation/capacity incident | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-LIF-01 | LIF-01 - Onboarding, Implementation & Go-live Readiness | MOD-031 | Migration/cutover rollback and reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-LIF-02 | LIF-02 - Migration, Import, Validation & Cutover | MOD-030 | Migration/cutover rollback and reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-LIF-03 | LIF-03 - Offboarding, Data Portability, Archival & Deletion | MOD-071 | Migration/cutover rollback and reconciliation | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GOV-01 | GOV-01 - Quality Engineering, CI/CD, Release & Schema Management | MOD-001 | Bad deployment/schema/config release rollback | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GOV-02 | GOV-02 - Product, Architecture, Data & AI Governance | MOD-002 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GOV-03 | GOV-03 - Legal, Procurement, Vendor, Partner & Compliance Operations | MOD-072 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |
| RB-GOV-04 | GOV-04 - GTM Operations, Knowledge, Training, Feedback & Product Education | MOD-031 | PostgreSQL saturation/failover/restore; domain reconciliation and dependency outage | Affected tenant/scope; command/aggregate version; authoritative rows; outbox/inbox/DLQ/provider state where applicable; reconciliation result; repair/correction reference; owner and follow-up action.; module RUNBOOK.md + drill evidence at approval |

# LF-01 — Lean Foundation Execution Amendment (PROPOSED)

REVIEW CANDIDATE ONLY. Not an approved governing baseline. Approval, version increment, re-binding hashes and current runner contract synchronization are required before activation.

## Scope and precedence

For MOD-000 through MOD-003 only, this amendment governs the applicability and timing of product-specific scenario/assurance requirements in DC-03..DC-07, §9.1, §12.1, §18, and Appendix G. Actual foundation code must still be tested and security/assurance-sensitive changes independently reviewed. There is no blanket waiver: product-only checks move with requirement IDs to the first implementing module, and stay OPEN until verified. All DC-16 owner boundaries, product architecture, runtime guarantees and product release gates remain unchanged.

## Foundation acceptance

FOUNDATION = implement the specified infrastructure -> focused executable verification and negative checks for relevant failure/security behavior -> independent review of high-risk or mandated changes -> record a brief verifiable decision in the existing MOD-XXX.md -> unlock only when dependencies truly pass. No fabricated PASS; tests for an absent product surface are assigned to the later implementing owner.

## Module responsibilities

MOD-000: continuous runner, sole writer, state/recovery, safe model routing, dashboard. MOD-001: GitHub PR/push CI, basic code review policy, tests and TestSprite enablement, secrets and dev/staging delivery/rollback. MOD-002: minimal enforceable product/architecture governance and traceability. MOD-003: shared localization, RTL, accessibility and regional conventions with representative component smoke checks.

## Product verification ownership

A product-specific acceptance test is executed and evidenced by the earliest module that implements its referenced product feature/surface, and then maintained as regression coverage. Mapping must retain original requirement ID, original EIP owner, execution owner, test category and release gate. Unmapped or unimplemented tests remain OPEN/DEFERRED; never PASS.

## No unnecessary orchestration

WIP=1 module and writer; Sonnet defaults to code/test, Opus on mandatory independent assurance/high risk only, orchestration manages state only. One operational Markdown per module. No repeated checks of unchanged approved bytes. Evidence may be immutable CI artifacts/QA records linked by run and checksum; do not recreate report trees. Avoid synthetic-only certification.

## CI/CD and release boundaries

PR: focused tests/lint/type/build and required protected-branch checks. Code review required before merge. Automatic development/staging delivery and rollback if the deployment target is explicitly provisioned and safely authorized; no automatic Production release, real member data, spending or mobile store publication. Mobile release verification remains with implementing app modules.

## Acceptance and change control

This candidate supersedes neither a frozen signed EIP nor any actual running contract until formally approved and registered. Perform limited impact reconciliation on DC-01, DC-03..07, DC-09, DC-10, DC-16..21, section 7, section 8, section 18, module registry/cards, Appendix D/F/G and live validators. Preserve non-foundation requirements and the approved TSD architecture.